# PUBLIC WORKS

# Status Report

4/8/2014

# STREET AND SIDEWALK

MAINTENANCE

M 10-01	Asphalt Maintenance (Terracare)

Budget:  			YTD Expenditures:

Object Code: 11-4415-360 	Projected Completion Date: Ongoing

Update Summaries:

3/4 – Pothole repair and sign repair ongoing

4/8 – Terracare has bid the overlay for this year and will schedule the work to be done. Crack sealing is underway.

Capital Improvement Projects

# CIP 10-01 ADA Ramp Project

Budget: 65,000		YTD Expenditures:   13,218

Object Code: 45-7002-731	Projected Completion Date: Ongoing

Update Summaries:

3/4 – On hold until spring

4/8 – Concrete work will start again towards the end of April

CIP 10-03	Signal Upgrades

Budget:  0			YTD Expenditures: 0

Object Code: 45-7019-730	Projected Completion Date: Ongoing

Update Summaries:

2/11 – The new detection system at 1300 East and Union Park Ave. is up and running

4/8 – Nothing new to report

CIP 10-04	Cross Gutter Replacement Program

Budget: 42,000 			YTD Expenditures:

Object Code: 45-7012-731 	Projected Completion Date: Ongoing

Update Summaries:

4/8 – Concrete work will start up again towards the end of April

CIP	Union Park Median Landscape Project

Budget:  1,200.000.00		YTD Expenditures: 735,000

Object Code: 45 7053 731 		Projected Completion Date: 2013

Update Summaries:

4/8 – A few punch list items need to be finished once the water is turned back on.

Some rejected asphalt will be removed and replaced when we pave the east side after the gas line project is finished.

CHC.220 3000 East Wall Replacement

Budget: $191,735.71        		YTD Expenditures: 0

Object Code: 				Project Completion Date: 2014

Update Summaries:

4/8 – Project has been bid, and a meeting with the residents scheduled.

Anticipated start is mid-April. Contract time 60 days

# STORM DRAIN MAINTENANCE (SD)

SD 10-01	Storm Water Capital Facilities Plan Update

Budget: 0 			YTD Expenditures: 0

Object Code: 45-7024-330	          Projected Completion Date: March 2011

# Update Summaries:

# 4/8 – Nothing new to report

SD 10-02	Storm Drain Mapping and Condition

Budget: 184,089 			YTD Expenditures: 6,525

Object Code: 45-7009-733	   Projected Completion Date: Ongoing

Update Summaries:

# 3/4 – Work is ongoing

# 4/8 – As soon as Terracare raises manholes Brian will continue mapping more pieces to the storm drain system puzzle.

# CONTRACT SERVICES (CS)

CS10-01	Terracare Contract

Budget: 1,600,000		YTD Expenditures: 584,000

Object Code: 11-4415-360	Projected Completion Date: Ongoing

Update Summaries

3/4 – Terracare is providing bids for raising manholes and other concrete work along with asphalt work

4/8 – Work on potholes, sign repair and other misc. asphalt patching is ongoing.

Bids are being secured for misc. concrete and storm drain projects as well

CS10-02	Trip Hazard Mitigation Contract

Budget:  75,000 			YTD Expenditures: 75,000

Object Code: 45 799 7099 000	Projected Completion Date: 2012

Update Summaries:

4/8 – This project is complete for this budget year. 1,502 Trip Hazards were cut this year

CS10-03	Cottonwood Heights Recreation Center Contract

Budget: 135,779 			YTD Expenditures: 28,136

Object Code: 45-7027-717 		Projected Completion Date: Ongoing

# Update Summaries:

# 3/4 – Spring cleanup is underway

# 4/8 – Preparations for areas to plant are being prepared; parks are getting a spring cleaning.

# CS10-04	Street Sweeping Contract

Budget:  60,000			YTD Expenditures: 19,640

Object Code: 11-4415-427-415 		Projected Completion Date: Ongoing

Update Summaries:

3/4 – The sweeper will be back in the city March 17th – 28th

4/8 – Sweeping is being done in the city now

# RESEARCH AND STUDIES (RS)

No new studies are being done at this time

RECREATION AND BEAUTIFICATION PROJECTS (RB)

RB10-01   Big Cottonwood Canyon Trail Project

Budget: 196,000 			YTD Expenditures: 55,745

Object Code: 45 7015 735		Projected Completion Date: 2013

Update Summaries:

4/8 – This project is complete

I am working with a Scout on an Eagle Project to build and install three doggie waste bag stations to be placed at three locations along the trail along with three mobile stations that we can place at city events and removed after.

# PROGRAM IMPLEMENTATION (PI)

PI10-01	Street Lighting Program

Budget: 0 			YTD Expenditures: 0

Object Code: 45-7020-734	Projected Completion Date: June 2011

# Update Summaries:

# 3/4 – We are checking on 5 streetlights that are being paid for by residents through a separate agreement with Rocky Mountain Power. We are trying to get a copy of the agreement to see if we can take over the costs of power.

Single “Area light” only one homeowner billed

4/8 – One request for lighting for the area of Lost Canyon Cir.  is being spearheaded by Allison Kimball but the application has not been delivered to us yet.

PI10-02	50/50 Sidewalk Replacement Program

Budget: 50,000 			YTD Expenditures:  33,735

Object Code: 45-7028-717-415	Projected Completion Date: June 2011

Update Summaries:

4/8 – Work will start back up late April

PI09-03	Traffic Calming Program

Budget: 0 			YTD Expenditures:

Object Code: 45-7007-730		Projected Completion Date: June 2011

Update Summaries:

3/4 – We are currently working on a request from a Sandy resident to put up Stop signs on Creek Rd. at Forbush Lane

4/8 – Nothing new to report