Tooele City Council and

Tooele City Redevelopment Agency of Tooele City, Utah

Work Session Meeting Minutes

Date:  	Wednesday, February 18, 2015

Time:  	5:00 p.m.

Place:  	Tooele City Hall, Large Conference Room

90 North Main St., Tooele, UT

City Council Members Present:

Brad Pratt, Chair

Dave McCall

Scott Wardle

Debbie Winn

Steve Pruden

City Employees Present:

Mayor Patrick Dunlavy

Roger Baker, City Attorney

Glenn Caldwell, Finance Director

Jim Bolser, Community Development and Public Works Director

Paul Hansen, City Engineer

Michelle Pitt, City Recorder

Randy Sant, Director of Economic Development

Brian Roth, Parks and Recreation Director

Bob Hansen, Cemetery Sexton

Dave Gillette, Chief Building Official

Minutes prepared by Michelle Pitt

- Open Meeting

Chairman Pratt called the meeting to order at 5:00 p.m.

- Roll Call

Brad Pratt, Present

Dave McCall, Present

Debbie Winn, Present

Scott Wardle, Present

Steve Pruden, Present

- Discussion:

- Ordinance 2015-06 An Ordinance of Tooele City Amending Tooele City Code Chapter 9-1 Regarding the Tooele City Cemetery

Presented by Roger Baker, Brian Roth and Bob Hansen

Mayor Dunlavy stated that he spoke with Mr. Baker and they feel that this Ordinance is not ready to come before the Council for discussion.  The Mayor suggested that this matter be tabled until it is in a final state.   A motion to table this item was made by Councilman Wardle.  The motion was seconded by Councilman McCall.  The vote was as follows:  Councilwoman Winn, “Aye”, Chairman Pratt, “Aye”, Councilman Pruden, “Aye”, Councilman McCall, “Aye”, and Councilman Wardle, “Aye”.

- Waterline Replacement with SR-36 Reconstruction

Presented by Paul Hansen

Mr. Hansen reminded Council that UDOT plans to begin the SR-36 reconstruction on June 1st.  UDOT plans, among other things, to take out the crown in the road and to strengthen the road.  There are areas where UDOT will be close to City water lines and pressure vaults.  There is a concern that by taking pavement off the top, and with a large amount of vibration, that it will damage the water lines and/or the pressure valves.  UDOT will participate with the City to replace those water lines and pressure vaults in an amount of approximately $325,000.  City staff is proposing to replace the water line from Old Canyon Road to 550 North.  This portion of the water line is about 50 years in age.

For an estimated cost of $1.8 million, City staff proposes to:

Replace 8,500 ft of 12 inch pipe, and 1,200 ft of 8 inch pipe,

Install 60 new water valves,

Replace 83 water laterals (east side),

Reconnect 33 water laterals (west side),

Replace 8 water meter vaults,

Reconnect, relocate and/or install 32 fire hydrants, and

Put in new sewer man holes.

Mr. Hansen estimated that the City could save $200,000 to $300,000, doing this work prior to UDOT doing their work.  Mr. Hansen also felt that this would minimize the impact to businesses and citizens.

Mr. Hansen recommended a $2 million authorization from the Council.  UDOT's participation is $325,000.  The balance would come from the City water revenue fund.

Mr. Hansen explained that the project is currently out for bid.  The city will evaluate the bids and come back to Council for a recommendation.  The City would like to begin this project in March.

Councilman Pruden asked if this meant the road would be torn up twice.  Mr. Hansen answered that yes, it would.  Councilman Pruden suggested that UDOT add extra signage at 138 to encourage trucks to use the Mormon Trail road instead.  The Mayor stated that the City plans to get information out and to use Ninety North Main to inform the public about road closures, SR-36 progress, and alternate routes.

Councilman McCall stated that he loves the idea of getting rid of the old pipe.  Councilman Wardle thanked Mr. Hansen, Mr. Baker, and Mr. Bolser for the planning on this project.  Councilman Wardle reiterated that the City will not be going into debt for this project, and they will be ensuring long term infrastructure.

- 400 West Roadway Improvements

Presented by Paul Hansen

Mr. Hansen stated that when Phase 1 of the Overlake development was completed, they put in a partial roadway.  The City will complete 400 West, Phase 1, which is adjacent to Phase 1C.  The City will be taking out the island, widening the road to DiMaggio, then tapering back to the existing pavement.  Mr. Hansen went on to say that storm drain boxes were piped over, but not completed, so the City will complete that project.  Once the road is paved, the City will do an overlay.  The City will also complete fire hydrant installation.  It is the developer’s obligation to put in sidewalk and/or street lights.  The City estimates the project will cost approximately $250,000.

Councilman Pruden asked if the City could remove the second island while this other work was being done.  Mr. Hansen answered that the City could, but so much of that roadway had not been put in properly that the City would have to take out so much more roadway to fix that portion.  Mr. Hansen stated that this project will take approximately about 30-45 days.

- Ordinance 2015-07 An Ordinance of Tooele City Amending Certain Sections of Chapters 4-8, 4-11, 4-17, and 7-19 of the Tooele City Code Relating to Road and Street Construction Standards

Presented by Jim Bolser

Mr. Bolser stated that this ordinance and the next one have been under way for a long time.   Mr. Bolser said that there was alot of information included in the Council packets because this ordinance addresses a consolidation of conflicting provisions.  Mr. Bolser explained that in the current ordinance, the same information is duplicated in a couple of different spots, but some of the information conflicted with each other.  The City is trying to get the information all in one spot.  He went on to say that definitions and references have been updated.  There is a section that adopts standards for manholes, thrust holes, and Public Works Association (PWA) adoption.  The City hasn't adopted specific standards that differ from the PWA, but need to reflect that in the code.  The City had two requests for exceptions in the past year, and this ordinance tries to address those exceptions, in case similar exceptions come up again.

Councilman Wardle asked how medium traffic speeds was defined.  Mr. Bolser answered that one of the reasons they were termed that way was a comparison to other streets.  Medium traffic speeds are roads that can have different speeds, such as 55, 45, or 35, but not 25 or lower.  Mr. Bolser indicated that the term is intentionally relative.

Chairman Pratt stated that he was impressed with the amount of work that had gone into this ordinance.  He complimented Mr. Bolser and his staff.

- Ordinance 2015-08 An Ordinance of Tooele city Amending Chapter 4-9 of the Tooele City Code Relating to Street Excavations

Presented by Jim Bolser

Mr. Bolser stated that the changes in this ordinance include general clarifications and house keeping issues.  The City is updating the number of references, to reference the current edition, and address how to deal with contractors that regularly do excavation work.  The current ordinance request each excavation to have its own bond.  The City is trying to establish a workable approved contractor's list, including Rocky Mountain Power and Questar, to allow them to post a larger bond, and not have to bond each time for each project.  Councilman McCall asked if this list would include any local contractors.  Mr. Bolser answered that yes, the City sees some local contractors regularly.

- Close Meeting to Discuss Property Acquisition and Litigation

Councilwoman Winn moved to close the meeting to discuss property acquisition and litigation.  Councilman McCall seconded the motion.  The vote was as follows:  Councilwoman Winn, “Aye”, Councilman Pruden, “Aye”, Councilman Wardle, “Aye”, Councilman McCall, “Aye”, and Chairman Pratt, “Aye”.  The meeting closed at 5:40 p.m.

Those in attendance during the closed session were:  Glenn Caldwell, Roger Baker, Jim Bolser, Mayor Patrick Dunlavy, Michelle Pitt, Randy Sant, Paul Hansen, Brian Roth, Councilman Pruden, Councilman Wardle, Councilwoman Winn, Councilman McCall, and Chairman Pratt.

No minutes were taken on these items.

- Adjourn

Councilman Wardle moved to adjourn the meeting.  Councilwoman Winn seconded the motion.  The vote was as follows:  Councilwoman Winn, “Aye”, Chairman Pratt, “Aye”, Councilman Pruden, “Aye”, Councilman McCall, “Aye”, and Councilman Wardle, “Aye”.  The meeting adjourned at 6:49 p.m.

The content of the minutes is not intended, nor are they submitted, as a verbatim transcription of the meeting.  These minutes are a brief overview of what occurred at the meeting.

Approved this 4th day of March, 2015

___________________________________________________

Brad Pratt, Tooele City Council Chair