Tooele City Council and

Tooele City Redevelopment Agency of Tooele City, Utah

Work Session Meeting Minutes

Date:  	Wednesday, April 1, 2015

Time:  	6:00 p.m.

Place:  	Tooele City Hall, Large Conference Room

90 North Main St., Tooele, UT

City Council Members Present:

Brad Pratt, Chair

Dave McCall

Scott Wardle

Debbie Winn

Steve Pruden

City Employees Present:

Mayor Patrick Dunlavy

Roger Baker, City Attorney

Glenn Caldwell, Finance Director

Paul Hansen, City Engineer

Michelle Pitt, City Recorder

Rachelle Custer, City Planner

Minutes prepared by Michelle Pitt

- Open Meeting

Chairman Pratt called the meeting to order at 6:00 p.m.

- Roll Call

Brad Pratt, Present

Dave McCall, Present

Debbie Winn, Present

Scott Wardle, Present

Steve Pruden, Present

- Discussion:

- Ordinance 2015-12 An Ordinance of Tooele City Approving a Temporary Cessation of Noise Regulations, Nuisance Ordinances and Allowable Work Hours Limitations for the Contractor and Sub-Contractors of the Utah Department of Transportation Working on the SR-36 Reconstruction and Storm Drain Installation Project, Project Number 11204

Presented by Rachelle Custer

Ms. Custer stated that since the Utah Department of Transportation (UDOT) is under such a tight time schedule to complete the SR-36 reconstruction, the City is requesting that the Council allow them to work in the evening, overnight and early morning hours by temporarily ceasing the noise regulations, nuisance ordinances and allowable work hours limitations for UDOT, their contractors, and sub-contractors.  Chairman Pratt stated that he realizes that working around the clock may be necessary to get this project done on time.

- Ordinance 2015-13 An Ordinance of Tooele City Permitting Additional Temporary Signage Allowances for Businesses Along Main Street to Display During 2015 Construction Work

Presented by Rachelle Custer

Ms. Custer explained that the SR-36 reconstruction project may significantly impact visibility of businesses and their signage along Main Street.  The City is requesting that temporary additional signage be allowed for local businesses directly affected by the Main Street construction.  This Ordinance would allow businesses that directly front Main Street, and have construction crews actively working in their area, to be allowed additional signage, without permits, only when they are being affected by construction.  Each business will get two additional temporary signs.  Each tenant will get one additional sign, if there are multiple tenants.  Councilman Pruden feels this is very appropriate.  Chairman Pratt said that this shows the City's concern for businesses and it is a great idea.  Councilman Wardle thanked Ms. Custer for taking care of this because the construction will impact businesses.

- Resolution 2015-20 A Resolution of the Tooele City Council Approving a Contract with Kilgore Contracting for the 400 West – Phase 1 Roadway and Utility Project

Presented by Paul Hansen

Mr. Hansen stated that as part of the settlement agreement with Development Parties LLC, the City is required to develop 400 West.  Phase 1 of the project consists of 400 West located between from Dimaggio Drive and 2000 North.  The utility project will include removal of the existing concrete island, full completion of the roadway and curb and gutter, completion of the storm drainage inlets, and installation of fire hydrants.  The City publicly advertised this project, and only received one bid from Kilgore.  Mr. Hansen stated the City felt Kilgore's bid was reasonable, and had no reservations to accept their bid.  Mr. Hansen talked to Kilgore about their interest in doing the other phase, which would be an additional $400,000.   The city would like to bring a Resolution before the Council in two weeks with a change order for the other phase.  The Mayor added that the City was fortunate to have Kilgore bid on this project because they respond well, and the City has a great working relationship with them.  If the City were to put the second phase out to bid, it may end up with the same company, or a higher amount.  Mr. Hansen stated that Kilgore will add an extra inch of asphalt by doing both phases, so it is a definite benefit to the City to do the change order and allow Kilgore to do both phases.

- Resolution 2015-16 A Resolution of the Tooele City Council Granting a Utility Easement to Beehive Telephone Co., Inc. at the City’s Vernon Property

Presented by Roger Baker

Mr. Baker explained that Tooele City owns an 1800 acre farm ranch property near Vernon.  At the very north end of that property is a power line easement.  Beehive is requesting an easement for a telephone wire conduit to go along the electrical easement.  Mr. Baker explained that things are so vast in that area, and this easement is so small, that he couldn’t see any negative affect this would have on the City’s property.  Mr. Baker stated that he was not recommending compensation for the easement.  Councilman Pruden stated that in past Beehive has caused the City grief, and it offended him that Beehive wanted to be able to receive the easement without providing compensation.  Mr. Baker explained that the company that caused the City grief was a different company.  The company that did all the damage to the utility lines in the City, was the broadband company, and is not the exact same company as Beehive Telephone.  Mr. Baker said that sometimes the City requires utility companies to pay for easements and sometimes they don’t, depending on the circumstance. Councilman McCall stated that he read that the company would be willing to move it, if the City required it later.  Mr. Baker indicated that the draft easement was drafted by himself and not Beehive.  Councilman Wardle asked if the company was running the utility line safely.  Mr. Hansen stated that he felt it would be a buried conduit with a cable through it.  Mr. Baker added that if there was a future tenant, it would be nice to have this utility already in place.

- Main Street Project Update

Chairman Pratt explained that this issue will be on the agenda for the next few meetings, and turned the time over to Mr. Hansen.

Mr. Hansen indicated that Jana's Java has complained about access to their business because 400 North is blocked.  A contractor was sent over, communicated with Jana's Java, and the issue was taken care of.  Mr. Hansen stated that he is pleased with how the public is responding so far.

Mr. Hansen thanked Emma, from the Tooele Transcript, on how well they are getting information out  to the public.  The contractor on the Main Street project is working from two ends.  Already there are change orders.  One change order is the concrete roadway from 100 South to 1000 North.  Utah Department of Transportation (UDOT) already had discovered this concrete road, but the roadway is wider than they first thought.  The new waterline is having to go through that concrete road, and will cause about an $18,000 increase in costs.  UDOT will help with that cost, to reimburse the City.  Another change order is because of some old water lines that don't show up on any mapping.  One water line was cut, and water ran for an hour before crews were able to find the shut off valve.  Additional sewer lines are very shallow, having to patch every one.  The Mayor stated that finding these water and sewer lines will help the City in the future because as they are being found, they are being fixed.  Mr. Hansen explained that Mr. Bolser arranged for a golf cart to be at city hall to be used for ease of access to get to the project.  Mr. Hansen and Mr. Bolser are wearing orange vests while they are driving it.  They are staying on the sidewalk because the golf cart is not street safe.

Councilman Pruden suggested the City write a letter to Harper thanking them for taking their trucks on other routes, other than Main Street.

Mr. Hansen was pleased to see that residents are finding other routes.  This will help them when the larger construction project begins.  Chairman Pratt stated that an employee requested an extra barrel be put on Main and Vine to help with the confusion of the turn lane and north bound traffic.

- Close Meeting to Discuss Property Acquisition and Litigation

Councilman Pruden moved to close the meeting to discuss property acquisition and litigation.  Councilman Wardle seconded the motion.  The vote was as follows:  Councilwoman Winn, “Aye”, Councilman Pruden, “Aye”, Councilman Wardle, “Aye”, Councilman McCall, “Aye”, and Chairman Pratt, “Aye”.  The meeting closed at 6:41 p.m.

Those in attendance during the closed session were:  Glenn Caldwell, Roger Baker, Mayor Patrick Dunlavy, Michelle Pitt, Paul Hansen, Councilman Pruden, Councilman Wardle, Councilwoman Winn, Councilman McCall, and Chairman Pratt.

No minutes were taken on these items.

- Adjourn

Councilman Pruden moved to adjourn the meeting.  Councilwoman Winn seconded the motion.  The vote was as follows:  Councilwoman Winn, “Aye”, Chairman Pratt, “Aye”, Councilman Pruden, “Aye”, Councilman McCall, “Aye”, and Councilman Wardle, “Aye”.  The meeting adjourned at 6:51 p.m.

The content of the minutes is not intended, nor are they submitted, as a verbatim transcription of the meeting.  These minutes are a brief overview of what occurred at the meeting.

Approved this 15th day of April, 2015

___________________________________________________

Brad Pratt, Tooele City Council Chair