Tooele City Council and

Tooele City Redevelopment Agency of Tooele City, Utah

Work Session Meeting Minutes

Date:  	Wednesday, August 19, 2015

Time:  	5:00 p.m.

Place:  	Tooele City Hall, Large Conference Room

90 North Main St., Tooele, UT

City Council Members Present:

Brad Pratt, Chair

Dave McCall

Scott Wardle

Steve Pruden

Debbie Winn

City Employees Present:

Mayor Patrick Dunlavy

Glenn Caldwell, Finance Director

Michelle Pitt, City Recorder

Randy Sant, Redevelopment Agency Director

Roger Baker, City Attorney

Paul Hansen, City Engineer

Jim Bolser, Community Development & Public Works Director

Minutes prepared by Michelle Pitt

- Open Meeting

Chairman Pratt called the meeting to order at 5:05 p.m.

- Roll Call

Dave McCall, Present

Debbie Winn, Present

Scott Wardle, Present

Steve Pruden, Present

Brad Pratt, Present

- Discussion:

- Ordinance 2015-22 An Ordinance of the Tooele City Council Amending Tooele City Code Section 1-14-1 Regarding the Duties of the Finance Director and Section 1-22-4 Regarding Financial Administration

and

- Ordinance 2015-23 An Ordinance of the Tooele City Code Chapter 1-9 and 1-14 Regarding the Duties of the Treasurer and Finance Director

Presented by Roger Baker

Mr. Baker stated that in 2012 the Council made a change increasing the amount the Mayor is authorized to approve without obtaining Council approval from $8,000 to $20,000.  At that time, other sections of the City Code were not changed to reflect that increase.  One of the Ordinances clarifies the duties of Treasurer and Finance Director.  Councilman Pruden asked why the Human Resource Director is the Treasurer.  The Mayor explained that he, the Finance Director, nor the Recorder can be the Treasurer because of a separation of duties issue.

- Resolution 2015-36 A Resolution of the Tooele City Council Approving the Annexation of Sunset Estates Phase 6 Subdivision in to the North Tooele City Special Service District

Presented by Roger Baker

In 2003, the City Council  approved an annexation of 30.69 acres which comprised portions of Sunset Estates.  In  January of 2015, the Council approved an additional 5.42 acres into the North Tooele Special Service District (NTSSD).  Hallmark Homes has petitioned to annex 10.31 additional acres in the NTSSD which is Phase 6 of Sunset Estates.  The proposed annexation portion is required to match the 2000 North corridor design standards.  Mr. Baker explained that the City has informed the developer what is required in order to finish the annexation process.

- Main Street Project Update

Mr. Bolser stated that there is progress on the Main Street project.  The curb and gutter has been completed on the east side of Main street, for a good portion at the north end.  Additional crews have been brought in to assist with the reconstruction, and to work on the storm drain trunk lines.  UDOT indicated that they plan to start tonight on the SR-36 overlay project north of town from the Tooele Maverik to the Stansbury Maverik.  They are planning for work to be done at night so as to minimize traffic impact.  Mr. Bolser went on to say that there are two closures to be aware of:  Utah Avenue will be closed tonight and tomorrow from 9:30 p.m. to 6:00 a.m., and the east leg of 1000 North remain closed.  They will reopen 1000 North once it's repaved, which is planned to hopefully start tomorrow.

Mr. Hansen stated that water lines at 600 North are too shallow and will have to be replaced.  This work is north of the work that was completed by Whitakers, and was not earlier identified by UDOT as needing to be reconstructed.  The UDOT contractor will perform the work.  City water crews will help determine ahead of time how the City can shut down water in preparation for the work, and to minimize people and businesses being without water.  Crews also began installing an additional sewer main in Main Street between 500 North and 600 North.  Chairman Pratt observed that the current paving is below the gutter lip, and asked if they would come back and cap that.  Mr. Bolser answered yes; when both sides are complete, they will come back and put in a smooth final layer and stripe the road.  They will also raise the manholes by cutting the asphalt and pouring the concrete collars for the manholes.  Councilman Pruden said that this project has been interesting to observe.  He has noticed that people are adapting and finding other routes.  Chairman Pratt asked if this project is gaining any ground on the schedule, or if they are still behind.  Mr. Bolser answered that they are still behind schedule but with the additional crews the project is making progress, making up some ground.

- Close Meeting to Discuss Property Acquisition and Litigation

Councilman Pruden moved to close the meeting.  Councilman McCall seconded the motion.  The vote was as follows:  Councilwoman Winn “Aye”, Councilman Pruden “Aye”, Councilman McCall “Aye”, Councilman Wardle “Aye”, and Chairman Pratt “Aye”.  The meeting closed at 5:24 p.m.

- Adjourn

Councilman Pruden moved to adjourn the meeting.  Councilwoman Winn seconded the motion.  The vote was as follows:  Councilwoman Winn “Aye”, Councilman Pruden “Aye”, Councilman McCall “Aye”, Councilman Wardle “Aye”, and Chairman Pratt “Aye”.  The meeting adjourned at 6:56 p.m.

The content of the minutes is not intended, nor are they submitted, as a verbatim transcription of the meeting.  These minutes are a brief overview of what occurred at the meeting.

Approved this 2nd day of September, 2015

___________________________________________________

Brad Pratt, Tooele City Council Chair