Transportation Advisory Commission   8.8.23

[image: ]TRANSPORTATION ADVISORY COMMISSION
 August 8, 2023
Place:  City Council Conference Room

At 5:40 p.m.: Jay Przybyla called the meeting to order.

Attendees:  Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Russ VerHoef, Transportation Advisory Commission members; Sam Kelly, City Engineer; Cheryl Vargas, Minutes Secretary; Taylor Forbush, Traffic Operations Section Manager; Jeffrey Lambson, City Council Member. Craig Friant, J-U-B Engineers Inc; Hollee Wood, Langdon Group; Jim Price, Mountainland Association of Governments (MAG)

Those excused:  Becky Buxton and Kathy Turner, Transportation Advisory Commission members
 	
Approval of Minutes:  Chair Pryzbyla called for a motion and moved to approve the June 6, 2023 minutes. Mr. Mecham seconded the motion. Those voting aye Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Russ VerHoef. The motion passed unanimously.

1600 N 400 East Project Update: Craig Friant J-U-B (consulting firm) presented findings of various brainstormed solutions: (click here for recording)
1. Adjusting the way the pedestrian ramps are laid out at intersection. (click here for recording)
2. Eliminate all dedicated right turn lanes to make through/right turn lanes. (click here for recording)
3. Alternative of #1 with directional pedestrian ramps and adjusting the Murdock Trail and the northbound and eastbound dedicated right turn lanes are eliminated. Amenity of some type on southwest corner to attract trail users. (click here for recording)
4. Realign Murdock Trail to divert users to east to 1640 North, cross 400 East with HAWK signal, follow east side of 400 East to cross 1600 North back onto the trail. Dedicated right turn lane northbound to eastbound eliminated. (click here for recording)
5. Put a right turn bypass lane in eastbound to southbound, with a crossing island in front of that lane, directional pedestrian ramps and bulb outs. (click here for recording)
6. Realign the trail, relocated to 350 East with mid-block crossing of 1600 North with HAWK signal. (click here for recording)
7. Realign trail with a grade separated crossing going underground with mid-block crossing of 1600 North with cloverleaf turn with widened trail back to 400 East and Murdock Trail. Grade separated with bigger footprint. (click here for recording)
8. Grade separated crossing coming underneath 1600 North and 400 East south of the intersection around existing aqueduct. (click here for recording)
9. Roundabout. (click here for recording)
10. Enhanced roundabout – trail user goes through the center of roundabout with HAWK signal (click here for recording)
11. Adjust and realign trail to Quail Road east of intersection. (click here for recording)
12. Pedestrian scramble with diagonal sidewalks giving trail users the ability to cross any direction. (click here for recording)
13. No build, existing trail (click here for recording)

Mr. Price mentioned when it was built, the Murdock Trail was designed without striping. When there is striping, pedestrians spread out and cyclists go as fast as they can. They all pay less attention when in a 
lane. (click here for recording)

There is also an opportunity to combine several options. (click here for recording)

Mr. Lambson and Ms. Redford left early.

Traffic Analysis Summary – Level of Service showing efficiency of intersections (click here for recording)

Alternative Evaluation Criteria (click here for recording)
1. Scoring of Evaluation Criteria
2. Scoring of Cost Criteria
3. Compliance criteria

Score Results:
· 3 	Roadway Safety
· 1 	Trail User Safety
· 3 	Cost
· 5 	Vehicle Level of Service
· 3 	Convenience for Trail (Level of Service)
· 4 	Compliance
	
The next steps in this process: (click here for recording)
· For the projects that are moving forward, traffic models will be built.
· Get TAC member alternatives evaluations.
· Take into consideration other comments and provide specific data that is requested.
· Would like to get options down to 5 or 6.
· How do different options affect the choice, i.e. HAWK Signals, eliminating right turn lanes, etc.
· Trying to balance compliance issues, how long will people wait.
· There will be a public open house to present these options.

Other Items: (click here for recording)
· 800 South State Street
· 1200 South State Street
· 400 South 400 West
· Hillcrest Park complete between October and December 2023
· City Center complete in November 2024
· Descriptions for roundabout 1200 South 400 West

Motion to Adjourn:  Chair Pryzbyla called for a motion to adjourn.  Mr. VerHoef moved to adjourn and Chair Pryzbyla seconded the motion. Those voting aye: Marlan Coe, CJ Mecham, Jay Przybyla and Russ VerHoef. The motion passed unanimously.

Adjourned:  7:11 p.m.

							_______________________________________
							Jay Przybyla, Chair
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