

METERING AND SCADA EQUIPMENT PROJECT INFORMATION
· The Loan/Grant Package with the Community Impact Board was closed on 8-17-2023.

· The UT State Treasurer transferred $175,000.00 out of the Utility Account to cover our portion of the monies for the project on 8-22-2023. An escrow account has been created with the UT State Treasurer for the project consisting of:
$315,000.00 Grant Monies from CIB
$175,000.00 from Scofield Town Utility Fund
$110,000.00 Bond at .50% interest commencing payments on 2-1-2024 and ending on 2-1-2053
$600,000.00 total for the project

· Cody Ekker Construction began the project on 8-28-2023 and has completed most of the work on the West side of Scofield. Expect ongoing water interruptions until the completion of the project. 


