Transportation Advisory Commission   9.5.23

[image: ] TRANSPORTATION ADVISORY COMMISSION
 September 5, 2023

Place:  City Council Conference Room

At 5:30 p.m.: Sam Kelly called the meeting to order.

Attendees:  Becky Buxton, Marlan Coe, Jay Przybyla, Laura Redford and Kathy Turner, Transportation Advisory Commission members; Sam Kelly, City Engineer; Cheryl Vargas, Minutes Secretary. Also Craig Friant, J-U-B Engineers Inc; Hollee Wood, Langdon Group

Those excused:  Russ VerHoef and CJ Mecham, Transportation Advisory Commission members; Jeffrey Lambson, City Council Member
 	
Approval of Minutes:  Chair Pryzbyla called for a motion to approve the minutes from the August 8, 2023 meeting.   Ms. Redford moved to approve the August 8, 2023 minutes. Mr. Przybyla seconded the motion. Those voting aye Becky Buxton, Marlan Coe, Jay Przybyla, Laura Redford and Kathy Turner. The motion passed unanimously.

1. 1600 North 400 East Project – presented by J-U-B Engineers
a. Discuss ranking and public meeting – TAC weighting
b. MAG has already allocated $1.2 million for the intersection improvement
i. Orem does a 6.7% match
ii. MAG holds back 10% of overall budget for contingency projects.
iii. MAG accepts concept projects every 2 years. This is a funding year
c. Alternative Evaluation Criteria (click here for recording)
d. Alternative Cost Comparisons (click here for recording)
e. Alternative Scores and Ranks – Team Weighting (click here for recording)
f. TAC Weighting of Evaluation Criteria (click here for recording)
g. TAC Weighting – Alternative Scores and Ranks (click here for recording)
h. Taking to public – Which options are to be presented (click here for recording)
i. Vehicular and pedestrian safety.
ii. The longer nothing is done, there is a safety concern
i. How long until dirt starts being moved?
i. Currently have $1.2 million now. Start design, could be ready to go in 1 year.

Ms. Redford left early.

2. Eliminate half of the options for the public meeting. 
a. Top ranked options:  2, 8, 9, 11, 12 (click here for recording)
b. Which options should be presented to the public? Combine options together: 
i. Directional crosswalks at the intersection 
ii. Pedestrian scramble
iii. Roundabout
iv. Grade separated crossing at 400 East and 1600 North
v. Crossing somewhere else present west with option to the north (east has more access points to address)
c. Mid-block crossing, HAWK Signal compliance and accident rates – pedestrians will not push the button to activate the signal.
a. Alternatives to advance for further study?
b. Public Open House (click here for recording)
i. Which alternatives should be presented to the public?
ii. Where should the open house be held? – Council Chambers, Timpanogos High, Orchard Elementary, Northridge Elementary, Canyon View Junior High
iii. Noticing – ½ mile from intersection with signs on trail, 1600 N to 1200 N, 400 East to Main
iv. Any community groups we should be aware of and invite? Neighborhood group, bicycle group, Liam Fry - citizen for safety
d. Move it forward and hold public meeting in October. The sooner the better

3. Other Items: (click here for recording)
a. At the TAC October meeting, will have updates
b. Upcoming start of MAG funding cycle – looking for active transportation projects
c. Geneva Road near temple for open house – shuttling, 4-5 loading locations, one is at Lakeside Sports Park with memorandum of understanding – how much of parking lot allowed to use, etc.
d. Temple open house - October 27th through December 16th. Dedication mid to late January 2024. There will be a temporary signal for access for buses turning on to property. Once it is dedicated traffic should be tempered.

Motion to Adjourn:  Chair Pryzbyla called for a motion to adjourn.  Mr. Coe moved to adjourn and Ms. Buxton seconded the motion. Those voting aye: Becky Buxton, Marlan Coe, Jay Przybyla and Kathy Turner. The motion passed unanimously.

Adjourned:  7:32 p.m.


							_______________________________________
							Jay Przybyla, Chair
[bookmark: _GoBack]Approved:  October 3, 2023
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