Public Meeting Minutes

June 20, 2023

Minutes of the scheduled meeting of the Austin Community Special Service District held the 20th day of June, 2023.  Meeting commenced at 6:30 p.m. with Board members Chad Outzen, Dan Gary, Jayne Outzen, Donny Hansen, Kendall Torgersen, Bob Teagle and Shannon Heaps at the Elsinore Town Hall, 35 West Main, Elsinore Utah.  Commissioner Ralph Brown, Water Operator Scott Hansen, Clerk Heather Yergensen and Parker Vercimak from Jones and DeMille Engineering were also present. Rick Larsen was absent.

Minutes of May 16, 2023 Meeting approved:

Minutes of the May 16th 2023 meeting were reviewed and voted on. Approved on a motion by Donny Hansen, seconded by Shannon Heaps.  Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Donny Hansen: Yes; Kendall Torgerson: Yes.

Culinary Water Project & Grant Update:

Parker Vercimak has been communicating with Chairman Outzen via email with updates on the water project.  The BLM has been busy working on other projects and are working their way up the list.  Parker has assured us we should be able to go to bid in approximately sixty (60) days.  Chairman Chad Outzen has spoken with Commissioner Brown about contacting the BLM to see if they can speed up the process because of time line issues. Signal Peak Golf is getting their new meter hooked up within seven to ten days. Board Member Dan Gary has a question on clarity about the monies for funding.

Parker indicated that Jones and DeMille Engineering are wrapping up loose ends with the project at this time. Jones and DeMille Engineering will then make a final plan and review as soon as they get conformation from the BLM.  If the concept is ok with the tank and there is no further changes they will do a final review with the board of Austin.

Board Member Bob Teagle had a question about lining up a contractor for the project.

Close Public Meeting:

There being no further questions, Chairman Chad Outzen called for a motion to close the Public meeting.  Approved on a motion by Dan Gary, seconded by Donny Hansen.  Dan Gary: Yes; Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Donny Hansen: Yes; Kendall Torgerson: Yes.  Meeting adjourned at 6:41 p.m.