TRANSPORTATION ADVISORY COMMISSION

November 7, 2023

Place:  City Council Conference Room

At 5:30 p.m.: Sam Kelly called the meeting to order.

Attendees:  Becky Buxton, Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Kathy Turner, Transportation Advisory Commission members; Sam Kelly, City Engineer; John Dorney, Transportation Engineer, Cheryl Vargas, Minutes Secretary

Those excused:  Russ VerHoef, Transportation Advisory Commission member; Jeffrey Lambson, City Council Member

Approval of Minutes:  Mr. Kelly called for a motion to approve the minutes from the October 3, 2023 meeting.   Mr. Przybyla moved to approve the October 3, 2023 minutes. Ms. Turner seconded the motion. Those voting aye Becky Buxton, Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Kathy Turner. The motion passed unanimously.

- Introduction of Transportation Engineer:   (click here for recording)

  - John Dorny introduced himself.

- 1600 North 400 East Project Update:  (click here for recording)

  - Slides/presentation for public hearing Tuesday night (November 8th). These will actually be on boards and people can walk around and study them.

  - These are the different alternatives for the intersection that have been discussed previously.

- Lakeview Parkway Project Update:  (click here for recording)

  - Moving towards 60% submittal, still over budget, looking to reduce costs.

  - Doing more in-depth geotechnical work. Having to bring in material due to poor soil.

- MAG TIP Selection Items:  (click here for recording)

  - Independence Avenue Extension Study, Provo to submit with Orem as joint sponsor

    - Co-sponsor with Provo – study - feasibility of costs, rights-of-way and the logical connection.

      - Connection options would be to connect to Main Street, tie into Sandhill Road or new road to 1730 North as a T intersection (Provo)

    - Need to improve Main Street at 2000 South

  - Active Transportation Master Plan (click here for recording)

    - Look at comprehensive plan that includes other cities.

      - Project may rank low if it is decided cities need to do this on their own.

      - Estimated cost is $250 million

      - 1600 North widening project has money that was not used. Orem says there is $8 million, UDOT says there is $3 million.

      - Not taking any money from other cities, just reallocating money we have already been given for projects. Would have Center Street re-evaluated.

- MAG TAG Item:  (click here for recording)

  - State Street Active Transportation Study

    - In discussions with MAG, they thought the active transportation plan would fit here.

    - Council supportive of putting some kind of active transportation facility on State Street including access management, connectivity between businesses, reduce accesses, parking, etc.

    - This will be an appendix to the General Plan. Council has given staff direction to pursue the plan and find a focus.

      - Report showing which projects were planned in 2010 and which ones been completed.

    - It will take 2-3 years to complete the study

- Other Items:  (click here for recording)

  - Staff will be doing a TAC report to Council in February/March. Report on what has done in the last year and what is the Committee’s direction is.

  - Would like to have some action items. New TMP update, bring items like increasing/reducing speeds on some corridors, whatever TAC’s priorities are.

  - 2000 North 180 West – Oak Canyon Jr. High is at this intersection – fantastic improvement at this intersection – combination of bulb out on both on east and west, on bulb outs there are candle sticks with reflectors and in the middle is a pedestrian island. (click here for recording)

    - Recommended this type of appropriate traffic calming mix be used at all the schools in Orem and commit to make the streets safer.

    - Have tool kit to make intersections near schools safer.

    - When creating sidewalks, it has to be determined what is the destination and will it be used.

    - In the active transportation plan, there could be a section for traffic calming at the elementary schools in the City. Prioritize public safety around the schools – program a sidewalk improvement.

Motion: Ms. Redford moved to prioritize enhancing pedestrian safety around existing infrastructure near schools in Orem beginning with elementary schools and will continue this issue to the next TAC meeting for further discussion. Ms. Buxton seconded the motion. Those voting aye: Becky Buxton, Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Kathy Turner. The motion passed unanimously.

  - 1400 N State Street – drivers cutting through neighborhood to avoid 1600 North intersection.

Motion to Adjourn:  Chair Pryzbyla called for a motion to adjourn.  Ms. Buxton moved to adjourn and Mr. Przybyla seconded the motion. Those voting aye: Becky Buxton, Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Kathy Turner. The motion passed unanimously.

Adjourned:  7:42 p.m.

_______________________________________

Jay Przybyla, Chair

Approved:  December 5, 2023