Regular Meeting Minutes
October 24, 2023


Minutes of the scheduled regular meeting of the Austin Community Special Service District held the 24th day of October, 2023.  Meeting commenced at 6:00 p.m. with Board members Chairman Chad Outzen, Treasurer Jayne Outzen, Rick Larsen, Daniel Gary, Shannon Heaps, Kendall Torgerson,  Bob Teagle present, at the Elsinore Town Hall, 35 West Main, Elsinore Utah.  Commissioner Ralph Brown, Water Operator Scott Hansen and Clerk Heather Yergensen were also present. Donny Hansen, absent.    

Minutes of the Regular Meeting June 20, 2023 Meeting approved:
Minutes of the June 20, 2023 Meeting were reviewed and voted on. Approved on a motion by Dan Gary, seconded by Shannon Heaps.
Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes.

Minutes of the Budget Hearing June 20, 2023 Meeting approved:
Minutes of the June 20, 2023 Budget Hearing were reviewed and voted on. Approved on a motion by Shannon Heaps, seconded by Bob Teagle.
Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes.


Culinary Water Project & Grant Update: Parker Vercimak, Jones and DeMille Engineering:
A. SSD Boundary Map:
Parker provided an updated 36”x48” copy of the Special Service District Boundary map.  11”x17” copies were also provided. An electronic copy of the boundary map may be obtained through Jones and DeMille Engineering if needed. Parker discussed the boundaries with the Board. Jones and DeMille Engineering have reviewed the boundaries with their attorneys.
	
B. Easement Update:
One of the big parts of the project is wrapping up the line access. Jones and DeMille Engineering have been getting the easement signatures needed from the property owners for the new line.  

C. Forest Service/BLM Update:
The water project consists of a spring rehabilitation.  The Forest Service views this as a maintenance action. The BLM has taken a little longer than was anticipated to get the permits needed for the new proposed tank sight for the project.   

D. Project Bidding Schedule:
The project will officially advertise in the paper 10.25.23. That will officially start our procurement process.  Other notable dates are 11.07.23 for a mandatory pre-bid conference. The conference will be at Jones and DeMille Engineering.  Jones and DeMille Engineering will review contract details, the plans and bid documents. There will be an optional non-mandatory sight visit following.   
	
E. Monroe Irrigation Canal Company Agreement:
The overflow water agreement with Claude and Marguerite Foreman has been terminated. Austin has a new agreement for all of the overflow water with the Monroe Irrigation Canal. The agreement will be a $1000 annual payment to discharge into their canal with no further stipulations. On October 17, 2023, the overflow line that was going in to the Foreman pond was cut and capped. The water has been diverted into the Monroe canal. The Monroe Canal agreement was prepared by Attorney Richard Chamberlain and signed by ACSSD Chairman Chad Outzen and Monroe Canal President Skyler King. Chairman Chad Outzen requested a motion to accept the agreement between Austin Community Special Service District and the Monroe Canal Irrigation Company.  Rick Larsen made a motion, seconded by Shannon Heaps. Motion carries.  
Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes.


New Water Connection:
	 ACSSD has sold a new short side water connection to Terry Nielsen at 1952 N Hwy 118.  Meter should be set within 10 days.    

There being no further business, Rick Larsen called for a motion to adjourn the Meeting. Shannon Heaps seconds. Motion carries.  Meeting adjourned at 6:22 p.m.




