

Regular Meeting Minutes
December 19, 2023


Minutes of the scheduled regular meeting of the Austin Community Special Service District held the 19th day of December, 2023.  Meeting commenced at 6:30 p.m. with Board members Chairman Chad Outzen, Treasurer Jayne Outzen, Rick Larsen, Daniel Gary, Shannon Heaps, Kendall Torgerson, Donny Hansen and Bob Teagle present, at the Elsinore Town Hall, 35 West Main, Elsinore Utah.  Commissioner Ralph Brown, Water Operator Scott Hansen, Clerk Heather Yergensen, Kyler Nielson with Jones and DeMille Engineering were also present.  

Approval of Regular Meeting Minutes October 24, 2023:
Minutes of the October 24, 2023 Meeting were reviewed and voted on. Approved on a motion by Rick Larsen, seconded by Bob Teagle.
Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes;  
Rick Larsen: Yes; Kendall Torgerson: Yes; Donny Hansen: Yes.


Consider Contract amendment for Jones and DeMille Engineering:
	  Jones and DeMille Engineering suggested that ACSSD go back for more funding on the culinary water improvement project to the CIB. The Engineer’s estimate that an additional $450,000 will be needed due to the rising cost of materials and also additional fees for Engineering costs.  Chairman Chad Outzen asked the Board if they have any further questions regarding the additional funding.  Shannon Heaps asked if all the totals were included in the original bid. Kyler verified that the totals were correct at the time that the project was bid but due to the rising cost of materials the additional funding is needed.  Commissioner Brown who is a CIB Board member, commented that all current projects have come back to the CIB Board requesting additional funding due to the rising cost of materials. Chairman Chad Outzen called for a motion to approve the amendment for the additional Engineering fees.  Approved on a motion by Shannon Heaps, seconded by Rick Larsen. 

Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes: Donny Hansen: Yes.

Culinary Water Project Update. Kyler Nielsen, Jones and DeMille Engineering:
A. Review Bids and accept bid tab
Three bids were presented: Jaxon Excavation, JCI and Brotherson.  All three bids came in over the engineer’s estimated costs for materials.   

B. Award Bid based on available project funding 
All three bids came in higher than the Engineer’s estimate. The low bid out of the three was Jaxon Excavation. Jones and DeMille are working with Jaxon Excavation on reducing some line items in the contract.  Rick Larsen makes a motion to accept the bid for Jaxon Excavation.  Seconded by Dan Gary.

Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes: Donny Hansen: Yes.
C. Easement Update
Jones and DeMille Engineering have all the necessary easements finalized except for Teasha Nielson. The pipeline has been engineered to run through Teasha Nielson’s property.  

D. Forest Service/BLM Update
The project documents needed from the Forest Service and BLM have been finalized, signed off and returned to Jones and DeMille Engineering.   

E. Project Schedule Update. 
Jaxon Excavation’s start date is May 1st.  Shannon Heaps asked a question concerning the timeline of the project.  Kyler Nielson estimated 6 to 8 months for the project to be completed. 


Consider monetary compensation for Nielsen easement:
The pipeline has been engineered to run through Teasha Nielson’s property.  Teisha Nielsen has declined a easement monetary offer of $456.00. Rick Larsen makes a motion to offer Teasha $2000.00 for the easement so the project can proceed in a timely manner and stay on schedule.  Shannon Heaps seconds. Motion approved.

Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes: Donny Hansen: Yes.

New Water Connection Update:
Jaxxon 8 Excavating installed a new water service for Terry and Helly Nelson @ 1952 N SR 118.        A bill from Jaxxon 8 Excavating was presented for payment. Rick Larsen makes a motion to approve the payment to Jaxxon 8 Excavating. Jayne Outzen seconded the motion. Motion approved.  

Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes: Donny Hansen: Yes.

Any other business that may come before said meeting:
Treasurer Jayne Outzen presented a bill from Cincinnati Insurance which is a mandatory security bond that Austin Community Special Service district must carry.  Also, a bill from Jaxxon 8 Excavating to cap the overflow waterline diverting the water from the Foreman irrigation pond into the Monroe Irrigation Canal for $680.00.  Chairman Outzen calls for a motion to pay both bills.  Rick Larsen motions, Dan Gary seconds.  Motion approved. 

Dan Gary: Yes, Shannon Heaps: Yes; Bob Teagle: Yes; Jayne Outzen: Yes; Chad Outzen: Yes; Rick Larsen: Yes; Kendall Torgerson: Yes: Donny Hansen: Yes.
There being no further business, Chairman Outzen entertained a motion to adjourn. Rick Larsen made a motion to adjourn the Meeting.  Seconded by Shannon Heaps.  Meeting adjourned at 7:00 p.m.


