Regular Meeting Minutes

February 6, 2024

Minutes of the scheduled regular meeting of the Austin Community Special Service District held the 6th day of February, 2024.  Meeting commenced at 6:30 p.m. with Board members, Treasurer Jayne Outzen, Daniel Gary, Shannon Heaps, Kendall Torgerson, Donny Hansen and Bob Teagle present, at the Elsinore Town Hall, 35 West Main, Elsinore Utah.  Also present were: Commissioner Ralph Brown, Water Operator Scott Hansen, Clerk Heather Yergensen and Parker Vercimak with Jones and DeMille Engineering. Chairman Chad Outzen and Board member Rick Larsen were absent. Treasurer Jayne Outzen will conduct the meeting in the absence of Chairman Outzen.

Approval of Minutes: Regular Meeting December 19, 2023:

Minutes of the December 19, 2023 Meeting were reviewed and voted on. Approved on a motion by Donny Hansen, seconded by Shannon Heaps.

Dan Gary: Yes, Bob Teagle: Yes; Jayne Outzen: Yes; Kendall Torgerson: Yes; Donny Hansen: Yes; Shannon Heaps: Yes.

Consider monetary compensation for Nielson easement and vote:

Teasha Nielson is the last easement that Austin Community Special Service District needs in order to take the waterline from the current Lizard Bench area across to the new tank and current tank sites.  Jones and DeMille Engineering have had numerous conversations with Ms. Nielson over the last few months and right before the board meeting in December, she responded back and said that she wasn’t open to discuss an easement anymore.  She also suggested that we look to other options.  Jones and DeMille Engineering let Ms. Nielson know that there were no other options and if we could not come up with some kind of agreement, ACSSD would be forced to use eminent domain for the pipeline right of way. Ms. Nielson got her attorney involved. ACSSD and Ms. Nielson have agreed upon $3,000 for the pipeline right of way.  Jayne Outzen entertains a motion for approval to compensate Teasha Nielson $3,000 for the pipeline right of way. Approved on a motion by Bob Teagle, seconded by Dan Gary.

Shannon Heaps: Yes; Jayne Outzen: Yes; Kendall Torgerson: Yes: Donny Hansen: Yes; Bob Teagle: Yes; Dan Gary: Yes.

Culinary Water Project and funding Update: Parker Vercimak, Jones and DeMille Engineering:

Bids came in higher than the Engineers estimated costs. Jones and DeMille Engineering is working with the Contractor on some cost saving measures. ACSSD is going back to DDW for additional funding to cover the short fall at DDW’s February meeting.

There being no further business, Jayne Outzen called for a motion to adjourn the Meeting.  Dan Gary made a motion. Seconded by Bob Teagle.  Meeting adjourned at 6:52 p.m.