NOTICE OF A SPECIAL MEETING OF THE

BOARD OF THE LOCAL BUILDING AUTHORITY OF EMERY COUNTY

OCTOBER 17, 2023

Present at the meeting was Chairman Lynn Sitterud, Board members Jordan Leonard and Keven Jensen.

(1)

DISCUSS/APPROVE/DENY MEETING MINUTES FROM THE AUGUST 29, 2023 LBA.

Motion to approve the minutes of the August 29, 2023 LBA meeting was made by Board member Keven Jensen, seconded by Board member Jordan Leonard, and the motion passed.

AYE:  Keven Jensen

Keven Jensen

Lynn Sitterud

NAY:  none

(2)

APPROVAL OF ANY BILLS TO BE PAID THROUGH THE LOCAL BUILDING AUTHORITY.

Motion to pay any bills to be paid by the LBA was made by Board member Jordan Leonard, seconded by Board member Keven Jensen,and the motion passed.

AYE:  Jordan Leonard

Keven Jensen

Lynn Sitterud

NAY:  none

(3)

DISCUSS/APPROVE/DENY CHANGE ORDER #1 FROM BUSK INC. REGARDING THE GASIFICATION METAL BUILDING PROJECT.

A change order was proposed by Busk, Inc. for change in the Ground snow laid, roof snow load, wind load, occupancy classification, roof pitch, building height, and crane hook height.  The amount of the change order is $62,469,00.  The original cost of the project was $516,278.00 making the new contract price $578,747.00.  Motion to approve the Change Order from Busk, Inc. in the amount of $62,469.oo to increase the roof now load was made by Board member Keven Jensen, seconded by Board member Jordan Leonard, and the motion passed.

AYE:  Keven Jensen

Jordan Leonard

Lynn Sitterud

NAY:  none

(4)

DISCUSS/APPROVE/DENY AMENDED AGREEMENT BETWEEN JONES AND DEMILLE ENGINEERING AND EMERY COUNTY LBA REGARDING HUNTINGTON SENIOR CITIZEN CENTER PROJECT.

Board member Keven Jensen made a motion to approve the amended agreement between Jones and Demille Engineering and Emery County LBA regarding Huntington Senior Citizen Center Project.  The motion was seconded by Board member Jordan Leonard.  The motion passed.  This was to correct an error on the original agreement.

AYE:  Keven Jensen

Jordan Leonard

Lynn Sitterud

NAY:  none

(5)

ANY OTHER BUSINESS WHICH MAY REGULARLY COME BEFORE THE BOARD.

Board Chairman Lynn Sitterud indicated that he attended the final CIB funding meeting.  We have received final approval for the money.  Robbie has been working with the engineers on the kitchen portion of the building.  Everything is moving along pretty fast.

(6)

ADJOURN

Motion to adjourn the meeting was made by Board member Keven Jensen, seconded by Board member Jordan Leonard, and the motion passed.

AYE:  Keven Jensen

Jordan Leonard

Lynn Sitterud

NAY:  none

ATTEST:______________________  CHAIRMAN:________________________________