D R A F T TRANSPORTATION ADVISORY COMMISSION

June 4, 2024

Place:  City Council Conference Room

At 5:30 p.m.: Chair Przybyla called the meeting to order.

Attendees:  Becky Buxton, Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Russ VerHoef, Transportation Advisory Commission members; John Dorney, Transportation Engineer, Taggart Bowen, Acting City Engineer, Cheryl Vargas, Minutes Secretary; Jeffrey Lambson, City Council Member

Those excused:  Kathy Turner, Transportation Advisory Commission member

Approval of Minutes:  Chair Pryzbyla called for a motion to approve the minutes from the May 7, 2024 meeting.   Mr. Mecham moved to approve the May 7, 2024 minutes. Mr. Coe seconded the motion. Those voting aye:  Becky Buxton, Marlan Coe, CJ Mecham and Jay Przybyla. The motion passed unanimously (Ms. Redford and Mr. VerHoef arrived late).

- Existing/Awarded MAG Project Status (click here for recording)

  - Center Street from Geneva Road to I-15

  - 1600 North (1200 W to State Street)

  - Lakeview Parkway (New road)

  - 1150 South (State Street to Orem Blvd.)

  - 1600 North 400 East (Intersection)

  - 1200 S 400 West (Roundabout)

  - 1200 W Center Street (I-15 to 1200 West) (click here for recording)

- Center Street MAG TIP Selection (click here for recording)

  - $10M – Widen Center Street between I-15 and Geneva Road, 5 lanes

  - Sidewalk to be installed on north side of Center Street

  - The large obstacle is the railroad

- Status of Active Transportation Plan funding (click here for recording)

  - Active Transportation Investment Program – grant

    - $44,550,000 for 2024

    - 20% Match ($50K)

    - Active Transportation Master Plan – updating the 2010 plan

Letter to Federal Highway Administration regarding the citywide active transportation study, a comprehensive initiative, will enable the City of Orem to couple qualitative and quantitative data through community engagement and transportation data analyses.

Action: Ms. Buxton moved to approve the letter to the Federal Department of Transportation from the Orem Transportation Advisory Commission. The reference to Utah County will be removed. Ms. Redford seconded. Those voting aye: Becky Buxton, Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Russ VerHoef. The motion passed unanimously.

- 1600 North Update (click here for recording)

  - Environmentally cleared to State Street. Must match striping on east side of State Street.

  - 1600 North westbound right turn pocket – cars drive on driveway area to que for right turn.

  - On north side, a frontage road will be constructed to provide access to the homes.

  - Access to Maeser Prep Academy.

  - Access/Egress to HOA properties south of 1600 North

- TAC City code edits (click here for recording)

  - Article 2-29 – Transportation Advisory Commission

  - If a change to the ordinance to meet once a quarter is made, updates would be sent out as they come up.

- Other business (click here for recording)

  - The City needs to coordinate projects and reach out to schools before closing lanes.

  - Signage at Orem Elementary for traffic control on 400 West is not effective.  Also location of signs is not working. They are placed in front of homes and cars are parking in front of signs.

  - MUTC (Manual of Uniform Traffic Control) is about safety and liability.

  - Mr. Lambson: “what a great Commission”.

Motion to Adjourn:  Chair Pryzbyla called for a motion to adjourn.  Mr. VerHoef moved to adjourn and Mr. Przybyla seconded the motion. Those voting aye: Becky Buxton, Marlan Coe, CJ Mecham, Jay Przybyla, Laura Redford and Russ VerHoef. The motion passed unanimously.

Adjourned:  7:09 p.m.

_______________________________________

Taggart Bowen, Acting City Engineer

Approved:  August 6, 2024