Grand County Transportation Special Service District
Our Mission is to bring greater funding resources to provide safer roads & paved pathways.

-----------------------------------------------------------------------------------

P.O. Box 1611, Moab, UT 84532

Grand County Road Shed

3500 S Hwy 191

Moab, UT  84532

Minutes – August 14, 2024

General Session

- Call to Order: 6:01pm,: Charlie Harrison  Bill Jackson, Mike McCurdy, Bill Winfield, Archie Walker and Patty Olson

- Approval of Minutes: April 9, 2024, Motion Mike McCurdy, 2nd Charlie Harrison, All in Favor

- Citizens to be heard:  Shaun Johnson from Suin, Rich & Marsing. Shaun will be sending an email with information presented.

- Action Items: None

- Expenditures:

UT Local Governments Trust Invoices 1614704 $3,500.00 and 1614703 $140.00 Charlie motion to pay, Mike 2nd, Archie via text, all in favor

Patty Olson $188.73 invoice #011 Charlie motion to pay, Mike 2nd, Archie via text, all in favor

Smuin, Rich & Marsing; Invoices #49609 $1,650.00 and #49322 $1,270.00 Motion to pay Charlie, 2nd by Mike McCurdy, All in favor.

- Income: 	April – July 2024

      - See attached Balance Sheet

      - See attached Profit and Loss Sheet

- Old Business:

- New Business/Items from Board &/or Bill Jackson:

  - Mesa/Desert roads storm drain mitigation project estimate $125,000.

    - County storm drain mitigation $50,000

    - TSSD ask $40,000. County general fund reimburses the road department for labor and equipment costs $35,000.

Motion to table Charlie Harrison, 2nd by Mike McCurdy, All in favor

  - Jackson street SD phase 2 easement recorded. Alteration permit approved. Floodplain development permit approved.

    - TSSD obligation $265,000.

Winter job recurring

  - Spanish Valley Drive Multi Use Pathway

    - Survey for alignment at 90%,

    - ROW acquisition consultant from UDOT pool needs to be brought on board

    - Additional storm drain pipe and SVE overlay to increase the percentage of slope from centerline of road to shoulder from north Arroyo Crossing development to south of Pacakards. Adds an additional $800,000 to 900,000 to the pathway project the hot spot funding for the pathway will not fund

    - TSSD obligate $450,000 to match county’s match of $450,000.

Further discussion

  - TAP (Transportation Alternative Program) Grant for Holyoak Lane curb, gutter and sidewalk project. Project cost $624,000.

    - UDOT grant through the Federal DOT in the amount of $300,00.

    - TSSD ask $125,000. County $210,000.

Further discussion

  - Auggie St. stop light.

- Closed Session (if necessary):

- Upcoming Items:

- Adjourn: 7:10pm