### Mayor

### Bob Abercrombie

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

### Council Members

### Shaun Murray

### Ben Allred

### Alfred Kettle

### Nile Mathisen

### City Council

#### September 3, 2024, 7:00 p.m.

MINUTES

Visitors

Willis LaFevre

MINUTES

Item

#### CALL CITY COUNCIL MEETING TO ORDER

  - Welcome and Roll Call – Mayor Bob Abercrombie welcomed all in attendance and called roll. Those in attendance were Council Members Ben Allred, Shaun Murray, Nile Mathisen and Secretary Kaelyn Meyers.

- Council Member Al Kettle was excused.

  - Prayer – Shaun Murray

  - Pledge of Allegiance – was said by all present.

  - Conflicts of Interests -- All Council Members who have a conflict with any item on the agenda please state concern.

- No conflicts were stated.

- PICTURES OF COUNCIL MEMBERS –

Pictures were taken of the Council members for Ballard City’s new Website.

- WEB UPDATE –

The menu is complete, and we will be doing some editing and final touches before it is complete. We were approved for the .gov domain.

- BOND CLOSING 1500 E. PROJECT UPDATE –

Bond closing for 1500 E. Project was held last Thursday. We authorized the contractor for phase III to get started. Pavement is already to get done on Phase II. They are starting the sidewalks, and piping for Phase III. They are meeting with contractors to make sure that phase III will be complete this year. Everything must be done to UDOT specs which is where the time is spent and why we are behind schedule on the roadway.

- SIDEWALK PROJECT –

Mayor Bob Abercrombie is hoping that we can come up with grant funds to continue the sidewalk from Big-O to Maverick on the North side of the road. We need to work on getting an estimate.

- ENGINEERING UPDATE –

Engineers were not in attendance.

- UINTAH COUNTY SHERIFF / COMMISSION REPORTS –

Deputy Helms gave an update from Uintah County Sheriff’s Office.

- BOARD MEETING UPDATES –

Mayor Bob Abercrombie gave report from Planning Commission meeting.

- OFFICE / PROJECTS REPORT

No report at this time

- REVIEW AND CORRECT MINUTES –

  - Council Meeting July 16, 2024

Motion was made by Council Member Shaun Murray to accept the Minutes of July 16, 2024 as corrected, 2nd by Council Member Ben Allred. All in favor.

YEA			NAY

Nile Mathisen

Ben Allred

Shaun Murray

Bob Abercrombie

Council Member Al Kettle was excused.

  - Council Meeting August 6, 2024

Motion was made by Council Member Nile Mathisen to accept the Minutes of July 16, 2024 as written. 2nd by Council Member Shaun Murray. All in favor.

YEA			NAY

Nile Mathisen

Ben Allred

Shaun Murray

Bob Abercrombie

Council Member Al Kettle was excused

- FOLLOW-UP ON PAST MINUTES –

No follow-up

- MAYOR’S REPORT—

Mayor Bob Abercrombie reported on what is happening with the water well.

- COUNCIL REPORTS –

Council Member Ben Allred – asked about the welcome to Ballard sign located on highway 40, by the High School, stating that the weeds and upkeep to the sign needs worked on. Do we need to have our guys do this or if we need to utilize another company.

Ballard North reached out to Ben regarding a service project that is coming up. It was suggested that maybe some work at the parks with edging around the fence line.

Council Member Shaun Murray – gave an update on his meeting with Uintah County Parks and Recreation he stated that it is more of the same stating that they have their list and will get to us eventually. Council Member Shaun Murray mentioned that he will bring up to the district that the lights need to be looked at for the walking path at Serenity Park.

Council Member Nile Mathisen – Animal control meeting will be next week.

- FINANCES:  Checks, Statements, Reports and Budget

Checks and finances were gone over and approved.

- ADJOURN COUNCIL MEETING

Motion was made by Council Member Ben Allred to adjourn Council Meeting at 8:10 pm, 2nd by Council Member Nile Mathisen. All in favor.

YEA			NAY

Nile Mathisen

Ben Allred

Shaun Murray

Bob Abercrombie

Council Member Al Kettle was excused.

Mayor Bob Abercrombie				Date

Secretary Kaelyn Meyers				Date

Approved Signed Copy filed in the Ballard City Offices