### Mayor

### Bob Abercrombie

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

### Council Members

### Shaun Murray

### Ben Allred

### Alfred Kettle

### Nile Mathisen

### City Council

#### September 17, 2024, 7:00 p.m.

MINUTES

VISITORS

Jeffrey Baker

COUNCIL MINUTES

Item

#### CALL CITY COUNCIL MEETING TO ORDER

  - Welcome and Roll Call – Mayor Bob Abercrombie welcomed all in attendance and called roll. Those in attendance were Council Members Al Kettle, Nile Mathisen, Ben Allred, Shaun Murray, and Secretary Kaelyn Meyers.

  - Prayer – Ben Allred

  - Pledge of Allegiance – Said by all in attendance.

  - Conflicts of Interests -- All Council Members who have a conflict with any item on the agenda please state their concern.

- No conflicts were stated.

- WEB UPDATE –

Mayor Bob Abercrombie said that Nate Zillis from Uintah Basin Association of Governments indicated that different county and government links have been added to the website. They are close to releasing the site to Nate and then we will have the ability to look at it.

- SIDEWALK PROJECT –

Jeff Baker with Jones & DeMille stated that we can go after Trails funding for the sidewalk project from Maverick to Big O on the North side of the Highway.

- 1500 EAST PROJECT UPDATE –

Jeff Baker updated the Council on the 1500 E. Roadway Project and stated that the concrete treatment was done this week. The storm drains are complete almost all the way to 1000 South. When they go to the East side of the roadway, the road will shift and once they start, they will want to finish if possible. Jeff guesses the intersection won’t get done until spring 2025 but they will continue pushing the rest to get done, as long as the weather will hold out. Next Monday they will decide how much will be done before they quit for the winter. Phase III should go a lot quicker than Phase II, due to the fact that curb gutter and sidewalk can actually be poured later than the roadway if needed.

- ENGINEERING UPDATE –

No more from engineers

- UINTAH COUNTY SHERIFF / COMMISSION REPORTS –

No update.

- BOARD MEETING UPDATES –

Council Member Al Kettle gave an update from Water Board meeting regarding the Well Project.

- OFFICE / PROJECTS REPORT-

Nothing to report.

- REVIEW AND CORRECT MINUTES –

  - Council Meeting September 3, 2024

Motion made by Council Member Nile Mathisen to approve the minutes of September 3, 2024 as corrected, 2nd by Council Member Shaun Murray. All in favor.

YEA			NAY

Council Members

Bob Abercrombie

Al Kettle

Nile Mathisen

Ben Allred

Shaun Murray

- FOLLOW-UP ON PAST MINUTES –

Nothing to follow up on.

- MAYOR’S REPORT—

Mayor Bob Abercrombie read a positive letter we received from UB Tech regarding our roadway.

- COUNCIL REPORTS –

Council Member Al Kettle – Tridell Fire station is having an open house October 3 at 6:30 p.m.

Council Member Nile Mathisen – No report

Council Member Ben Allred – went over financial reports.

Council Member Shaun Murray – Mayor Bob Abercrombie asked Council Member Ben Allred when a good time would be to plant trees at the park. He suggested that we do it now. It was asked of Council Member Shaun Murray to suggest this to Uintah Parks. There are a few Trees at Serenity Park that need to be replaced.

- FINANCES:  Checks, Statements, Reports and Budget

Checks and finances were gone over and approved.

- ADJOURN COUNCIL MEETING

Motion made by Council Member Al Kettle to adjourn meeting at 7:35 pm, 2nd by Council Member Shaun Murray. All in favor.

YEA			NAY

Council Members

Bob Abercrombie

Al Kettle

Nile Mathisen

Ben Allred

Shaun Murray

Mayor Bob Abercrombie				Date

Secretary Kaelyn Meyers				Date