LEAMINGTON TOWN COUNCIL

Wednesday November 13th 2024, 7:00pm

TOWN COUNCIL MEETING

Those present:

Russ Finlinson, Mayor

Michael Lovell, Council Member

Steven Holman, Council member,

Clark Nielson, Council Member,

John Pruitt, Council Member

Shantel Oppenheimer, Clerk/Recorder

Ashlee Echols, Treasurer

Meeting called to order at 7:10pm

Bills: The bills were approved and signed.

Minutes: Russ motioned to approve the minutes with Russ’s corrections, Steven seconded, all in favor; motion passed. We need to send a copy of the final minutes for September minutes to Kimball and Roberts.

Fire Department:

Water & Garbage: Status of CIB projects: Water system: The top is on the tank it is covered with plastic while its curing for two weeks. The next thing they do is pressure test it with water to see if there are any leaks. They can sterilize it immediately, so it is ready to use. The pipeline going to it they put it through Craigs and up through the canal. Wade Nielson put the cows in where the water tank is, so we need to keep the gates closed and put up temporary fence up so the cows can’t get into where the tank is. They haven’t bored under center street yet. We still have to complete the maintenance building and do the French drain. There was rain water that washed out where the wall is around the well. Theres a group called DTA that deals with storm water mitigation. Russ came up with a mitigation plan so we can look at having a zoom meeting with the engineering company. Theres a part of the river by Matt Kolstes that is washing out so we will see if they can help us with that. We could redo the road in the subdivision because the slurry coating on the road is starting to crack. We have money to chip and seal the road. Michael wants to have one more meeting with Shann to see if he will take five thousand for the easement instead of eight thousand. He also talked with James about the new easement paperwork so Spence can sign it. The deviation for the 12 inch and 6 inch line and the mobilization and remobilization is going to cost $59,623. It will be covered by the contingency which is $100,000. Russ will contact James and talk to him about not meeting the 90 percent compaction on the trench.

Town Hall/Parks: The electrical in the brides room is still not finished. The new office upstairs is not done. Chew is too busy to do it and Kaige Western recommended someone but the guy never came back to do anything.

Cemetery and Roads:

Planning and Zoning: Ordinance update: Mike Hansen went through all the ordinances and started cleaning everything up. Title 10 subdivisions we need to get into the document and go through section 10.03 purple and the continuation of that text which is orange text. We need to choose which one we want. That will finalize the subdivision.  One is the simplified process, and one is more complex. Russ would like a policy and procedure book printed so that when we have an audit we have it on hand.

Miscellaneous: Results of Kimball and Roberts October Audit: We got rid of one of the findings which was impact fees. Another finding is that we have not made reports of a check management. Lili was making these reports but did not report for 2023 so what they are going to do is. Ashlee and Russ can go online and make the report. It is the ptif fund. You can put your city money into the fund and get a better interest rate. The whole purpose of this money management is so that citys are getting a good intertest rate on their money. We will file the report by January 31st.

Leamarado Day Recap: Russ wanted to go over Leamarado Days to see if there is anything that we can improve. Russ thinks that we won’t be able to get the meat done by Hammaker next year. We had too much meat left so we lost a little money on that. The concession stand was only about $600. According to the receipts we bought 10 fence panels but russ thinks there is only 6 out there. Overall the clothing sells and raffles went good. We didn’t have as much money from the sponsors as we have in the past. The food trucks seemed like they did a good job and they want to come back next year. We had more rodeo seat revenue than we had in years past.

Christmas Activities: Christmas Party: Decorate the hall on the 21st Klippe Klister from 1-4pm. We need to figure out who will be the Santa. And we need to decorate right after thanksgiving the outside of the town hall. We need to order the candy and we will get oranges this year. We could do the horse parade and Santa for Christmas eve.

We got an email from Centracom. There is no charge from the infrastructure to the house. 5m Renewed from blue stakes to finish from Jim Lovells down the street and on main street.

Michael motioned for the meeting to adjourn at 8:14pm, Steven seconded, all in favor; motion passed.