Minutes of the meeting of the Taylor West Weber Parks district held on Wednesday, December 4, 2024 at 6:00 p.m. at 3151 s 4700 w Ogden, Utah.

Board Members Present: Lance Peterson, Shae Bitton, Katie Toone, Braden Felix, , Kathy Vernieuw, Shae Bitton (excused) Brandan Quinney (Legal, excused).

Others Present: None others

1. Welcome- 
2. Approve minutes from November- Kathy motions to approve minutes. Lance seconds. Vote is unanimous	
3. Public Comment- No public comment
4. Reporting of Sub-Committees
    a. activities- nothing to report
    b. social media- We will have Olivia post about the finished parking lot when she is back from Las Vegas
    c. cultural committee- nothing to report
    d. acquisition- Nov. 19 we did the contract with the contractor for our pavilion. The county looked over our plans and came back to tell us that we need a geostudy. Lance got that from Heritage, the developer. We also need the plumbing and electrical stamp. Jalen at Creations West has lined up to have those things done, he will keep it under $5k so we don’t have to send that out to bid. We also need an architect stamp. Lance has spoken with Gardiner Engineering because our site plan doesn’t quite match the footprint of our park land. They are going to get a quote to Lance on what it would cost to update that.

Lance had a meeting with some soccer people today. They talked about them providing money to us for the soccer fields. They talked about doing some turf on one of them, and having 2 or 3 large fields there. They can either partner with us on the money, or they can fund the whole thing. If they funded the whole thing, they would have more control of the fields. We will chat with them again when it’s closer to time to build and the land is finalized. Heritage is still working on the development agreement with the county on that additional acreage for our park. We are hoping to have that figured out in the next couple of months.

We can put in for another grant in January. The pavilion will take most of our funds. Lance wonders if we could put in for a grant to cover the cost of pickle ball courts. Braden is going to reach out to a few people for pricing on that.

Lance has a meeting tomorrow with Black Pine, the people developing Gibson’s land. They met with Charlie and Joe Giordano (from West Warren) a couple of weeks ago and talked about this development and how Black Pine wants to cut back on the 300 foot buffer on the sides of the river. Both park districts are 100% behind keeping that 300 foot buffer ordinance. Black Pine called the county and asked them to move that ordinance, and the county told Geneva from Black Pine to work it out with the park districts. Joe Giordano will also be at the meeting with Black Pine. We can put in a request for a FEMA grant that would go toward mitigation costs of river flooding.

Lance sent a letter to Lync Construction for a new development in West Weber named Bitton Herrick. It is about 87 homes, and they are going to pay us the $7,500 per home in lieu of donating land for a park. Shae isn’t here to sign the letter. Lance is going to ask Shae if she 
5. Treasurer's Report- 3 checks to sign, our insurance for next year, one for our attorney fees, and one for our accountant. Brandan is going back to work for the county and he is going to keep us as clients for $200/hr. Lance motions to accept that new fee. Kathy seconds, vote is unanimous. 
6. Parking lot construction update- There aren’t a lot of updates, they didn’t get the paving to 1800 s done yet and Braden asked if we needed to get it paved since it ties into the county road. The plan is to keep it blocked off until spring when the plants are open again and we can get that paved. We will just need to make sure they don’t try to charge us for a cost increase for anything. 
7. Board Member Concerns- there are community members who would like to build an RC track in the park area. They are free to get started on that whenever they can. 
8. Closing Remarks from the Chair-
9. Adjourn- Lance motions to adjourn. Kathy seconds. Vote is unanimous.

We will meet on January 8th, since the first Wednesday in January is the 1st.