Meeting Minutes

Emery County Special Service District #1

P.O. Box 1055, Castle Dale, UT 84513

435-381-5217

Box Room @ 10:00 a.m.

September 9, 2024

##### Attendance: Board Members Present Chairman: Bevan Wilson, Vice Chairman, Wayde Nielsen, Kresha Eastman, Kash Winn, Dale Curtis, Secretary, Jan Olsen.  Howard Tuttle & Merrial Johansen(J&T),  Justin Truman (Road Department).

Absent:  Commissioner, Keven Jensen

- Approval of Aug 12, 2024 meeting minutes.

Kash Winn motioned to approve the meeting minutes, Wayde Nielsen seconded it, and the motion carried.

- Discuss/Approve the 2023 audit reports from Kimball and Roberts with the corrections on page 19 of the notes to the “Financial Statements.”

Kimball and Roberts corrected this page, and the board received the corrected page. Kash motioned to approve the 2023 Audit with corrections, and Wayde Nielsen seconded the motion, and the motion passed.

- Discuss/Approve various dip projects.

Bevan, Howard, Merrill, Wayde, and Justin Truman went on a tour down from Castle Dale through the Buckhorn Draw to I-70, then to Ferron Dips, ending at the Castle Dale Dip. We had issues with serval dips from recent storms.  We discussed options to improve the function of the structures.

The chairman requested a motion to authorize J&T to do the preliminary engineering on the reconstruction of a permit for the Castle Dale and Ferron East Dips and a stream alteration permit on the Ferron West Channel. The board also authorizes J&T to get all necessary permits from the BLM on the 3 Dips south of the San Rafael Bridge, which needs work. The motion also authorizes the chairman to sign all paperwork necessary to expedite the project. Wayde Nielsen made this motion, Kash Winn seconded it, and the motion passed.

4.	Johansen and Tuttle Engineering - Report on current projects.

a.	Green River 9-Mile Dip

J&T is still waiting for the BLM's final approval and for the Army Corps of Engineers' approval of the Stream Alteration Primit.

5.	Discuss/Approve any change orders generated from work on the current

Projects.

No change orders at this time.

6.	Board Member reports and any other business that may come before the

Board.

Bevan spoke with a reliable contractor and asked for a rough estimate for removing the trees on Minchy Loop in Cleveland.  Wanting all trees removed, dead or alive.   A rough estimate came in at 100K for the entire project.

The chairman suggested to Justin Truman that he could go to the commission during budget time and ask for this money for this tree removal project.

Crack Seal the Moore Road to Emery and the Airport Road to Cleveland. J&T's estimate for the crack seal is $200.000.00, plus engineering. To make this a fall project, a public hearing must be held to open and amend the 2024 budget.

Kash Winn motioned to approve J&T's start of the preliminary engineering for the Fall Crack Seal Project, and Wayde Nielsen seconded the motion. The motion passed.

7.	Approval of payment of bills, financial reports, and distribution of

Mineral Lease funds.

a.	Payment of Bills presented by Jan Olsen:

Wayde motioned to pay the bills, and Dale Curtis seconded

the motion. The motion passed.

b.	Approval of the Distribution of mineral lease revenue:

For July, in the gross amount of $3,070,363.88 less the Carbon

shift of $57,052.00 for a net amount of $3,013,311.88 to be

distributed as follows:

After EEMSSD’s 5% of $150,665.59, the remaining amount for distribution to the following Districts is $2,862,646.29

ECSSD#1 - 47%				$ 1,345,443.75

Fire SSD- 16%				$   458,023.41

Capped

CVSSD  - 16%					$      99,581.02  @ $225K

Rec SSD - 16%				$      99,581.02  @ $225K

North Emery Water Users - 5%		$     35,806.57  @ $75K

Undistributed amount 2024		$     824,210.51

Bevan Wilson explained that the increase in revenue is from the

royalties from Rocky Mountain Power.

Per Resolution 12-13-22A, the districts that have met their cap will not receive funds for the rest of the year. Instead, their share will go into an account for future disbursement. The commissioners will decide where the undistributed funds will go.

Kash Winn motioned to distribute the revenue with a letter of

explanation to the district that the three of them that have reached their CAP will not be receiving any more mineral lease revenue this year, 2024, spend wisely;  Kresha Eastman seconded the motion.  The motion passed.

8.	Adjourn.

The next meeting will be held on October 14, 2024.

Dale Curtis has treats for the next meeting.

*After the meeting, there was some discussion on the laws of advertising public hearings and the time frame for posting meetings, including advertising time and where it can be posted. Meagan Crossland was brought in to help explain, and the state was called to clarify the questions.

The laws have changed, and we can proceed with advertising and holding public hearings without it being on the previous agenda for approval; we will hold a public hearing at our next meeting.