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TECH RIDGE PUBLIC INFRASTRUCTURE DISTRICT TECH RIDGE ASSESSMENT AREA

DESIGNATION RESOLUTION DATED AS OF FEBRUARY 10, 2025

WHEREAS, the Board of Trustees (the “Board”) of the Tech Ridge Public Infrastructure District (the “District”), adopted Resolution No. 2025-05 on February 10, 2025, pursuant to which the Board authorized and approved the form of this Designation Resolution; and
BE IT RESOLVED by the Board of Trustees of the Tech Ridge Public Infrastructure District, as follows:
[bookmark: Section_1._The_Board_hereby_determines_t]Section 1.   The Board hereby determines that it will be in the best interest of the District to designate an area to finance the costs of publicly owned infrastructure, facilities or systems more specifically described in Section 4 herein, along with other necessary miscellaneous improvements, and to complete said improvements in a proper and workmanlike manner (collectively, the “Improvements”). The Board hereby determines that it is in the best interest of the District to levy assessments against properties benefited by the Improvements to finance the costs of said Improvements. The Board hereby finds that pursuant to the Act, the Improvements constitute a publicly owned infrastructure, facility or system that (i) the District is authorized to provide or (ii) is necessary or convenient to enable the District to provide a service that the District is authorized to provide.
[bookmark: Section_2._Pursuant_to_the_Assessment_Ar][bookmark: _bookmark0]Section 2.  Pursuant to the Assessment Area Act, Title 11, Chapter 42, Utah Code Annotated 1953, as amended (“Utah Code”), and the Public Infrastructure District Act, Title 17D, Chapter 4 of the Utah Code (together, the “Act”), the owners (the “Owners”) of all properties to be assessed within the designated assessment area have voluntarily waived, among other things, all notice and hearing requirements, the right to contest or protest, and the right to have a board of equalization appointed as set forth in the Act, and have consented to (a) the levy of an assessment

against their property for the benefits to be received from the Improvements, (b) the designation of the assessment area as herein described, (c) the financing of the Improvements by the District through the issuance of assessment bonds, including the payment of installments over a period of not to exceed 30 years, (d) the acquisition and/or construction of the Improvements, and (e) the method and estimated amount of assessment as set forth herein in accordance with the Acknowledgment, Waiver and Consent Agreement attached hereto as Exhibit A. The properties to be assessed are identified by legal description in Exhibit B attached hereto.
[bookmark: Section_3._The_District_hereby_designate]Section 3.  The District hereby designates an assessment area which shall be known as the “Tech Ridge Assessment Area” (the “Assessment Area”). A map and depiction of the Assessment Area is attached hereto as Exhibit C. The District received an appraisal of the unimproved property (from an appraiser who is a member of the Appraisal Institute) which was addressed to the District, verifying that the market value of the property, after completion of the Improvements, is at least three times the amount of the assessments proposed to be levied against the unimproved property.
[bookmark: Section_4._The_Improvements_shall_be_gen][bookmark: _bookmark1]Section 4.  The Improvements shall be generally located in and around the map and depiction area attached hereto as Exhibit C. The District plans to finance the costs of publicly owned infrastructure, facilities or systems as part of an approximately 130-acre commercial, mixed-use and residential development (the “Development”). The District plans to levy the assessments to finance the Improvements within the Development. The Improvements generally include the following:
-Sewer improvements, including, but not limited to, lines, manholes and laterals (various sizes).
-Water improvements, including, but not limited to, mains, valves, lines, tees/crosses, bends, thrust bonds, fire hydrants, meters, blow offs and appurtenances (various sizes).
-Roads and roadway improvements including, but not limited to, rights of way, grading, earthwork, paving, erosion control, asphalt, curbs, gutters, sidewalks, crosswalks, ramps, demolition, road base, landscaping, traffic control, signage and striping, streetlights
-Park and open space improvements including, but not limited to, trails, bridges, handrails, concrete, excavation and earthwork, shade structures, electrical, landscaping, hardscape and irrigation, sidewalk and edging, stairs, benches, tables, trash, shelter, pavilions, sports courts, parking lot improvements, bathrooms, seeding and playground amenities.
-Storm drain improvements, including, but not limited to, drain pipes, junction boxes, inlets, end sections and basins.
As further engineering, costs, efficiencies, or any other issues present themselves, the District hereby reserves the right to approve reasonable changes to the allocation of expenditures described above and the location and specifications of the Improvements (but not to the Improvements) without obtaining the consent of the property owners within the Assessment Area.
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[bookmark: Section_5._Pursuant_to_the_Act,_the_Boar]Section 5.   Pursuant to the Act, the Board has determined to levy assessments to pay the cost of the Improvements. The assessments are assessed against properties in a manner that reflects an equitable portion of the benefit of the Improvements as required by the Act (and in any event the Owners have consented to such manner without reservation) and shall be payable in annual installments as set forth in the Assessment Ordinance. The District has determined that the reasonable useful life of the Improvements is at least thirty-six (36) years and that it is in the District and the Owners’ best interest for certain property owner installments to be paid for over up to thirty (30) years.
[bookmark: Section_6._The_total_acquisition_and/or_]Section 6. The total acquisition and/or construction cost of the Improvements as determined by a professional engineer is $64,469,504.12, of which $35,702,687.57 is anticipated to be paid by assessments to be levied against the properties within the Assessment Area to be benefited by such Improvements, which benefits need not actually increase the fair market value of the properties to be assessed. The District expects to finance a portion of the cost of the Improvements by issuing assessment bonds (the “Bonds”). The District currently estimates selling the Bonds at a true interest cost interest rate of approximately 5.75% per annum, maturing within thirty (30) years of their date of issuance. Inasmuch as bonds have not yet been issued, the District notes that the interest rate and annual payment are only as estimated and not a cap or maximum amount. It is anticipated that the reserve fund will be initially funded with proceeds of the Bonds. The estimated cost of Improvements to be assessed against the benefited properties within the Assessment Area will initially be assessed within two classifications. Classification 1 and Classification 2 will both be assessed using a per acre methodology, as follows:
Classification 1

	Assessment
	Assessment Methodology
	Total Acres
	Assessment Per Acre

	$3,143,198.40
	Per Acre
	3.83
	$820,678.43



Classification 2

	Assessment
	Assessment Methodology
	Total Acres
	Assessment Per Acre

	$45,846,801.60
	Per Acre
	113.56
	$403,723.16



[bookmark: Section_7._As_set_forth_in_the_Assessmen]Section 7.  As set forth in the Assessment Ordinance, the assessment methodology may, under certain circumstances, be altered in the future.
[bookmark: Section_8._The_Board_intends_to_levy_ass]Section 8.  The Board intends to levy assessments as provided in the Act on all parcels and lots of real property within the Assessment Area to be benefited by the Improvements, and the Owners of which have executed the Acknowledgment, Waiver and Consent Agreement described in Section 2 herein. The purpose of the assessment and levy is to finance the cost of the Improvements, which the District will not assume or pay. The existing planning and zoning conditions of the District shall govern the development in the Assessment Area.
The Owners have waived the right to prepay the assessment without interest within twenty- five (25) days after the ordinance levying the assessments becomes effective. A property owner may prepay the assessment as provided in the Assessment Ordinance. The assessments shall be levied against properties in a manner that reflects an equitable portion of the benefit of the

Improvements as required by the Act, and in any case, the Owners have consented to such methodology as provided in Section 11-42-409(5) of the Act. Other payment provisions and enforcement remedies shall be in accordance with the Act.
A map of the Assessment Area and the location of the Improvements and other related information are on file in the office of the Clerk/Secretary who will make such information available to all interested persons.
[bookmark: Section_9._The_District_will_collect_the]Section 9.  The District will collect the Assessments by directly billing each property owner rather than inclusion on a property tax notice.
[bookmark: Section_10._A_professional_engineer_has_]Section 10. A professional engineer has prepared a “Certificate of Project Engineer,” attached hereto as Exhibit D, which, among other things, identifies the Improvements to be constructed and installed and is available upon request from the District. The findings and determinations set forth in this Resolution are based, in part, upon said Certificate of Project Engineer.
[bookmark: Section_11._The_provisions_of_the_Assess]Section 11.  The provisions of the Assessment Ordinance shall govern the levy, payment and applicable provisions regarding the assessments notwithstanding anything contained herein to the contrary. As required by Section 11-42-206(3) of the Act, within fifteen (15) days of the completion of this Resolution, the Clerk/Secretary shall (i) record an original or certified copy of this designation resolution with Washington County and (ii) where applicable, file with the Washington County Recorder a notice of proposed assessment.

Dated as of February 10, 2025.
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[SEAL]

TECH RIDGE PUBLIC INFRASTRUCTURE DISTRICT


By:,-----1--,,;c:J, •2= =----/=2_· """"".""""'"-""" '--­
Chair, Board of Trustees



[image: ]ATTEST:


By:	;{2-:e:J?
Clerk/Secretary

STATE OF UTAH	)
: ss.
WASHINGTON COUNTY	)
The foregoing instrument was acknowledged before me this February Jl, 2025, by Isaac Barlow, the Chair of the Board of Trustees of the Tech Ridge Public Infrastructure District (the "District"), who represented and acknowledged that s/he signed the same for and on behalf of the District.

HmUl	t	LU ruXlfL-PAMELA K WALKER
Notary Public, State of Utah Commission# 719442 My Commission Expires
August07,2025

NOTARY PUBLIC




STATE OF UTAH	)
: ss.
WASHINGTON COUNTY	)
The foregoing instrument was acknowledged before me this February Jl, 2025, by Brad Buhanan, the Clerk/Secretary of the Tech Ridge Public Infrastructure District (the "District"), who represented and acknowledged that s/he signed the same for and on behalf of the District.

[image: ]
Notary Public, State of Utah
-"	C"om"m"iss'"ionW# 7S1.9"4S42
My Commission Expires August 07, 2025
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ACKNOWLEDGMENT, WAIVER AND CONSENT AGREEMENT
This Acknowledgment, Waiver and Consent Agreement (this “Agreement”) is entered into February 19, 2025, by Tech Ridge, LLC, a Utah limited liability company, One.Six, LLC, a Utah limited liability company and the City of St. George, Utah (collectively, the “Owner”).
R E C I T A L S:
1. As of the date hereof, the Owner owns the real property described in Exhibit A attached hereto (the “Subject Property”), which constitutes all of the property to be assessed within the Assessment Area described herein.
2. The Owner desires that the Tech Ridge Public Infrastructure District (the “District”) designate an assessment area pursuant to the Assessment Area Act, Title 11, Chapter 42, Utah Code Annotated 1953, as amended (the “Act”), for purposes of constructing publicly owned infrastructure, facilities or systems along with other necessary miscellaneous improvements (the “Improvements”), as more fully described in the Assessment Ordinance (defined herein).
3. Estimated costs for the Improvements, including estimated overhead costs, administrative costs, costs of funding reserves, and debt issuance costs, is estimated at
$64,469,504.12, of which $48,990,000 shall be assessed against the properties benefited within the Assessment Area. The Owner anticipates using other funding to complete the remainder of the Improvements. If the Assessments and additional funding are not sufficient to complete the Improvements, the Owner hereby agrees to pay to complete the Improvements, including, but not limited to, an additional assessment on the Owner’s property without any ability to contest such assessment.
4. Pursuant to the Act, the Board of Trustees of the District (the “Board”) has or is expected to approve (i) a Designation Resolution, a copy of which is attached hereto as Exhibit B (the “Designation Resolution”) designating an assessment area to be known as the “Tech Ridge Assessment Area” (the “Assessment Area”) and (ii) an Assessment Ordinance for the Assessment Area (the “Assessment Ordinance”), a copy of which is attached hereto as Exhibit C, which, among other things, contemplates the reallocation and adjustment of the Assessments by the District among subdivided parcels within the Assessment Area.
5. The Owner and the District desire to include the Subject Property in the Assessment Area and to expedite such process by waiving certain statutory procedures as permitted by the Act for the purpose of accelerating the financing of the Improvements.
NOW, THEREFORE, in consideration of the premises stated herein, the inclusion of the Subject Property in the Assessment Area, the acquisition, construction and installation of the Improvements and other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, the Owner hereby agrees as follows:
Section 1.  Representations and Warranties of the Owner. The Owner hereby represents and warrants that:
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(a) the Owner is the sole owner of that portion of the Subject Property identified as such in Exhibit A attached hereto;
(b) the Owner has taken all action necessary to execute and deliver this Agreement;
(c) the execution and delivery of this Agreement by the Owner does not conflict with, violate, or constitute on the part of the Owner a breach or violation of any of the terms and provisions of, or constitute a default under (i) any existing constitution, law, or administrative rule or regulation, decree, order, or judgment; (ii) any corporate restriction or any bond, debenture, note, mortgage, indenture, agreement, or other instrument to which the Owner is a party or by which the Owner is or may be bound or to which any of the property or assets of the Owner is or may be subject; or (iii) the creation and governing instruments of the Owner, if applicable;
(d) there is no action, suit, proceeding, inquiry, or investigation at law or in equity by or before any court or public board or body and to which the Owner is a party, or threatened against the Owner (i) seeking to restrain or enjoin the levy or collection of the Assessments, (ii) contesting or affecting the establishment or existence, of the Owner or any of its officers or employees, its assets, property or conditions, financial or otherwise, or contesting or affecting any of the powers of the Owner, including its power to develop the Subject Property, or (iii) wherein an unfavorable decision, ruling, or finding would adversely affect the validity or enforceability or the execution and delivery by the Owner of this Agreement;
(e) the Owner has not made an assignment for the benefit of creditors, filed a petition in bankruptcy, petitioned or applied to any tribunal for the appointment of a custodian, receiver or any trustee or commenced any proceeding under any bankruptcy, reorganization, arrangement, readjustment of debt, dissolution or liquidation law or statute of any jurisdiction. The Owner has not indicated their consent to, or approval of, or failed to object timely to, any petition in bankruptcy, application or proceeding or order for relief or the appointment of a custodian, receiver or any trustee;
(f) the Owner is not in default under any resolution, agreement or indenture, mortgage, lease, deed of trust, note or other instrument to which the Owner is subject, or by which it or its properties are or may be bound, which would have a material adverse effect on the development of the Subject Property;
(g) the Owner is in compliance and will comply in all material respects with all provisions of applicable law relating to the development of the Subject Property, including applying for all necessary permits;
(h) the Owner hereby consents in all respects to the Improvements and assessment methodology as described in the Designation Resolution and Assessment Ordinance, including as provided in the Act;
(i) the assessment bonds, together with loans and funds of the Owner and lot sales proceeds, will be sufficient to complete the Improvements in order to achieve finished
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lots as contemplated in the Appraisal Report for the District, prepared by Colliers International Valuation & Advisory Services, dated February 18, 2025;
(j) the Subject Property is located in Washington County, Utah, and the legal description of the Subject Property contained in the Designation Resolution, Assessment Ordinance, and Exhibit A hereto is an accurate and complete description of the real property it is intended to describe; and
(k) the undersigned are authorized to execute and deliver this Agreement for and on behalf of the Owner.
Section 2.	Acknowledgment by the Owner. The Owner on behalf of itself, and its successors in title and assigns, hereby acknowledges and certifies that:
(a) the undersigned, on behalf of the Owner, are duly qualified representatives of the Owner with the power and authority to execute this Agreement for and on behalf of the Owner and have heretofore consulted their own counsel prior to the execution and delivery of this Agreement;
(b) the Owner has received a copy of the Designation Resolution, the Assessment Ordinance and any other information necessary to execute this Agreement;
(c) the consents set forth in Section 3 herein will benefit the Owner by expediting the assessment process and providing for the financing of the Improvements by the issuance of assessment bonds;
(d) the Assessments constitute a legal, valid and binding lien on the Subject Property;
(e) the Assessment Ordinance and the rights of the District thereunder with respect to the enforcement of the lien of the Assessments and all other conditions therein;
(f) the Owner or a related party has provided the pertinent information supporting the estimated cost of the Improvements, the allocation of acreage in the Assessment Area, the property descriptions and tax parcel identifications of the Subject Property and the Assessment Area and the assessment list attached to the Assessment Ordinance, and the District is relying on this Agreement in order to issue its assessment bonds related to the Improvements;
(g) the levy of the Assessments on the Subject Property will not conflict with or constitute a breach of or default under any agreement, mortgage, lien or other instrument to which the Owner is a party or to which its property or assets are subject;
(h) the Owner further acknowledges and agrees that if for any reason the Assessments are insufficient to complete the Improvements, the property owners within the Assessment Area may be responsible for paying any pro-rata share of additional costs required to complete the Improvements, including, but not limited to, an additional assessment on their property without any ability to contest such assessment;

(i) notwithstanding Section 11-42-206(3)(e) of the Act, the Owner or a related party has provided the legal description and tax identification number of each parcel of property within the Assessment Area and shall be responsible for any errors related to such information;
(j) the District cannot guaranty or predict the interest rates of the assessment bonds related to the Assessment Area, which will have a direct impact on the amount of the Assessments;
(k) each parcel of property (including subdivided parcels, if applicable) within the Assessment Area shall initially have an Assessment allocated by acreage;
(l) the amount of the Assessment on the Subject Property reflects an equitable portion of the benefit the Subject Property will receive from the Improvements, but nevertheless, the Owner hereby consents to such Assessment as provided in Section 11- 42-409(5) of the Act;
(m) in order to create a voluntary assessment area under the Act, the District must, among other things, obtain the consent of all current property owners within the boundaries of the Assessment Area;
(n) St. George City, Utah (the “City”), as a current property owner within the boundaries of the Assessment Area, is executing this consent with the understanding and expectation that Tech Ridge, LLC, or its assignee (“Tech Ridge”), will purchase the City’s property within the Assessment Area at the same time assessment bonds are issued by the District, such that the Assessment levied on the City’s property shall be paid for by Tech Ridge and any succeeding property owners of that parcel;
(o) no Assessment shall be billed within the Assessment Area until the assessment bonds have been issued by the District and the City’s property within the Assessment Area has been purchased by Tech Ridge; and
(p) the Owner has received consents to the Assessment and issuance of the assessment bonds described herein from all lienholders on the Subject Property whose consent is required.
Section 3.	Consent by Owner. The Owner, on behalf of itself, and its successors in title and assigns, hereby consents to:
(a) the inclusion of the Subject Property in the Assessment Area and the designation of the Assessment Area for the purpose of financing the cost of the Improvements with assessments to be levied against properties within said Assessment Area, including the Subject Property, all as described in the Designation Resolution, the estimated costs of the Improvements, the method of assessment, and the Assessment Ordinance;
(b) the District financing the acquisition, construction and installation of the Improvements through the issuance of assessment bonds as provided in the Act;

(c) the allocation of Assessments as described in Exhibit A hereto and as further described in the Assessment Ordinance, including the number of acres attributable to each parcel;
(d) aggregation of all Assessments of all properties owned by the same owner (including an affiliate of such owner) as a single unified assessment against all properties owned by the same owner, as further described in the Assessment Ordinance;
(e) in accordance with Section 2(f) above the Owner was responsible for providing the legal description and tax identification number of each parcel of property within the Assessment Area, in the event of a shortfall described in Section 11-42-206(3)(e) of the Act, the Owner consents and agrees (i) to be held liable for and (ii) to pay such shortfall on behalf of the District;
(f) all foreclosure remedies of the Subject Property in accordance with the Act and the Assessment Ordinance;
(g) not suing or enjoining the levy, collection, or enforcement of the Assessment levied pursuant to the Assessment Ordinance or in any manner attacking or questioning the legality of said Assessment levied within the Assessment Area pursuant to the Assessment Ordinance;
(h) the District imposing assessments to be paid in installments over a period of not to exceed thirty (30) years from the effective date of the Assessment Ordinance;
(i) the District appointing the Foreclosure Agent including any successor thereto, to process and carry out, on behalf of the District, any foreclosure of Assessments pursuant to the Assessment Ordinance and the indenture for the assessment bonds and the District assigning all rights of collection of delinquent Assessments to the Foreclosure Agent, as collection agent for the District; and
(j) the payment of Assessments which are not in substantially equal installments of principal or substantially equal amounts of principal and interest, and consents to the payment of Assessments in accordance with the debt service on the assessment bonds as shall be established in the indenture(s) relating to such bonds.
Section 4.	Waiver. The Owner, on behalf of itself, and its successors in title and assigns, hereby waives:
(a) any and all notice and hearing requirements set forth in the Act;
(b) its rights for contesting, protesting, or challenging the legality or validity of the equitability or fairness of the Assessments, or the creation and establishing of the Assessment Area, the adopting of the Assessment Ordinance or the levy and collection of Assessments pursuant to the Assessment Ordinance, whether by notice to the District or by judicial proceedings, or by any other means;

(c) the right to have appointed by the District a board of equalization and review which would hear aggrieved property owners and recommend adjustments in assessments, if deemed appropriate, the right to a hearing before a board of equalization and review and the right to appeal from any determination of a board of equalization and review as provided in the Act;
(d) the right to pay cash for its assessment during a cash prepayment period which would otherwise extend for twenty-five (25) days after the adoption and publication of the Assessment Ordinance as provided in the Act;
(e) any right to contest its assessment, including but not limited to the 60-day contestability period provided in Section 11-42-106 of the Act;
(f) any right to contest that the Improvements qualify as a publicly owned infrastructure, system or other facility that (i) the District is authorized to provide or (ii) is necessary or convenient to enable the District to provide a service that the District is authorized to provide and the Owner further acknowledges that it has consulted with counsel regarding the same; and
(g) any other procedures that the District may be required to follow in order to designate an assessment area or to levy an assessment as described in the Designation Resolution and the Assessment Ordinance.
Section 5.  Amendment. The Owner hereby acknowledges that bond counsel will rely on the representations, warranties, acknowledgments, consents, and agreements herein contained in issuing opinions relating to the levy of the assessments and the issuance of assessment bonds and consequently agrees that this Agreement may not be amended, modified, or changed without the prior written consent of the District and such bond counsel.
Section 6.  Severability. The invalidity or un-enforceability in particular circumstances of any provision of this Agreement shall not extend beyond such provision or circumstances and no other provision hereof shall be affected by such invalidity or un-enforceability.
Section 7.  Headings. The headings of the sections of this Agreement are inserted for convenience only and shall not affect the meaning or interpretation hereof.
Section 8.  Successors and Assigns. This Agreement shall be binding upon the Owner and its successors and assigns.
Section 9.  Governing Law. This Agreement shall be governed by and construed in accordance with the laws of the State of Utah.
Section 10.  Counterparts. This Agreement may be executed in several counterparts, all or any of which may be treated for all purposes as an original and shall constitute and be one and the same instrument.
Section 11.  Defined Terms. Capitalized terms used herein but not otherwise defined shall have the meanings ascribed to such terms in the Assessment Ordinance.

IN WITNESS WHEREOF, the undersigned, on behalf of the Owner, have hereunto executed this Agreement as of the date first hereinabove set forth.
OWNER:


TECH RIDGE, LLC, as property owner with respect to the real property attributed to such entity in Exhibit A hereto

By: -----i;J ·Z-----=-.& -,c::pv=---­
Managing Member




ONE.SIX, LLC, as property owner with respect to the real property attributed to such entity in Exhibit A hereto

By: -'- = -=	c;.,452==--:-=---	_
Managing Member



CITY OF ST. GEORGE, UTAH, as property owner with respect to the real property attributed to such entity in Exhibit A hereto


By:
Its: 	
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IN WITNESS WHEREOF, the undersigned, on behalf of the Owner, have hereunto executed this Agreement as of the date first hereinabove set forth.
OWNER:


TECH RIDGE, LLC, as property owner with respect to the real property attributed to such entity in Exhibit A hereto


By	­
Managing Member




ONE.SIX, LLC, as property owner with respect to the real property attributed to such entity in Exhibit A hereto


By:	­
Managing Member




[image: ]CITY OF ST. GEORGE, UTAH, as property owner with respect to the real property attributed to such entity in Exhibit A hereto


[image: ]By a wwl_aLl

A \t \
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EXHIBIT A
LEGAL DESCRIPTION AND TAX ID NUMBERS OF PROPERTIES TO BE ASSESSED
ASSESSMENT LIST
Assessment Method and Amount*
Classification 1

	Total Assessment
	$3,143,198.40

	Assessment Methodology
	Per Acre

	Total Acres
	3.83

	Assessment Per Acre
	$820,678.43


Classification 2

	Total Assessment
	$45,846,801.60

	Assessment Methodology
	Per Acre

	Total Acres
	113.56

	Assessment Per Acre
	$403,723.16


Parcels to be Assessed*
Classification 1

	Parcel Identification Number
	Owner Entity
	Acres
	Total Assessment

	SG-TECH-1-6-1-T1C
	One.Six, LLC
	0.34
	$279,030.67

	SG-TECH-1-6-2-T1C
	One.Six, LLC
	0.39
	320,064.59

	SG-TECH-1-6-3-T1C
	One.Six, LLC
	0.19
	155,928.90

	SG-TECH-1-6-4-T1C
	One.Six, LLC
	0.20
	164,135.69

	SG-TECH-1-6-5-T1C
	One.Six, LLC
	0.20
	164,135.69

	SG-TECH-1-6-6-T1C
	One.Six, LLC
	0.19
	155,928.90

	SG-TECH-1-6-7-T1C
	One.Six, LLC
	0.19
	155,928.90

	SG-TECH-1-6-8-T1C
	One.Six, LLC
	0.20
	164,135.69

	SG-TECH-1-6-9-T1C
	One.Six, LLC
	0.20
	164,135.69

	SG-TECH-1-6-10-T1C
	One.Six, LLC
	0.19
	155,928.90

	SG-TECH-1-6-11-T1C
	One.Six, LLC
	0.19
	155,928.90

	SG-TECH-1-6-12-T1C
	One.Six, LLC
	0.25
	205,169.61

	SG-TECH-1-6-13-T1C
	One.Six, LLC
	0.25
	205,169.61

	SG-TECH-1-6-14-T1C
	One.Six, LLC
	0.35
	287,237.45

	SG-TECH-1-6-15-T1C
	One.Six, LLC
	0.50
	410,339.22



*Amounts may not total due to rounding.
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Classification 2

	Parcel Identification Number*
	Owner Entity
	Acres
	Total Assessment

	SG-6-2-25-201123**
	City of St. George
	112.66
	$45,846,801.10

	SG-6-2-36-4201
	Tech Ridge, LLC
	0.90
	366,253.52



*	Only a portion of these parcels are included in the Assessment Area.
**  Tech Ridge LLC, or its assignee, shall purchase this parcel in conjunction with the assessment bond closing, such that the City of St. George, Utah will not be responsible for the repayment of the Assessment levied on this parcel.
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Legal Description

The Assessment Area is more particularly described as follows:
Beginning at a point which is North 88°45'38” West 997.658 feet along the North section line from the Northeast corner of Section 36 Township 42 South Range 16 West of the Salt Lake Base Meridian and running thence along said North section line North 88°45'38” West 97.058 feet; thence South 00°00'04” West 13.331 feet; thence South 58°45'56” East 71.90 feet; thence South 30°10'40” East 43.12 feet; thence South 81°37'45” East 27.22 feet; thence South 33°49'05” East
43.61 feet; thence South 17°31'24” East 93.46 feet; thence South 03°53'11” East 117.31 feet; thence South 33°45'55” West 91.82 feet; thence North 89°28'11” West 174.53 feet; thence South 32°35'31” West 102.88 feet; thence South 43°05'16” West 366.36 feet to the point of curvature of a curve to the left having a radius of 379.76 feet; thence Southwesterly 261.97 feet along the arc of said curve through a central angle of 39°31'28”, the chord of which bears South 23°19'32” West for a distance of 256.81 feet, to the point of compound curvature of a curve to the left having a radius of 2363.47 feet; thence Southwesterly 213.94 feet along the arc of said curve through a central angle of 05°11'11”, the chord of which bears South 00°58'13” West for a distance of 213.87 feet, to the point of compound curvature of a curve to the left having a radius of 290.00 feet; thence Southeasterly 222.23 feet along the arc of said curve through a central angle of 43°54'23”, the chord of which bears South 23°34'34” East for a distance of 216.83 feet, to the point of reverse curvature of a curve to the right having a radius of 483.39 feet; thence Southeasterly 147.01 feet along the arc of said curve through a central angle of 17°25'30”, the chord of which bears South 36°49'01” East for a distance of 146.44 feet, to a point of non-tangency; thence South 89°28'11” East 42.68 feet; thence South 00°37'38” West 1356.102 feet to a point on the arc of a non-tangent curve to the right having a radius of 1120.38 feet; thence Southwesterly 283.68 feet along the arc of said curve through a central angle of 14°30'25”, the chord of which bears South 17°01'20” West for a distance of 282.92 feet, to a point on the arc of a non-tangent curve to the left having a radius of 5321.41 feet; thence Southwesterly 328.16 feet along the arc of said curve through a central angle of 03°32'00”, the chord of which bears South 26°01'06” West for a distance of 328.11 feet, to a point of non-tangency; thence South 02°11'38” East 263.982 feet; thence South 16°26'52” West 119.033 feet; thence South 12°42'15” East 338.266 feet; thence South 17°25'19” West
185.63 feet; thence South 00°42'37” West 128.289 feet; thence South 09°19'45” West 217.084 feet; thence South 00°53'12” East 274.171 feet; thence South 08°45'04” West 85.642 feet; thence South 02°08'21” East 203.281 feet; thence South 14°48'03” East 261.789 feet; thence South
01°23'04” West 208.355 feet; thence South 78°02'36” West 141.141 feet; thence North 88°37'13”
West 141.167 feet; thence North 57°43'21” West 193.165 feet; thence North 34°55'27” West
172.902 feet; thence North 00°24'46” East 332.805 feet; thence North 29°50'04” West 289.32 feet;
thence North 07°46'29” East 126.241 feet; thence North 10°43'44” West 313.614 feet; thence
North 05°53'46” East 367.559 feet; thence North 09°05'27” East 129.98 feet; thence North
05°37'38” West 362.876 feet; thence North 17°36'31” West 152.702 feet; thence North 02°59'26”
West 109.872 feet; thence North 13°21'41” East 206.906 feet; thence North 02°31'04” East
144.384 feet; thence North 17°01'00” West 108.082 feet; thence North 29°29'41” West 130.031 feet; thence North 06°42'17” West 248.893 feet; thence North 26°21'49” West 259.242 feet; thence North 39°35'28” West 517.225 feet; thence North 15°34'06” East 97.543 feet; thence North
32°29'04” East 69.232 feet; thence North 47°48'51” East 368.579 feet; thence North 15°23'00”
West 251.51 feet; thence North 16°22'25” East 181.753 feet; thence North 13°00'07” West
218.824 feet; thence North 09°42'58” West 145.617 feet; thence North 22°01'01” West 197.399

feet; thence North 00°40'01” East 222.122 feet; thence North 58°35'41” East 315.347 feet; thence North 13°05'01” East 413.998 feet; thence North 34°06'31” East 137.808 feet; thence North
11°04'48” West 241.48 feet; thence North 08°43'53” East 215.744 feet; thence North 01°04'21”
West 248.706 feet; thence North 45°23'59” West 105.60 feet; thence South 88°49'36” East
237.118 feet to a point on the arc of a non-tangent curve to the left having a radius of 965.00 feet; thence Northeasterly 86.51 feet along the arc of said curve through a central angle of 05°08'12”, the chord of which bears North 03°54'19” East for a distance of 86.48 feet, to the point of tangency; thence North 01°20'13” East 202.851 feet; thence South 88°38'43” East 179.43 feet; thence South 01°21'09” West 225.00 feet; thence North 88°38'51” West 18.00 feet; thence South 01°21'09”
West 1657.765 feet; thence South 88°52'31” East 625.509 feet; thence North 43°30'21” East 51.881 feet; thence North 17°25'31” East 105.192 feet to a point on the Westerly Right of Way of Tech Ridge Drive; thence along said Westerly Right of Way through the following seven (7) courses: North 17°25'31” East 231.75 feet to the point of curvature of a non-tangent curve to the left having a radius of 240.00 feet; thence Northeasterly 136.81 feet along the arc of said curve through a central angle of 32°39'40”, the chord of which bears North 01°05'38” East for a distance of 134.97 feet, to the point of reverse curvature of a curve to the right having a radius of 1040.00 feet; thence Northwesterly 191.94 feet along the arc of said curve through a central angle of 10°34'28”, the chord of which bears North 09°56'58” West for a distance of 191.67 feet to the point of tangency; thence North 04°39'44” West 48.64 feet to the point of curvature of a curve to the right having a radius of 1540.00 feet; thence Northwesterly 179.97 feet along the arc of said curve through a central angle of 06°41'45”, the chord of which bears North 01°18'51” West for a distance of 179.87 feet, to the point of tangency; thence North 02°02'01” East 407.09 feet to the point of curvature of a curve to the left having a radius of 960.00 feet; thence Northwesterly 181.94 feet along the arc of said curve through a central angle of 10°51'31”, the chord of which bears North 03°23'45” West for a distance of 181.67 feet, to a point of non-tangency; thence North 80°29'18” East 215.724 feet; thence North 03°41'13” West 170.881 feet; thence North 40°51'26”
West 137.372 feet; thence North 00°51'19” East 18.99 feet; thence South 88°41'40” East 127.025 feet; thence South 00°41'09” West 1331.961 feet to the point of beginning.
LESS AND EXCEPTING:
Beginning at a point which is South 00°40'01" West 370.10 feet along the Center section line from the North 1/4 corner of Section 36, Township 42 South, Range 16 West of the Salt Lake Base and Meridian and running thence North 58°35'41" East 315.35 feet; thence North 13°05'01" East
414.00 feet; thence North 34°06'31" East 137.81 feet; thence North 11°04'48" West 241.48 feet; thence North 08°43'53" East 215.74 feet; thence North 01°04'21" West 248.71 feet; thence North 45°23'59" West 105.60 feet; thence South 88°49'36" East 237.12 feet to a point on the arc of a non-tangent curve to the left having a radius of 965.00 feet; thence Northeasterly 86.51 feet along the arc of said curve through a central angle of 05°08'12", the radial direction bears North 83°31'35" West, to a point of non-tangency; thence North 01°20'05" East 202.85 feet; thence South 88°38'43" East 179.44 feet to the Northwest corner of the DXATC property; thence along the Westerly boundary of said DXATC property through the following three (3) courses: South 01°21'09" West 225.00 feet; thence North 88°38'51" West 18.00 feet; thence continuing along said Westerly boundary and its extension South 01°21'09" West 1732.77 feet; thence North 90°00'00" West 712.10 feet; thence North 00°40'01" East 222.12 feet to the point of beginning.

TOGETHER WITH:

Lots 1 through 15 Tech Ridge Plan Area 1.6 Subdivision, according to the official plat thereof on file and of record in the Office of the County Recorder, Washington County, Utah.
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EXHIBIT B DESIGNATION RESOLUTION
[Intentionally Omitted]
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EXHIBIT C ASSESSMENT ORDINANCE
[Intentionally Omitted]
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EXHIBIT B
LEGAL DESCRIPTION AND TAX ID NUMBERS OF PROPERTIES TO BE ASSESSED
Parcels to be Assessed




	Parcel Identification Number
	Owner Entity

	SG-6-2-25-201123*
	City of St. George**

	SG-6-2-36-4201*
	Tech Ridge, LLC

	SG-TECH-1-6-1-T1C
	One.Six, LLC

	SG-TECH-1-6-2-T1C
	One.Six, LLC

	SG-TECH-1-6-3-T1C
	One.Six, LLC

	SG-TECH-1-6-4-T1C
	One.Six, LLC

	SG-TECH-1-6-5-T1C
	One.Six, LLC

	SG-TECH-1-6-6-T1C
	One.Six, LLC

	SG-TECH-1-6-7-T1C
	One.Six, LLC

	SG-TECH-1-6-8-T1C
	One.Six, LLC

	SG-TECH-1-6-9-T1C
	One.Six, LLC

	SG-TECH-1-6-10-T1C
	One.Six, LLC

	SG-TECH-1-6-11-T1C
	One.Six, LLC

	SG-TECH-1-6-12-T1C
	One.Six, LLC

	SG-TECH-1-6-13-T1C
	One.Six, LLC

	SG-TECH-1-6-14-T1C
	One.Six, LLC

	SG-TECH-1-6-15-T1C
	One.Six, LLC






* Only a portion of these parcels are included in the Assessment Area.
** Tech Ridge LLC, or its assignee, shall purchase this parcel in conjunction with the assessment bond closing, such that the City of St. George, Utah will not be responsible for the repayment of the Assessment levied on this parcel.
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Legal Description

The Assessment Area is more particularly described as follows:

Beginning at a point which is North 88°45'38” West 997.658 feet along the North section line from the Northeast corner of Section 36 Township 42 South Range 16 West of the Salt Lake Base Meridian and running thence along said North section line North 88°45'38” West 97.058 feet; thence South 00°00'04” West 13.331 feet; thence South 58°45'56” East 71.90 feet; thence South 30°10'40” East 43.12 feet; thence South 81°37'45” East 27.22 feet; thence South 33°49'05” East
43.61 feet; thence South 17°31'24” East 93.46 feet; thence South 03°53'11” East 117.31 feet; thence South 33°45'55” West 91.82 feet; thence North 89°28'11” West 174.53 feet; thence South 32°35'31” West 102.88 feet; thence South 43°05'16” West 366.36 feet to the point of curvature of a curve to the left having a radius of 379.76 feet; thence Southwesterly 261.97 feet along the arc of said curve through a central angle of 39°31'28”, the chord of which bears South 23°19'32” West for a distance of 256.81 feet, to the point of compound curvature of a curve to the left having a radius of 2363.47 feet; thence Southwesterly 213.94 feet along the arc of said curve through a central angle of 05°11'11”, the chord of which bears South 00°58'13” West for a distance of 213.87 feet, to the point of compound curvature of a curve to the left having a radius of 290.00 feet; thence Southeasterly 222.23 feet along the arc of said curve through a central angle of 43°54'23”, the chord of which bears South 23°34'34” East for a distance of 216.83 feet, to the point of reverse curvature of a curve to the right having a radius of 483.39 feet; thence Southeasterly 147.01 feet along the arc of said curve through a central angle of 17°25'30”, the chord of which bears South 36°49'01” East for a distance of 146.44 feet, to a point of non-tangency; thence South 89°28'11” East 42.68 feet; thence South 00°37'38” West 1356.102 feet to a point on the arc of a non-tangent curve to the right having a radius of 1120.38 feet; thence Southwesterly 283.68 feet along the arc of said curve through a central angle of 14°30'25”, the chord of which bears South 17°01'20” West for a distance of 282.92 feet, to a point on the arc of a non-tangent curve to the left having a radius of 5321.41 feet; thence Southwesterly 328.16 feet along the arc of said curve through a central angle of 03°32'00”, the chord of which bears South 26°01'06” West for a distance of 328.11 feet, to a point of non-tangency; thence South 02°11'38” East 263.982 feet; thence South 16°26'52” West 119.033 feet; thence South 12°42'15” East 338.266 feet; thence South 17°25'19” West
185.63 feet; thence South 00°42'37” West 128.289 feet; thence South 09°19'45” West 217.084 feet; thence South 00°53'12” East 274.171 feet; thence South 08°45'04” West 85.642 feet; thence South 02°08'21” East 203.281 feet; thence South 14°48'03” East 261.789 feet; thence South
01°23'04” West 208.355 feet; thence South 78°02'36” West 141.141 feet; thence North 88°37'13”
West 141.167 feet; thence North 57°43'21” West 193.165 feet; thence North 34°55'27” West
172.902 feet; thence North 00°24'46” East 332.805 feet; thence North 29°50'04” West 289.32 feet;
thence North 07°46'29” East 126.241 feet; thence North 10°43'44” West 313.614 feet; thence
North 05°53'46” East 367.559 feet; thence North 09°05'27” East 129.98 feet; thence North
05°37'38” West 362.876 feet; thence North 17°36'31” West 152.702 feet; thence North 02°59'26”
West 109.872 feet; thence North 13°21'41” East 206.906 feet; thence North 02°31'04” East
144.384 feet; thence North 17°01'00” West 108.082 feet; thence North 29°29'41” West 130.031 feet; thence North 06°42'17” West 248.893 feet; thence North 26°21'49” West 259.242 feet; thence North 39°35'28” West 517.225 feet; thence North 15°34'06” East 97.543 feet; thence North
32°29'04” East 69.232 feet; thence North 47°48'51” East 368.579 feet; thence North 15°23'00”
West 251.51 feet; thence North 16°22'25” East 181.753 feet; thence North 13°00'07” West

218.824 feet; thence North 09°42'58” West 145.617 feet; thence North 22°01'01” West 197.399 feet; thence North 00°40'01” East 222.122 feet; thence North 58°35'41” East 315.347 feet; thence North 13°05'01” East 413.998 feet; thence North 34°06'31” East 137.808 feet; thence North
11°04'48” West 241.48 feet; thence North 08°43'53” East 215.744 feet; thence North 01°04'21”
West 248.706 feet; thence North 45°23'59” West 105.60 feet; thence South 88°49'36” East
237.118 feet to a point on the arc of a non-tangent curve to the left having a radius of 965.00 feet; thence Northeasterly 86.51 feet along the arc of said curve through a central angle of 05°08'12”, the chord of which bears North 03°54'19” East for a distance of 86.48 feet, to the point of tangency; thence North 01°20'13” East 202.851 feet; thence South 88°38'43” East 179.43 feet; thence South 01°21'09” West 225.00 feet; thence North 88°38'51” West 18.00 feet; thence South 01°21'09”
West 1657.765 feet; thence South 88°52'31” East 625.509 feet; thence North 43°30'21” East 51.881 feet; thence North 17°25'31” East 105.192 feet to a point on the Westerly Right of Way of Tech Ridge Drive; thence along said Westerly Right of Way through the following seven (7) courses: North 17°25'31” East 231.75 feet to the point of curvature of a non-tangent curve to the left having a radius of 240.00 feet; thence Northeasterly 136.81 feet along the arc of said curve through a central angle of 32°39'40”, the chord of which bears North 01°05'38” East for a distance of 134.97 feet, to the point of reverse curvature of a curve to the right having a radius of 1040.00 feet; thence Northwesterly 191.94 feet along the arc of said curve through a central angle of 10°34'28”, the chord of which bears North 09°56'58” West for a distance of 191.67 feet to the point of tangency; thence North 04°39'44” West 48.64 feet to the point of curvature of a curve to the right having a radius of 1540.00 feet; thence Northwesterly 179.97 feet along the arc of said curve through a central angle of 06°41'45”, the chord of which bears North 01°18'51” West for a distance of 179.87 feet, to the point of tangency; thence North 02°02'01” East 407.09 feet to the point of curvature of a curve to the left having a radius of 960.00 feet; thence Northwesterly 181.94 feet along the arc of said curve through a central angle of 10°51'31”, the chord of which bears North 03°23'45” West for a distance of 181.67 feet, to a point of non-tangency; thence North 80°29'18” East 215.724 feet; thence North 03°41'13” West 170.881 feet; thence North 40°51'26”
West 137.372 feet; thence North 00°51'19” East 18.99 feet; thence South 88°41'40” East 127.025 feet; thence South 00°41'09” West 1331.961 feet to the point of beginning.
LESS AND EXCEPTING THEREFROM:
Beginning at a point which is South 00°40'01" West 370.10 feet along the Center section line from the North 1/4 corner of Section 36, Township 42 South, Range 16 West of the Salt Lake Base and Meridian and running thence North 58°35'41" East 315.35 feet; thence North 13°05'01" East
414.00 feet; thence North 34°06'31" East 137.81 feet; thence North 11°04'48" West 241.48 feet; thence North 08°43'53" East 215.74 feet; thence North 01°04'21" West 248.71 feet; thence North 45°23'59" West 105.60 feet; thence South 88°49'36" East 237.12 feet to a point on the arc of a non-tangent curve to the left having a radius of 965.00 feet; thence Northeasterly 86.51 feet along the arc of said curve through a central angle of 05°08'12", the radial direction bears North 83°31'35" West, to a point of non-tangency; thence North 01°20'05" East 202.85 feet; thence South 88°38'43" East 179.44 feet to the Northwest corner of the DXATC property; thence along the Westerly boundary of said DXATC property through the following three (3) courses: South 01°21'09" West 225.00 feet; thence North 88°38'51" West 18.00 feet; thence continuing along said Westerly boundary and its extension South 01°21'09" West 1732.77 feet; thence North 90°00'00" West 712.10 feet; thence North 00°40'01" East 222.12 feet to the point of beginning.

TOGETHER WITH:

Lots 1 through 15 Tech Ridge Plan Area 1.6 Subdivision, according to the official plat thereof on file and of record in the Office of the County Recorder, Washington County, Utah.

EXHIBIT C
MAP AND DEPICTION OF BOUNDARY OF THE ASSESSMENT AREA AND LOCATION OF IMPROVEMENTS
[image: ][image: ]
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Classification 1

Classification 1 includes all of the highlighted parcels depicted below.
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Classification 2

Classification 2 includes those portions of parcels SG-6-2-25-201123 and SG-6-2-36-4201 shown on the following page that fall within the boundaries of the Tech Ridge Public Infrastructure District.
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EXHIBIT D CERTIFICATE OF PROJECT ENGINEER
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CERTIFICATE OF PROJECT ENGINEER

The undersigned project engineer for the Tech Ridge Public Infrastructure District (the “District”) hereby certifies as follows:
1. I am a professional engineer engaged by the Tech Ridge Public Infrastructure District to perform the necessary engineering services to determine the estimated costs of the proposed infrastructure improvements benefiting property within the District.
2. The estimated costs of the improvements to be acquired, constructed and/or installed benefitting property within the District are set forth in the attachment hereto. Said estimated costs are based on a review of the provided construction drawings, preliminary engineering estimates, and contractor bids for the type and location of said proposed improvements as of the date hereof. The proposed improvements have a weighted average useful life of not less than 36 years.
[image: ]The Connextion Group – Civil, LLC By: Chase Hanusa
Title: Principal

Date: January 31, 2025


ATTACHMENT


Tech Ridge Public Infrastructure District: Civil Infrastructure and Facilities Cost Estimate

	
Item
	
QTY
	
UNIT
	
UNIT COST
	Total Cost: Improvements Benefiting the Property
	Cost Allocation
	
Useful Life (Years)
	
Useful Life Weighted Average (Years)

	
	
	
	
	
	
Public
	
Private
	
	

	Tech Ridge Roads & Utilities Phase 1

	General
	
	
	
	
	
	
	
	

	Mobilization
	1
	LS
	$10,000.00
	$10,000.00
	$7,500.00
	$2,500.00
	35
	0.01

	Erosion Control
	1
	LS
	$20,000.00
	$20,000.00
	$15,000.00
	$5,000.00
	30
	0.01

	Streetlights
	1
	LS
	$140,000.00
	$140,000.00
	$140,000.00
	$0.00
	20
	0.07

	ROW landscaping
	1
	LS
	$250,000.00
	$250,000.00
	$250,000.00
	$0.00
	50
	0.32

	Construction Water
	1
	LS
	$10,000.00
	$10,000.00
	$7,500.00
	$2,500.00
	75
	0.01

	Traffic Control
	1
	LS
	$45,000.00
	$45,000.00
	$45,000.00
	$0.00
	30
	0.03

	Remove Existing Asphalt for Roadway Construction
	120,000
	SF
	$0.34
	$40,800.00
	$40,800.00
	$0.00
	40
	0.04

	Basalt Removal (Rock Ex)
	1
	LS
	$500,000.00
	$500,000.00
	$450,000.00
	$50,000.00
	75
	0.87

	Dry Utilities & Conduit
	1
	LS
	$75,000.00
	$75,000.00
	$37,500.00
	$37,500.00
	40
	0.04

	Earthwork & Erosion Control
	
	
	
	
	
	
	
	

	Clear and Grub
	3
	AC
	$615.00
	$1,845.00
	$922.50
	$922.50
	75
	0.00

	Cut to Fill
	4,820
	CY
	3.57
	$17,207.40
	$8,603.70
	$8,603.70
	75
	0.02

	Cut to Export
	5,000
	CY
	$5.75
	$28,750.00
	$14,375.00
	$14,375.00
	75
	0.03

	Import to Fill
	18,726
	CY
	$6.30
	$117,973.80
	$58,986.90
	$58,986.90
	75
	0.11

	Rough Grade Roadways
	132,375
	SF
	$0.25
	$33,093.75
	$33,093.75
	$0.00
	75
	0.06

	Fine Grade/Site Cleanup
	402,370
	SF
	$0.25
	$100,592.50
	$50,296.25
	$50,296.25
	75
	0.10

	Sanitary Sewer
	
	
	
	
	
	
	
	

	6" Lateral Line
	6
	EA
	$2,400.00
	$14,400.00
	$0.00
	$14,400.00
	40
	0.00

	60" Manhole
	11
	EA
	$4,600.00
	$50,600.00
	$50,600.00
	$0.00
	40
	0.05

	72" Manhole
	2
	EA
	$7,900.00
	$15,800.00
	$15,800.00
	$0.00
	40
	0.02

	8" PVC Sewer Line
	2,500
	LF
	$40.00
	$100,000.00
	$100,000.00
	$0.00
	40
	0.10

	Tie Into Existing Manhole
	1
	LS
	$2,463.85
	$2,463.85
	$2,463.85
	$0.00
	40
	0.00

	Culinary Water
	
	
	
	
	
	
	
	

	8" Bends
	6
	EA
	$450.00
	$2,700.00
	$2,700.00
	$0.00
	40
	0.00

	8" Cross
	2
	EA
	$1,050.00
	$2,100.00
	$2,100.00
	$0.00
	40
	0.00

	8" Gate Valves
	11
	EA
	$1,800.00
	$19,800.00
	$19,800.00
	$0.00
	40
	0.02

	8" MJ Cap w/blowoff
	3
	EA
	$360.00
	$1,080.00
	$1,080.00
	$0.00
	40
	0.00

	8" Tee
	4
	EA
	$800.00
	$3,200.00
	$3,200.00
	$0.00
	40
	0.00

	8" Water Pipe C-900
	1,780
	LF
	$45.00
	$80,100.00
	$80,100.00
	$0.00
	40
	0.08

	Abandon and Remove Water Line
	600
	LF
	$10.00
	$6,000.00
	$6,000.00
	$0.00
	40
	0.01

	Connect to Existing
	9
	EA
	$2,000.00
	$18,000.00
	$18,000.00
	$0.00
	40
	0.02

	Fire Hydrant Assembly
	5
	EA
	$4,500.00
	$22,500.00
	$22,500.00
	$0.00
	40
	0.02

	6" Fire Line
	1
	LS
	$10,000.00
	$10,000.00
	$0.00
	$10,000.00
	40
	0.00

	6" Gate Valve
	3
	EA
	$1,600.00
	$4,800.00
	$0.00
	$4,800.00
	40
	0.00

	6" Water Pipe C-900
	150
	LF
	$28.00
	$4,200.00
	$0.00
	$4,200.00
	40
	0.00

	8" x 6" reducer
	3
	EA
	$350.00
	$1,050.00
	$0.00
	$1,050.00
	40
	0.00

	1.5" Water Service
	5
	EA
	$3,620.00
	$18,100.00
	$0.00
	$18,100.00
	40
	0.00

	3/4" Meter
	2
	EA
	$1,360.00
	$2,720.00
	$0.00
	$2,720.00
	40
	0.00

	Storm Sewer
	
	
	
	
	
	
	
	

	15" ADS Storm drain- CVD
	65
	LF
	$44.69
	$2,905.09
	$0.00
	$2,905.09
	40
	0.00

	18" ADS Storm drain
	950
	LF
	$43.76
	$41,572.12
	$20,786.06
	$20,786.06
	40
	0.02

	18" End Section
	1
	EA
	$504.84
	$504.84
	$0.00
	$504.84
	40
	0.00

	18" Nyoplast Box
	2
	EA
	$1,425.73
	$2,851.45
	$0.00
	$2,851.45
	40
	0.00

	24" Nyoplast Box
	1
	EA
	$1,822.00
	$1,822.00
	$0.00
	$1,822.00
	40
	0.00

	24" Storm drain
	465
	LF
	$69.39
	$32,265.86
	$32,265.86
	$0.00
	40
	0.03

	30" Storm drain
	780
	LF
	$86.80
	$67,704.39
	$67,704.39
	$0.00
	40
	0.07

	36" Storm drain
	405
	LF
	$98.02
	$39,697.70
	$39,697.70
	$0.00
	40
	0.04

	36" End Section
	1
	EA
	$927.34
	$927.34
	$927.34
	$0.00
	40
	0.00

	60"SDMH
	2
	EA
	$3,941.38
	$7,882.75
	$7,882.75
	$0.00
	40
	0.01

	72" SDMH
	1
	EA
	$6,155.83
	$6,155.83
	$6,155.83
	$0.00
	40
	0.01

	Build Detention Basin
	1
	LS
	$13,736.00
	$13,736.00
	$0.00
	$13,736.00
	40
	0.00

	Catch Basin Deep- Detention Basin
	1
	EA
	$3,278.73
	$3,278.73
	$0.00
	$3,278.73
	40
	0.00

	Catch Basins In Parking
	3
	EA
	$2,571.53
	$7,714.58
	$0.00
	$7,714.58
	40
	0.00

	Double Curb Inlet Deep
	1
	LF
	$3,722.73
	$3,722.73
	$3,722.73
	$0.00
	40
	0.00

	Rip/Rap End Sections
	3
	EA
	$1,613.54
	$4,840.61
	$0.00
	$4,840.61
	40
	0.00

	Single Curb Inlet Deep
	11
	EA
	$2,950.53
	$32,455.78
	$32,455.78
	$0.00
	40
	0.03

	Roadway, Curb & Gutter, and Sidewalk
	
	
	
	
	
	
	
	

	Final Grade for Asphalt
	154,175
	SF
	$0.19
	$28,830.73
	$28,830.73
	$0.00
	30
	0.02

	3" Asphalt
	154,175
	SF
	$1.90
	$292,932.50
	$292,932.50
	$0.00
	15
	0.11

	7" Road Base
	151,875
	SF
	$0.90
	$137,170.46
	$137,170.46
	$0.00
	30
	0.11

	30" HB Curb
	7,400
	LF
	$20.00
	$148,000.00
	$148,000.00
	$0.00
	30
	0.11

	5' Concert Sidewalk
	12,750
	SF
	$5.25
	$66,937.50
	$66,937.50
	$0.00
	30
	0.05

	6" Handicap Ramps
	21
	EA
	$1,500.00
	$31,500.00
	$31,500.00
	$0.00
	30
	0.02

	Cross Gutter
	450
	SF
	$12.63
	$5,683.13
	$5,683.13
	$0.00
	30
	0.00

	Valley Gutter Knowledge Way
	400
	SF
	$6.78
	$2,710.02
	$2,710.02
	$0.00
	30
	0.00

	
	
	Subtotal Civil Infrastructure
	$2,753,678.39
	$2,409,284.70
	$344,393.69
	
	

	Tech Ridge Parkway Reconstruction

	Demo Existing Pavement
	90,000
	SF
	$0.80
	$72,000.00
	$72,000.00
	$0.00
	30
	0.06

	Grade for Asphalt
	90,000
	SF
	$1.20
	$108,000.00
	$108,000.00
	$0.00
	30
	0.08

	3" Asphalt
	90,000
	SF
	$2.00
	$180,000.00
	$180,000.00
	$0.00
	15
	0.07

	7" Road Base
	90,000
	SF
	$1.00
	$90,000.00
	$90,000.00
	$0.00
	30
	0.07

	30" HB Curb
	5,000
	LF
	$25.00
	$125,000.00
	$125,000.00
	$0.00
	30
	0.10

	ROW landscaping
	1
	LS
	$100,000.00
	$100,000.00
	$100,000.00
	$0.00
	50
	0.13

	Traffic Control
	1
	LS
	$50,000.00
	$50,000.00
	$50,000.00
	$0.00
	15
	0.02

	Signage and Striping
	1
	LS
	$50,000.00
	$50,000.00
	$50,000.00
	$0.00
	10
	0.01

	
	
	Subtotal Civil Infrastructure
	$775,000.00
	$775,000.00
	$0.00
	
	

	Tech Ridge Roads & Utils Phase 2B

	General
	
	
	
	
	
	
	
	

	Mobilization
	1
	LS
	$15,000.00
	$15,000.00
	$11,250.00
	$3,750.00
	35
	0.01

	Erosion Control
	1
	LS
	$20,000.00
	$20,000.00
	$15,000.00
	$5,000.00
	30
	0.01

	Streetlights
	1
	LS
	$150,000.00
	$150,000.00
	$150,000.00
	$0.00
	20
	0.08

	ROW landscaping
	1
	LS
	$250,000.00
	$250,000.00
	$250,000.00
	$0.00
	50
	0.32




	Construction Water
	1
	LS
	$10,000.00
	$10,000.00
	$7,500.00
	$2,500.00
	75
	0.01

	Traffic Control
	1
	LS
	$40,000.00
	$40,000.00
	$40,000.00
	$0.00
	30
	0.03

	Remove Existing Asphalt and Utilities
	1
	LS
	$40,000.00
	$40,000.00
	$40,000.00
	$0.00
	30
	0.03

	Dry Utilities & Conduit
	1
	LS
	$750,000.00
	$750,000.00
	$375,000.00
	$375,000.00
	40
	0.39

	Earthwork & Erosion Control
	
	
	
	
	
	
	
	

	Clear and Grub
	16
	AC
	$615.00
	$9,840.00
	$7,380.00
	$2,460.00
	75
	0.01

	Cut to Fill
	10,000
	CY
	3.57
	$35,700.00
	$26,775.00
	$8,925.00
	75
	0.05

	Cut to Export
	10,000
	CY
	$5.75
	$57,500.00
	$43,125.00
	$14,375.00
	75
	0.08

	Rough Grade Roadways
	79,000
	SF
	$0.25
	$19,750.00
	$19,750.00
	$0.00
	75
	0.04

	Fine Grade/Site Cleanup
	650,000
	SF
	$0.25
	$162,500.00
	$121,875.00
	$40,625.00
	75
	0.24

	Sanitary Sewer
	
	
	
	
	
	
	
	

	Connect To Existing Stub
	1
	EACH
	$500.00
	$500.00
	$500.00
	$0.00
	40
	0.00

	8" PVC Sewer Line
	2,140
	LF
	$45.00
	$96,300.00
	$96,300.00
	$0.00
	40
	0.10

	6" Sewer Lateral
	15
	EACH
	$1,900.00
	$28,500.00
	$0.00
	$28,500.00
	40
	0.00

	60" SSMH
	8
	EACH
	$5,250.00
	$42,000.00
	$42,000.00
	$0.00
	40
	0.04

	Culinary Water
	
	
	
	
	
	
	
	

	Connect To Existing Water
	2
	EACH
	$1,100.00
	$2,200.00
	$2,200.00
	$0.00
	40
	0.00

	12" C-900
	2,050
	LF
	$110.00
	$225,500.00
	$225,500.00
	$0.00
	40
	0.23

	12" Bend
	2
	EACH
	$1,200.00
	$2,400.00
	$2,400.00
	$0.00
	40
	0.00

	12" Cap
	2
	EACH
	$1,025.00
	$2,050.00
	$2,050.00
	$0.00
	40
	0.00

	12" Cross
	2
	EACH
	$3,000.00
	$6,000.00
	$6,000.00
	$0.00
	40
	0.01

	12" Valve
	13
	EACH
	$5,500.00
	$71,500.00
	$71,500.00
	$0.00
	40
	0.07

	12"x 4" Tee
	9
	EACH
	$1,750.00
	$15,750.00
	$15,750.00
	$0.00
	40
	0.02

	12"x12"x8" Tee
	2
	EACH
	$1,750.00
	$3,500.00
	$3,500.00
	$0.00
	40
	0.00

	12"x8" Reducer
	4
	EACH
	$900.00
	$3,600.00
	$3,600.00
	$0.00
	40
	0.00

	Fire Hydrant Assembly On 12" Line
	5
	EACH
	$8,500.00
	$42,500.00
	$42,500.00
	$0.00
	40
	0.04

	8" C-900
	445
	LF
	$55.00
	$24,475.00
	$24,475.00
	$0.00
	40
	0.03

	8" Cap And Blowoff
	3
	EACH
	$565.00
	$1,695.00
	$1,695.00
	$0.00
	40
	0.00

	8" Valve
	6
	EACH
	$3,125.00
	$18,750.00
	$18,750.00
	$0.00
	40
	0.02

	8"x4" Reducer
	4
	EACH
	$520.00
	$2,080.00
	$2,080.00
	$0.00
	40
	0.00

	4" Bends
	7
	EACH
	$238.00
	$1,666.00
	$0.00
	$1,666.00
	40
	0.00

	4" C-900-Fire Lines
	590
	LF
	$37.00
	$21,830.00
	$0.00
	$21,830.00
	40
	0.00

	4" Cap
	13
	EACH
	$520.00
	$6,760.00
	$0.00
	$6,760.00
	40
	0.00

	4" Valve
	13
	EACH
	$2,100.00
	$27,300.00
	$0.00
	$27,300.00
	40
	0.00

	2" Meter Assembly W/1.5" Service Line
	1
	EACH
	$5,100.00
	$5,100.00
	$0.00
	$5,100.00
	40
	0.00

	1.5" Meter Assembly W/2" Service Line
	15
	EACH
	$5,000.00
	$75,000.00
	$0.00
	$75,000.00
	40
	0.00

	Waterline Testing
	1
	LS
	$8,000.00
	$8,000.00
	$8,000.00
	$0.00
	40
	0.01

	Storm Sewer
	
	
	
	
	
	
	
	

	18" Storm Drain
	190
	LF
	$64.72
	$12,296.80
	$12,296.80
	$0.00
	40
	0.01

	24" Storm Drain
	1,100
	LF
	$83.25
	$91,575.00
	$91,575.00
	$0.00
	40
	0.09

	30" Storm Drain
	380
	LF
	$133.17
	$50,604.60
	$50,604.60
	$0.00
	40
	0.05

	36" Storm Drain
	150
	LF
	$135.95
	$20,392.50
	$20,392.50
	$0.00
	40
	0.02

	48" SDMH
	1
	EACH
	$4,112.01
	$4,112.01
	$4,112.01
	$0.00
	40
	0.00

	60" SDMH
	8
	EACH
	$5,973.58
	$47,788.64
	$47,788.64
	$0.00
	40
	0.05

	4x4 Catch Basin
	1
	EACH
	$9,261.45
	$9,261.45
	$9,261.45
	$0.00
	40
	0.01

	Connect To Existing Pipe Stub
	1
	EACH
	$550.95
	$550.95
	$550.95
	$0.00
	40
	0.00

	Double Curb Inlet
	2
	EACH
	$16,435.65
	$32,871.30
	$32,871.30
	$0.00
	40
	0.03

	Single Curb Inlets
	12
	EACH
	$3,925.48
	$47,105.76
	$47,105.76
	$0.00
	40
	0.05

	Roadway, Curb & Gutter, and Sidewalk
	
	
	
	
	
	
	
	

	Final Grade for Asphalt
	80,000
	SF
	$0.19
	$14,960.00
	$14,960.00
	$0.00
	30
	0.01

	3" Asphalt
	80,000
	SF
	$1.90
	$152,000.00
	$152,000.00
	$0.00
	15
	0.06

	7" Road Base
	80,000
	SF
	$1.00
	$80,000.00
	$80,000.00
	$0.00
	30
	0.06

	Colored Concrete Crosswalk
	2,850
	SF
	$18.00
	$51,300.00
	$51,300.00
	$0.00
	30
	0.04

	30" HB Curb
	4,000
	LF
	$30.00
	$120,000.00
	$120,000.00
	$0.00
	30
	0.09

	5' Sidewalk
	2,800
	SF
	$5.50
	$15,400.00
	$15,400.00
	$0.00
	30
	0.01

	9' Sidewalk
	28,000
	SF
	$6.50
	$182,000.00
	$182,000.00
	$0.00
	30
	0.14

	6" Handicap Ramps
	18
	EA
	$2,800.00
	$50,400.00
	$50,400.00
	$0.00
	30
	0.04

	Center Islands Curb and Flatwork
	1
	LS
	$100,000.00
	$100,000.00
	$100,000.00
	$0.00
	30
	0.08

	
	
	Subtotal Civil Infrastructure
	$3,377,865.01
	$2,759,074.01
	$618,791.00
	
	

	Tech Ridge Roads & Utils Phase 3

	General
	1
	LS
	$900,000.00
	$900,000.00
	$675,000.00
	$225,000.00
	30
	0.52

	Earthwork
	3,500
	LF
	$220.00
	$770,000.00
	$577,500.00
	$192,500.00
	75
	1.12

	Sanitary 8"
	1,600
	LF
	$110.00
	$176,000.00
	$158,400.00
	$17,600.00
	40
	0.16

	Water 8"
	450
	LF
	$110.00
	$49,500.00
	$44,550.00
	$4,950.00
	40
	0.05

	Water 12"
	3,600
	LF
	$160.00
	$576,000.00
	$518,400.00
	$57,600.00
	40
	0.54

	Storm Sewer
	4,500
	LF
	$200.00
	$900,000.00
	$900,000.00
	$0.00
	40
	0.93

	Paving
	260,000
	SF
	$3.10
	$806,000.00
	$806,000.00
	$0.00
	15
	0.31

	Sidewalk
	43,000
	SF
	$8.00
	$344,000.00
	$344,000.00
	$0.00
	20
	0.18

	Curb and Gutter
	15,000
	LF
	$32.00
	$480,000.00
	$480,000.00
	$0.00
	20
	0.25

	
	
	Subtotal Civil Infrastructure
	$5,001,500.00
	$4,503,850.00
	$497,650.00
	
	

	Tech Ridge Drive Reconstruction

	Demo
	148,000
	SF
	$1.00
	$148,000.00
	$148,000.00
	$0.00
	40
	0.15

	Earthwork
	148,000
	SF
	$0.50
	$74,000.00
	$74,000.00
	$0.00
	30
	0.06

	3" Asphalt
	148,000
	SF
	$2.00
	$296,000.00
	$296,000.00
	$0.00
	15
	0.11

	7" Road Base
	148,000
	SF
	$1.00
	$148,000.00
	$148,000.00
	$0.00
	30
	0.11

	30" HB Curb
	6,400
	LF
	$32.00
	$204,800.00
	$204,800.00
	$0.00
	30
	0.16

	ROW landscaping
	1
	LS
	$100,000.00
	$100,000.00
	$100,000.00
	$0.00
	50
	0.13

	Traffic Control
	1
	LS
	$50,000.00
	$50,000.00
	$50,000.00
	$0.00
	15
	0.02

	Signage and Striping
	1
	LS
	$50,000.00
	$50,000.00
	$50,000.00
	$0.00
	10
	0.01

	
	
	Subtotal Civil Infrastructure
	$1,070,800.00
	$1,070,800.00
	$0.00
	
	

	Donlee Dr./Knowledge Way/390 S

	General
	1
	LS
	$100,000.00
	$100,000.00
	$75,000.00
	$25,000.00
	30
	0.06

	Dry Utilities & Conduit
	1
	LS
	$350,000.00
	$350,000.00
	$175,000.00
	$175,000.00
	30
	0.14

	Earthwork
	10,090
	CY
	$6.00
	$60,540.00
	$45,405.00
	$15,135.00
	75
	0.09

	Demo
	42,885
	SF
	$2.00
	$85,770.00
	$64,327.50
	$21,442.50
	30
	0.05

	Sanitary 8"
	1,150
	LF
	$120.00
	$138,000.00
	$124,200.00
	$13,800.00
	40
	0.13

	Water 8"
	500
	LF
	$110.00
	$55,000.00
	$49,500.00
	$5,500.00
	40
	0.05

	Water 12"
	2,050
	LF
	$160.00
	$328,000.00
	$295,200.00
	$32,800.00
	40
	0.31

	Storm Sewer
	1,250
	LF
	$200.00
	$250,000.00
	$250,000.00
	$0.00
	40
	0.26

	Paving
	80,000
	SF
	$3.10
	$248,000.00
	$248,000.00
	$0.00
	15
	0.10




	Sidewalk
	21,000
	SF
	$6.50
	$136,500.00
	$136,500.00
	$0.00
	20
	0.07

	Curb and Gutter
	5,000
	LF
	$30.00
	$150,000.00
	$150,000.00
	$0.00
	20
	0.08

	
	
	Subtotal Civil Infrastructure
	$1,901,810.00
	$1,613,132.50
	$288,677.50
	
	

	Cloud Drive

	General
	1
	LS
	$900,000.00
	$900,000.00
	$675,000.00
	$225,000.00
	30
	0.52

	Earthwork
	4,000
	LF
	$200.00
	$800,000.00
	$600,000.00
	$200,000.00
	75
	1.16

	Retaining Walls
	1
	LS
	$800,000.00
	$800,000.00
	$800,000.00
	$0.00
	50
	1.03

	Sanitary
	3,850
	LF
	$100.00
	$385,000.00
	$346,500.00
	$38,500.00
	40
	0.36

	Water 12"
	3,100
	LF
	$160.00
	$496,000.00
	$446,400.00
	$49,600.00
	40
	0.46

	Storm Sewer
	5,800
	LF
	$200.00
	$1,160,000.00
	$1,160,000.00
	$0.00
	40
	1.20

	Paving
	130,000
	SF
	$3.10
	$403,000.00
	$403,000.00
	$0.00
	15
	0.16

	Sidewalk
	30,000
	SF
	$6.50
	$195,000.00
	$195,000.00
	$0.00
	20
	0.10

	Curb and Gutter
	8,000
	LF
	$30.00
	$240,000.00
	$240,000.00
	$0.00
	20
	0.12

	
	
	Subtotal Civil Infrastructure
	$5,379,000.00
	$4,865,900.00
	$513,100.00
	
	

	Pavilion

	Big-D Construction GMP
	1
	LS
	$1,800,000.00
	$1,800,000.00
	$1,800,000.00
	$0.00
	30
	1.40

	Pavilion Park Improvements
	1
	LS
	$200,000.00
	$200,000.00
	$200,000.00
	$0.00
	50
	0.26

	
	
	Subtotal Civil Infrastructure
	$2,000,000.00
	$2,000,000.00
	$0.00
	
	

	Sewer Extension (Sewer Outfall)

	Competitive Excavation - Bid
	1
	LS
	$1,136,033.36
	$1,136,033.36
	$1,136,033.36
	$0.00
	40
	1.18

	
	
	Subtotal Civil Infrastructure
	$1,136,033.36
	$1,136,033.36
	$0.00
	
	

	Rim Trail and Span Bridges

	West Trail
	8,500
	LF
	$325.00
	$2,762,500.00
	$2,762,500.00
	$0.00
	30
	2.14

	East Trail
	8,500
	LF
	$325.00
	$2,762,500.00
	$2,762,500.00
	$0.00
	30
	2.14

	South Rim Trail
	1,900
	LF
	$325.00
	$617,500.00
	$617,500.00
	$0.00
	30
	0.48

	Pedestrian Bridges
	3
	EA
	$1,000,000.00
	$3,000,000.00
	$3,000,000.00
	$0.00
	30
	2.33

	
	
	Subtotal Civil Infrastructure
	$9,142,500.00
	$9,142,500.00
	$0.00
	
	

	West Concrete Stairs

	Excavation and Earthwork
	1
	LS
	$250,000.00
	$250,000.00
	$250,000.00
	$0.00
	40
	0.26

	Concrete
	1
	LS
	$350,000.00
	$350,000.00
	$350,000.00
	$0.00
	40
	0.36

	Handrails
	1
	LS
	$140,000.00
	$140,000.00
	$140,000.00
	$0.00
	40
	0.14

	Shade Structures and Benches
	1
	LS
	$35,000.00
	$35,000.00
	$35,000.00
	$0.00
	30
	0.03

	Electrical
	1
	LS
	$60,000.00
	$60,000.00
	$60,000.00
	$0.00
	40
	0.06

	
	
	Subtotal Civil Infrastructure
	$835,000.00
	$835,000.00
	$0.00
	
	

	Detention Pond

	Competitive Excavation - Bid
	1
	LS
	$550,000.00
	$550,000.00
	$550,000.00
	$0.00
	50
	0.71

	
	
	Subtotal Civil Infrastructure
	$550,000.00
	$550,000.00
	$0.00
	
	

	Secondary Access Roads (A - F)

	General
	1
	LS
	$200,000.00
	$200,000.00
	$150,000.00
	$50,000.00
	30
	0.12

	Earthwork
	1,500
	LF
	$200.00
	$300,000.00
	$225,000.00
	$75,000.00
	75
	0.44

	Sanitary 8"
	2,100
	LF
	$100.00
	$210,000.00
	$189,000.00
	$21,000.00
	40
	0.20

	Paving
	56,000
	SF
	$3.10
	$173,600.00
	$173,600.00
	$0.00
	15
	0.07

	Curb and Gutter
	3,000
	LF
	$30.00
	$90,000.00
	$90,000.00
	$0.00
	20
	0.05

	
	
	Subtotal Civil Infrastructure
	$973,600.00
	$827,600.00
	$146,000.00
	
	

	District Roadways (Plan Areas 3.2 & 3.3)

	General
	1
	LS
	$300,000.00
	$300,000.00
	$225,000.00
	$75,000.00
	30
	0.17

	Earthwork
	3,200
	LF
	$200.00
	$640,000.00
	$480,000.00
	$160,000.00
	75
	0.93

	Paving
	128,000
	SF
	$3.10
	$396,800.00
	$396,800.00
	$0.00
	15
	0.15

	Curb and Gutter
	6,200
	LF
	$30.00
	$186,000.00
	$186,000.00
	$0.00
	20
	0.10

	
	
	Subtotal Civil Infrastructure
	$1,522,800.00
	$1,287,800.00
	$235,000.00
	
	

	Town Square, Parks and Open Space (Estimate - No Design Provided)

	Town Square: Planting, Seed, Hardscape & Irrigation
	80,000
	SF
	$6.00
	$480,000.00
	$480,000.00
	$0.00
	50
	0.62

	Town Square: Flatwork (Sidewalk and Edging)
	12,500
	SF
	$8.00
	$100,000.00
	$100,000.00
	$0.00
	30
	0.08

	Town Square: Playground Amenities
	1
	LS
	$500,000.00
	$500,000.00
	$500,000.00
	$0.00
	30
	0.39

	Town Square: Amenities (benches, tables, trash, shelter, etc.)
	1
	LS
	$250,000.00
	$250,000.00
	$250,000.00
	$0.00
	20
	0.13

	Town Square: Sports Court
	1
	LS
	$60,000.00
	$60,000.00
	$60,000.00
	$0.00
	20
	0.03

	Town Square: Parking Lot Area
	1
	LS
	$350,000.00
	$350,000.00
	$350,000.00
	$0.00
	30
	0.27

	Town Square: Bathroom building
	1
	LS
	$100,000.00
	$100,000.00
	$100,000.00
	$0.00
	30
	0.08

	Community Park: Planting, Seed, Hardscape & Irrigation
	125,000
	SF
	$6.00
	$750,000.00
	$750,000.00
	$0.00
	50
	0.97

	Community Park: Native Seed
	750,000
	SF
	$0.75
	$562,500.00
	$562,500.00
	$0.00
	50
	0.73

	Community Park: Amenities (benches, tables, trash, shelter, etc.)
	1
	LS
	$150,000.00
	$150,000.00
	$150,000.00
	$0.00
	20
	0.08

	Community Park: Dog Park
	2
	EA
	$25,000.00
	$50,000.00
	$50,000.00
	$0.00
	30
	0.04

	Community Park: Playground Amenities
	4
	EA
	$75,000.00
	$300,000.00
	$300,000.00
	$0.00
	30
	0.23

	Community Park: Flatwork (Sidewalk and Edging)
	15,000
	SF
	$8.00
	$120,000.00
	$120,000.00
	$0.00
	30
	0.09

	Community Park: Parking Lot Area
	4
	EA
	$75,000.00
	$300,000.00
	$300,000.00
	$0.00
	30
	0.23

	Open Space (Passive Parkland)
	1,100,000
	SF
	$0.75
	$825,000.00
	$825,000.00
	$0.00
	50
	1.07

	
	
	Subtotal Civil Infrastructure
	$4,897,500.00
	$4,897,500.00
	$0.00
	
	

	
	
	Total Civil Infrastructure
	$41,317,086.76
	$38,673,474.57
	$2,643,612.19
	

Estimated Useful Life:
	


36.04

	Construction Contingency
	15%
	$6,197,563.01
	$5,801,021.19
	$396,541.83
	
	

	Planning, Engineering, Design, & Project Management (85% Eligible)
	5%
	$2,065,854.34
	$1,755,976.19
	$309,878.15
	
	

	ROW Land Dedication
	1,100,000
	SF
	$3.99
	$4,389,000.00
	$4,389,000.00
	$0.00
	
	

	Park Land Dedication
	1
	LS
	$10,500,000.00
	$10,500,000.00
	$10,500,000.00
	$0.00
	
	

	ESTIMATED TOTAL COST (EXCLUDING VERTICAL CONSTRUCTION)
	$64,469,504.12
	$61,119,471.94
	$3,350,032.17
	
	


Prepared: January 2025 By: The Connextion Group - Civil, LLC Notes:
1/ Costs presented are based on project understanding and are an estimate for planning purposes only. Phasing and scope of work is subject to change. Actuall costs may vary. 2/ Scope of all improvements is unknow and subject to change.
3/  Estimate  is  for  civil  infrastructure  only,  and  does  not  include  costs  associated  with  water  rights,  vertical  construction,  or  lot  specific  improvments. 4/ Public allocation assumes no other entity will reimburse the developer for the included improvements. Assumed trails and storm sewer will be District owned if not owned by another public entity. 5/ Useful life assumed required maintenance is completed.
6/ Land dedication cost is based on developer stated purchase price. Market value may vary.
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LEGAL DESCRIPTION.

Beginning at a point which is North 88°45'35" West 997.658 feet along the North section
South Range 16 West of the Salt Lake Base Meridian and running thence along sad Nort
00°0004" West

thence South 33°49°05" East 43,61 fee; thence South 17°3124” East 93.46 feet; thence South
174,53 feet; thence South 32°35'31” West 102.88 feet; thence South 43'05'16" West 366.36 fe
radius of 379.76 feet; thence Southwesterly 261.97 et along the arc of said curve through a

e from the Northeast comer of Section 36 Township 42

11" East 117.31 fet; thence South 33

which bears South 00°5813" West for a distance of 213.87 feet,
feet;thence Southeasterly 222.23 feet long the arc of
fora distance of 216,83 eet, to the pointof everse cuvature of 2 curve to the.

along the arc o sid curve through a central ange of 17°25'30", the chord of which bears South 36"49101” Eas for a distance of 146,44 feet, to. point
ency;thence South 89'28'11" East 42.68 feet; thence South 00°37'38" West 1356.102 feet to a point on the arc of  non-tangent curve to
thence Southwesterly 263,68 feet along the arc ofsaid curve through  central ange of 14'3025", the chord.

thence South 16°26'52" West 11,033 feet;
thence South 12°42'15" East 338.266 fee; thence South 17°25'19" West 185,63 feet; thence South 00°4237" West 128,289 fet; thence South
09°19'45" West 217.084 feet; thence South 00°53'12" East 274.171 fee; thence South 08°45'04" West 85,642 feet; thence South 02°08 21" East
203.281 fe 141,141 fee
thence North 88'37'13" West 141,167 feet; thence North 57°43:21" West 193.165 feet; thence North 34'55'27" West 172.902 eet; thence Nor
00724135 East 332.805 fe
313,614 feet; thence North 05°5346" East 367.550 fe
North 17°36'31" West 152.702 feet; thence North 02°5926 West 109.872 f 41° E25t 206,906 foet; thence North 0
East 144,384 fet; thence North 17°01'00" West 108.082 feet; hence North 29°29'41 West 130031 feet; thence North 06°42'17" West 248.893 feet;
" West 259.242 feet; thence North 39°35'28" West 517.225 feet; thence North 15°3406" East 7.543 feet; thence North

thence North 15°2300" West 251,51 feet; thence North 16:2225" East 181.753
ence North
East

thence North 22'0101 West 197.399 feet
lence North 58°35'41" East 315.347 feet; thence North 13'05'01" East 413.998 feet; thence North 34°C
hence North 08°4353" East 215,744 feet; thence North 01°04'21" West 248.706 f
2 non-tangent curve to thelft having
thence Northeasterly 86.51 feet along the arc of sad curve through a central angle of 05°08'12", the chord of which bears North
stance of 86.48 feet, o the point of tangency; thence North 01°20'13" East 202.851 feet; thence South 88°38/43" East 179.43
feet; thence South 0121'09" West 225.00 feet thence North 88°38'51” West 18.00 feet; hence South 01°21109" West 1657.765 feet;thence South
88°5231" East 625,509 feet; thence North 43°30°21" East 51.881 fet; thence North 17°25/33" East 105.192 fect toa point on the Westerly Right of
‘Way of Tech Ridge Drive; thence along said Westerly i wing seven (7) courses: North 17°25'31" East 231.7:
pointof curvature of a non-tangent curve o the eft ience Northeasterly 136,81 feet along the arc of sad curve.

2 distance of 134.97 feet, o the point of reverse curvature of
long the arc ofsaid curv through a central angle o 1034

long the ac ofsaid curve through s
he point of tangency; thence North
paint of curvature hence Northwesterly 18194 feet along the
arc o sad curve through a central angle of 10°51'31", the chord of which bears North 03°23'45” West fo a distance of 18167 feet,to. point of
non-tangency; thence North 80°29'18" East 215.724 fee; thence North 03°41'13” West 170.881 feet;thence North 40'51126" West 137.372 et;
thence North 00°51'19" East 18.99 feet; thence South 88°41'40" East 127.025 feet;thence South 0041109 West 131,961 feet to the point of
beginning

sins 130,93 acres.

N/4 COR.SEC. 36

‘IN. .. LOCAL ENTITY F

TECH RIDGE
i PUBLIC INFRASTRUCTURE [

LOCATED IN

ST. GOERGE CITY, WASHINGTON COUNTY, UTAH
SECTIONS 25 AND 36
TOWNSHIP 42 SOUTH, RANGE 16 WEST
SALT LAKE BASE AND MERIDIAN

TezS Riew SLsim
FoUND b N con.sec.36
10683 BAASS AP w0 N iow 158
Heno. 20 25 wssorocane o FOUND CTY SURVEY
4 | e 2essas 25430 3 BRASSCAP
36 SEE BASIS OF 7 HCNNO. 219
SEARING NOTE 3oYat
oxare resuc
ouesuce, O KSsasamnnc [ORA
3 756,766 SQ.FT. @ INNOVATIVE PROPERTY HOLDINGS LLC. @ ‘SOLEIL RIDGE PARTNERS LLC
E 1737 ACRES SGINN2 566236110
@ o @ L mosmmasuc
Smn 26236110
@® @ weongusarow
sca7ss 6262002
® uoor @ s oommon s
e [O)- Goatene
8luR3 EUGENE AND FRANCES SPENDLOVE TRUST ST. GEORGE CITY
=5 e g5 O Ghmad @ 58T
gl MELR MCARTHUR INVESTMENT CO. TONAGUINTNC.
g8 gii O Wl @ o
& zse @ goRseany @ Iemostuc
go2 SGA7SSALBIA2A 5662364201
prdieiy °% DOUGLAS DEAN TERRY @ tucuwccor
35205 ©® Leinia PHASE 3, 4, AND 6 SUBDIVSO
2625071
050 ACRES o
@ &5

sT.ceoRGE Y
$6:52.25.201123 ,
= - - 430740850 71 5
Parcel Line Table Parcel Line Table Parcel Line Table 11266 ACRES 5 ST. GEORGE CITY ACCEPTANCE
ine# | Orecton | tength | [ une# | ovection | length | [ ine | Direcion | Length " e e e bt A
& [wewessow | oross | | s | nrsvore |qwaser| | v | worore a7 cusconsicze
G | soovorw | maar | | w7 | wavere | 26s06 | | 2 | Neowwise | 2157w I - o TOUNDWRHNGTONCONTY (sl
| sswassee | 7is00 | | 38 | nrsezew 100wz | | | Nwariew | mossy - Ty T\ T T T T oW oo
N rinted Name)
W | 53011040 | 4320 B39 | N7331W | 152702 | | L7a | Naos12ew | 137372 g8 8
s | ssvarase | 2220 | [ wo | agasarw | moost | | s | nosiite | 18950 § mmm ®
(6 | swavose | avew | | w1 | niroroow | wsoer | | o | seweraoe | zrozs Biis i
o [sawe | s | [ | woerrw | vaws 252z e
a8z Recorder
5 | s |wow | | ws | wearew | sssae L s Chrsin Fernande:
19 | s33as'ss'w | 91820 144 | N39'3528"W | 517.225' &
o | neszwirw | wrasa | | ws | nisaeose | 975y &
1 | srwarw | w02se0 | | ws | nazavose | ez :
208 P i 2| 28 ACCEPTANCE BY COUNTY SURVEYOR
112 | 4Y086°W | 366360° | | L47 | NATAESLE | 368579 &l 2 284 “This Plat has been reviewed by the County Surveyor andis hereby ¢
T | sowamire | azeeo | | v | misasoow | misw " fagk Piat, Pursuant t Utah Code Annotated 17-23-20 Amended.
| sranwe [z | | s | et w7 (& s Mg
us | ste2650w | 119033 | | 150 | nazooorw [ 218824 Fzoeg County surveyor
3 22 lichael Draper
U6 | s127a215° | 338266 | | (51 | Now2se'W | 145617 & 8|*g3 K P
U7 | sirasiow | 1sse0 | | 2 | Nazororw | 197399 El o|z4
18 | S0%4237'W | 128.289' 153 | NO“40" 222122 £ L]
19 | $9'19'5"W | 217.084" 154 | NS8'35'41"E | 315.347" o
o | sosvize |zman| | 155 | nrosove | e o SURVEYOR'S CERTIFICATE
1 | swesorw | ssear | | 156 | nawosre | 137808 H | MichaelW. Badshaw, o hereby cery tht 1 am a Prfessonal
—r 3 orae ; rescried by the lwsof th Stateof Utah and tha | hold crtca
22 | srosAE | 203281 157_| NI1044B"W | 241480 Curve Table 21 = number 4804681. | further certify that his plat is a true and accurat
7o v e l e e e B enty lat shown and described hreon
4 | stavorw | 20355 | | 59 | Nrosarw | 248706 | | Curve [ Rosius [ Length [Delta | Chord Directon | Chord Length ) P— s6A31
s | s7sozsew |a1aar | | 160 | nas23sow | 105.600° G| wo7s | 26197 | svarae | s asaw | 2ses HoNseaIIRE A P e
GRID DIST. = 2663.787' 1 SE COR. SEC. 36
16 | N8e3713W [ 14167 | | 161 | s88936°E | 237.118° @ |26347 | 21394 | s1n | sesearw | 2e7 GROUND DIST. = 26640 Amumﬂssm;sz Wichae! W. Bradshaw, RLS.
5 ash ATE
1 [nasszrw | oz | |2 | nraowe | zo2esy G | 23000 | 2223 | arsazs | sevaewe | aess f ® WASHINGTON COUNTY
19723 BRASS CAP
s | Nsravarw | 193165 | | 163 | sewasere | amast | 48339 | 14701 | 172530" | siavore | 14644 e HON NO. 180
s | noaree | amaos | | s | srzroew | 2200 G | 112038 | 2mass | w02 | siroraow | ms2 — T
o [vassoorw |90 | | s | newamsrw | smoon G s 316 | 33200 | sasrorosw | _smar Ta kv
Gi | wrezve |weaer | | o | seeszave | assos [ ses00 | sest | sowir | wysease | seas oM kS GE e
G2 | mosrsrw e | [ 167 | narsoare | sieer G| 24000 | 13681 | avar | nrosme | 13497 HCNNO. 181 - -
s of Bearingfor this project s the North Section e
133 | NS'SI46'E | 367.559 | | 168 | N17'2531' | 105192 9 | 100000 | 19194 | 103428" [ w956’ 19167 GRAPHIC SCALE Township 42 South, Range 16 West of the Salt Lake Base anc
" 278 Y 253" 10 | 158000 | 17997 | Gavast | Ni-1s 1 “ ° w . o o between the Northeast Corner and the North 1/4 Corner ha
s e E | 129500 160, | reate |zl Lk il of North 88°45'38" West an istance of 2655.33 feet.

.l|||l|[”|[

0 FEET )

St. George HCN: N88'45'35"W





image11.jpeg
Washington County Recorder




image12.jpeg
LAT

PROJECT LOCATION 3

VICINITY MA

LEGEND:.

FOUND SECTION CORNER
'MONUMENTATION AS DESCRIBED

& vor ouoscomon comerwoRENTHTON
Y\ Sniarcirooneet

—— —— sEcTIONLNES
suc  — —— — 14SECTIONLINES
PROPERTY BOUNDARY

— =~ — — EXISTING RIGHT OF WAY
......... EXISTING EASEMENT AS DESCRIBED

ST. GEORGE CITY SEAL

3 Final Local Entity Plat for

SURVEYOR'S SEAL

rified a5 3 Fina LocalEntity

ensed Land Surveyor as

representation of the local

T Certicate No 280468

f Section 36,
Meridian
ng 2 bearing.

61220
asss
Soue:
102400
o
e
oo
powa
3|





image13.jpeg
LEGAL DESCRIPTION.

Beginning at a point which is North 88°45'35" West 997.658 feet along the North section
South Range 16 West of the Salt Lake Base Meridian and running thence along sad Nort
00°0004" West

thence South 33°49°05" East 43,61 fee; thence South 17°3124” East 93.46 feet; thence South
174,53 feet; thence South 32°35'31” West 102.88 feet; thence South 43'05'16" West 366.36 fe
radius of 379.76 feet; thence Southwesterly 261.97 et along the arc of said curve through a

e from the Northeast comer of Section 36 Township 42

11" East 117.31 fet; thence South 33

which bears South 00°5813" West for a distance of 213.87 feet,
feet;thence Southeasterly 222.23 feet long the arc of
fora distance of 216,83 eet, to the pointof everse cuvature of 2 curve to the.

along the arc o sid curve through a central ange of 17°25'30", the chord of which bears South 36"49101” Eas for a distance of 146,44 feet, to. point
ency;thence South 89'28'11" East 42.68 feet; thence South 00°37'38" West 1356.102 feet to a point on the arc of  non-tangent curve to
thence Southwesterly 263,68 feet along the arc ofsaid curve through  central ange of 14'3025", the chord.

thence South 16°26'52" West 11,033 feet;
thence South 12°42'15" East 338.266 fee; thence South 17°25'19" West 185,63 feet; thence South 00°4237" West 128,289 fet; thence South
09°19'45" West 217.084 feet; thence South 00°53'12" East 274.171 fee; thence South 08°45'04" West 85,642 feet; thence South 02°08 21" East
203.281 fe 141,141 fee
thence North 88'37'13" West 141,167 feet; thence North 57°43:21" West 193.165 feet; thence North 34'55'27" West 172.902 eet; thence Nor
00724135 East 332.805 fe
313,614 feet; thence North 05°5346" East 367.550 fe
North 17°36'31" West 152.702 feet; thence North 02°5926 West 109.872 f 41° E25t 206,906 foet; thence North 0
East 144,384 fet; thence North 17°01'00" West 108.082 feet; hence North 29°29'41 West 130031 feet; thence North 06°42'17" West 248.893 feet;
" West 259.242 feet; thence North 39°35'28" West 517.225 feet; thence North 15°3406" East 7.543 feet; thence North

thence North 15°2300" West 251,51 feet; thence North 16:2225" East 181.753
ence North
East

thence North 22'0101 West 197.399 feet
lence North 58°35'41" East 315.347 feet; thence North 13'05'01" East 413.998 feet; thence North 34°C
hence North 08°4353" East 215,744 feet; thence North 01°04'21" West 248.706 f
2 non-tangent curve to thelft having
thence Northeasterly 86.51 feet along the arc of sad curve through a central angle of 05°08'12", the chord of which bears North
stance of 86.48 feet, o the point of tangency; thence North 01°20'13" East 202.851 feet; thence South 88°38/43" East 179.43
feet; thence South 0121'09" West 225.00 feet thence North 88°38'51” West 18.00 feet; hence South 01°21109" West 1657.765 feet;thence South
88°5231" East 625,509 feet; thence North 43°30°21" East 51.881 fet; thence North 17°25/33" East 105.192 fect toa point on the Westerly Right of
‘Way of Tech Ridge Drive; thence along said Westerly i wing seven (7) courses: North 17°25'31" East 231.7:
pointof curvature of a non-tangent curve o the eft ience Northeasterly 136,81 feet along the arc of sad curve.

2 distance of 134.97 feet, o the point of reverse curvature of
long the arc ofsaid curv through a central angle o 1034

long the ac ofsaid curve through s
he point of tangency; thence North
paint of curvature hence Northwesterly 18194 feet along the
arc o sad curve through a central angle of 10°51'31", the chord of which bears North 03°23'45” West fo a distance of 18167 feet,to. point of
non-tangency; thence North 80°29'18" East 215.724 fee; thence North 03°41'13” West 170.881 feet;thence North 40'51126" West 137.372 et;
thence North 00°51'19" East 18.99 feet; thence South 88°41'40" East 127.025 feet;thence South 0041109 West 131,961 feet to the point of
beginning

sins 130,93 acres.
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