Present: Zachary Posner (Information Technology), Richard Jaussi (Auditor), Lisa Ashman-online (District Attorney), Hoa Nguyen-online (Council), Megan Hillyard (Administrative Services), Talia Butler-online (Public Works), Lannie Chapman-online (Clerk), Rashelle Hobbs-online (Recorder), Phil Conder (Treasurer), Katy Fleury-online (Mayor Administration), Reid Demman (Surveyor), Chris Stavros (Assessor), Robert Sampson-online (Community Services), Rosa Rivera-online (Sheriff)

Representation Absent:	Human Services

Staff Present:	Tony Jolley-online, Rina Shipley, Cindy Beck, Andrew Dudley-online, Corey Hess-online, Dean Bullock-online, Lee Wilstead-online, Mark Miller, Mike Bailey-online, Kira Moody, Hillary Boccagno-online, Cherie Root, Sam Sedivec-online, Kimball Ball-online, Valina Eckley-online,

| TOPIC | POINTS OF INTEREST |
| --- | --- |
| Welcome & Remote Meeting Instructions | Chris Stavros opened the meeting. Zachary Posner shared the following slide: |
| Public Comments (Chris Stavros) | None. |
| Approval of minutes from August 15th, 2024, meeting | Motion to approve the minutes by Phil Conder, Richard Jaussi seconds the motion. No discussion. Motion passed unanimously. |
| Follow-up Items (Cherie Root) IT Shared Services Model (Zachary Posner) *Reminder* The framework that has been built will assist in the decision-making process around where services should live within a centralized framework vs within the agency. Having a common set of frameworks & standards will help clear up confusion and push back that can occur. There are excellent resources within some of these agencies that the rest of the County should have access to. | - We continue to work closely with the library to create a “workflow” of what a “shared” services model would look like and test it along the way. - We are close to providing a report to the Mayor’s office. It is in final review. - Here are some recommendations: - Need more collaborative security oversight. - Greater interaction/interconnection for collaboration tools with the Library. - Based on our analysis and workflow we’ve developed, things like the Library Management system are better served by the agency that’s currently running them. |
| .gov Update (Kira Moody) The estimated completion date for the .gov migration is January 2025. |  |
| Charge Back Update (Matthew Castillo) Important Takeaways: We have been a target of significant credit card fraud over several years when tickets are purchased using stolen credit cards. Then, they are RESOLD on the secondary ticketing market. The Impact: Once fraudulent ticket purchases are discovered, they are charged back to us and many times they are in high dollar amounts. Request for Proposal (RFP) was issued on May 8th, 2024, and closed on June 4th, 2024. Currently making sure all technical needs are met, working through challenges. The software is not implemented yet. It is a complex process to integrate it into our tested software which is our ticketing software. We are optimistic that we will go live with this solution by the end of March 2025. |  |
| Working Group Milestones (Tony Jolley) *Data Governance Working Group (DGWG) milestones will be moved to May 2025 to comply with the new Statute – HB491. *The other Working Groups milestones were completed this year or on track to be completed this year (2024). |  |
| Governance Working Group Update (Cherie Root & Zachary Posner) | Motion to Approve the Ordinance & Bylaws Changes by Reid Demman and Rashelle Hobbs seconds the motion. Motion passes unanimously. Motion to Approve the AI Draft Policy by Richard Jaussi and Reid Demman seconds the motion. Motion passes unanimously. |
| Portfolio Working Group Update (Tony Jolley) The Library sent a business case: “Real Time Translation” which uses existing funding. Reviewed the 2024 Funded Projects. Completed 75 projects in 2024, 27 in progress and 13 in planning. Reviewed the 2025 approved projects. 2025 will be a tight budget year for the County. |  |
| Web Oversight Working Group (WOWG) (Valina Eckley) |  |
| Data Governance Working Group (DGWG) (Javaid Lal) Privacy Health Check Update Privacy Framework: Planning: Sept-Dec 2024 Development: Jan-Mar 2025 Implementation: April-May 2025 Privacy Policies & Templates to be developed. |  |
| Smart Government Fund Update (Javaid Lal) |  |
| IT Security Update (Closed Session) | Motion to enter a closed session to discuss deployment of security personnel, devices, or systems by Reid Demman, Phil Conder seconds the motion. No discussion. Aye: Administrative Services, Assessor, Auditor, Community Services, Clerk, District Attorney, Mayor Administration, Public Works, Recorder, Surveyor, Sheriff, Treasurer Nay: None Roll Call: Absent Human Services Motion passed unanimously. Motion to exit the closed session by Reid Demman and Richard Jaussi, seconds. Motion passed unanimously. |
| Other Business? (TAB Members) A big thank you to our Vice Chair, Reid Demman, for his service over the years at Salt Lake County! |  |
| Communication Items (Chair & CIO) TAB Ordinance Updates & AI Draft Policy will be forwarded to Council. |  |
| Upcoming Meeting Schedule for 2025 (Cindy Beck) Webex Meeting Invites for TAB 2025 will be sent out in early January. |  |
| Review Action Items (Cindy Beck) There are no additional action items for this meeting. |  |
| Next TAB meeting: February 27th, 2025. |  |
| End of Session |  |
| Submitted by Cindy Beck | The following was noted during this session: a Salt Lake County resident attended the meeting (Steve Van Maren) and there were no communication items in the chat for this session. |