PARAGONAH TOWN BOARD

REGULAR MEETING

44 NORTH 100 WEST, PARAGONAH TOWN HALL

FEBRUARY 14, 2024 – 7:00 P.M.

Attendance/Town Board Members:  Marge Cipkar, Mike Abbott, Todd Robinson (Mayor).  Excused:  Travis Isaacson, Todd Memmott

Others in Attendance:  Mary Jo O’Neal, Nate Wallentine (Sunrise Engineering), Jayne Stones (Town Clerk),

Pledge

- Call meeting to order:  Todd Robinson called the meeting to order.

- Declaration of Conflict of Interest: None declared.

3.  Adopt Agenda:  Mike Abbott moved to adopt the agenda as presented.  Marge Cipkar seconded the motion. All in favor. Motion carried.

- Approve minutes of January 10, Regular Town Board meeting:  Marge Cipkar moved to adopt the minutes of January 10, 2024, Regular Town Board meeting as presented.  Mike Abbott seconded the motion.  All in favor. Motion carried.

- Mary Jo O’Neal – Civic Committee Report:

- Update on repairing wishing well in front of the Town Hall: Mary Jo explained the Civic Committee presented a proposal to the Town Board in October of 2022 to fix the wishing well.  The Civic Committee has allocated funds to pay for the cost.   She reported that last month she contacted Scott Isom who is a brick mason and he gave her a bid of $1000 for materials and labor to pour the cement pad slightly larger than the four foot by four foot base of the proposed well and to build a new base.  It would be constructed from red blocks. Russell Judd will submit a bid to build the uprights, bell support and roof frame from 3 inch by 3 inch square metal tubing.  It will be powder coated in either brown or black.  He is waiting for the powder coating people to reply with their bid.

- Discuss Installation of Merry Go Round/Spinner at Park: The merry-go-round was purchased and delivered last summer in July.  Will Dan be able to install it or will the Civic Committee need to get someone to install it?  If the Town installs it can we set a time frame for the work to begin? Todd Robinson said he will check with Dan and see when he is planning on installing it and if he needs help.

- Civic Committee Spring and Summer activities:

The Easter Egg hunt will be held on the Saturday of Easter weekend.  Shirley Lister is the Chairperson.  The Civic Committee usually spends $700 for candy and prizes.

The Civic Committee will provide the food for the July 4th celebration.  Donna Lister will chair this event.  The Town usually does the patriotic program.  Last year a program was not held and no one seemed to miss it.

July 24th Pie Auction

- Progress report on Water Improvement Project:  Nate Wallentine explained the Water Improvement Project includes installing a new water tank at a higher elevation, drilling a well to supply a second source of water and upsizing a majority of the lines to provide better flow. The well siting study has been completed.  The field work survey has been completed and their subcontractor is entering all property information into the topographic map.  The survey data will be complete within the next few weeks. The design of the pipelines in town will take about 7-9 months and the design of the tank and well 5-7 months once they get landowner approval. Possible locations for the tank site include private property owned by the Witt Family Trust, BLM and DNR property.  DNR was the original preferred tank site however this is a favorite migration area for Mule Deer and they do not want us to put a tank in that location.  Nate explained the he sent a letter to the Witt family but has not heard anything back from them.  Willowstick has been testing for water and the number one ranked site is on BLM property located near the existing tanks.  The other possible location is on DNR property but DNR would prefer we get the BLM land for the well site to avoid Mule Deer area.   As a priority the town needs to decide the preferred sites for the well and tank so they can get the necessary paperwork and environmental clearances.  Sunrise recommends selecting the BLM property for the well and tank site while also exploring the private property parcel to see if they will allow a tank.  If the private property owners allow for a tank with conditions that are acceptable to the town they will stop the paperwork for the BLM site.  Mike Abbott asked if it would help with the inventorying of our lines for lead to have something that verifies all lines installed will be lead free.  Nate said the state is worried about everywhere lead has been.  He has some information about a grant that is available and how the town can contract with the state to help with the inventorying of lines.  He will email the information.  Nate said the Town will also need to decide if they want a specific brand for the fixtures/hydrants/valves etc. Suggestion was made to see what brands Parowan uses so that our parts could be interchangeable if needed.  Discussion took place concerning securing a Bond Attorney.  Nate Wallentine said unless the Town has someone else in mind he will contact Richard Chamberlain. Sunrise has worked with him on several projects.    Town Board members agreed to use Mr. Chamberlain.

- Mayor’s Report: Todd Robinson reported the tour of the Steel Solar Plant was cancelled because it was too muddy.  Power UAMPS 300 Steel Solar online November paying UAMPS money contract several months ago this far March or 1st of April. Horse Bute see get more power what will cost. Nancy Todd Reed Building permits Jake Hulet water under driveway eventually need to be fixed. Water line not our responsibility.  Dan do not move. Not our responsibility move before put  in driveway

- Water Department Report:  Mike Abbott Billy Calloway Back Flow Administrator until we get someone to do it. Mike signed up week long class andexam.  Bily stuff print off for binder. Mike take timeoff work pay we will willhelp both parties.  Certified for work too. Need to get waterline up canyon done as soon as weather allows get done before summer.

- Power/Fire Department Reports:  Regular meeting coupld calls power do have reclosures controller have ordered months ago engineer never go back with us person quit.  Charge $10000 guy left never billed nothing happened ICPE new guy expensive Rick Hansen help put in need settings from engineer.

10. Cemetery/Planning & Zoning Reports:

a) Discuss and make decision concerning adoption of the Paragonah Town General

Plan:  Town Board members reviewed the proposed General Plan.  One

correction was the second “o” in spelling of Paragonah was not

dropped in the late 1800’s.  When the Town was incorporated in 1916 it was

spelled “Paragoonah” as verified in the Iron County Commission minutes April

1916.  Todd Robinson said he likes the plan.  Publilc Hearig people in support did

not like septic system statement. Septic System no dictated by County.

Paragonah has clay.  One negative comment.  Addanother policy to work with

Iron County and Parowan.  Keep aware of what they are doing.  Northern Iron

County Sewer District. Love to hook up but you pay it.  Not going to put in.

Todd Robinson moved to adopt the Proposed General Plan as corrected.

Mike Abbott seconded the motion.  All in favor.  Motion carried.

‘

b) Discuss and appoint Planning & Zoning Member for 5-year Term – By Motion

c) P & Z Commission report on ordinance work -Nancy Dalton

d) Discuss and make decision concerning charging a $500 Subdivision Application Fee – By Motion

11. Roads/Park/Building Reports: Todd Memmott

12. Open Discussion:

13. Adjourn Meeting/Review Financial Statements/Approve Bills:  By Motion