# UNIFIED PLANNING WORK PROGRAM

# 05/31/2025

# DRAFT

# FY 2026

# July 1, 2025 - June 30, 2026

# Dixie MPO LEADERSHIP

Transportation Executive Council

Transportation Advisory Committee

Dixie MPO Director

# Five County Association of Governments

DIXIE METROPOLITAN PLANNING ORGANIZATION

# UNIFIED PLANNING WORK PROGRAM

# JULY 2025 through JUNE 2026

PURPOSE

This Unified Planning Work Program (UPWP) is an outline of activities associated with the operations of the Dixie Metropolitan Planning Organization and the Regional Transportation Plan for the urbanized areas of Washington County Utah.

This FY2026 UPWP includes a list of planning activities funded under 23 CFR 450.206, a discussion of planning priorities and proposed work, along with the eligibility and funding of those work plans. The UPWP is updated annually by and for the Dixie Metropolitan Planning Organization (Dixie MPO), with a transportation planning boundary that encompasses the communities of Ivins, Santa Clara, St. George, Washington, Hurricane, LaVerkin, Toquerville, Leeds, and Virgin (see map in Appendix A).

This UPWP was prepared in cooperation with Utah’s other MPOs, UDOT, FHWA and FTA, and provides a detailed description of the activities necessary to accomplish the following work tasks:

A. Administration and Program Management

# B. Long Range Planning

C. Short Range Planning

D. Transportation Improvement Program (TIP)

E. Services

F. Public Involvement

COORDINATION

Coordination of the overall transportation planning process for the urbanized areas of Washington County is directed by the Dixie Transportation Executive Council (DTEC) through recommendations of the Dixie Technical Advisory Committee (DTAC) and accomplished by staff housed under the Five County Association of Governments in cooperation with stakeholders and other interested partners including land-use management agencies.

The DTAC provides a discussion forum for transportation issues as related to plans, programs, and individual projects. The committee includes representatives from local governments, the Federal Highway Administration (FHWA), the Utah Department of Transportation (UDOT), and the local transit providers (SunTran). Once technical issues are discussed by the DTAC, the committee makes any policy or funding recommendations to the Dixie MPO Executive Council (DTEC) for approval.

The Dixie MPO Executive Council is made up of local elected officials from MPO member communities and the Utah Transportation Commissioner over UDOT Region 4 with participation of the Federal Highway Administration as a non-voting member.

The DTEC reviews and approves the overall work program and sets policy concerning the Regional Transportation Plan and the transportation improvement program. The DTEC meets separately from the DTAC, considers technical recommendations, and also discusses policy, visioning, and governance issues as appropriate.

STAFFING

The Dixie MPO functions as the Transportation Planning Office (TPO) as a department within the Five County Association of Governments. The TPO Director, and staff, prepare and administer the overall MPO work program, oversee the Long-Range Regional Transportation Plan, and the Transportation Improvement Program and bring these and other agenda items to DTAC and DTEC.

The TPO planning process is a partnering effort and is supported by staff and resources of the local governments, including staff at Washington County, Five County AOG, and UDOT. As of July 1, 2025, the MPO is staffed by a 15% FTE executive director, a (91% FTE) TPO Director, a 100% FTE Transportation Planning Manager, a 100% FTE Data Scientist, two 20% FTE planners, and a 10% FTE secretarial support staff. The planning process heavily relies on local government agencies, within the planning area, to provide technical, demographic, and socioeconomic information, as well as in-kind local government manpower, resources, and local, state and federal committee representation.

UDOT SUPPORT

The Utah Department of Transportation’s Systems Planning and Programming staff, and the UDOT Region 4 staff support the Dixie MPO in implementing the Unified Planning Work Program. UDOT Planning section reviews and approves invoices for tacking and payments. UDOT Planning assists Dixie MPO in the implementation of its UPWP.

Focus areas within UDOT that support MPO needs including: Long Range Planning, Traffic Modeling, Traffic and Safety, Air Quality Conformity, Corridor Planning and Community Transportation Planning, and other local transportation planning initiatives.

UDOT may provide expertise in project management, contract preparation, design plan reviews, advertising, construction materials verification/certification, technical assistance, engineering services or other services as needed. Appropriate charges for these costs will be included in invoices to the Local Agency.

FTA CERTIFICATION

By entering into this Agreement, the Dixie MPO certifies that it does not operate any programs promoting diversity, equity, and inclusion (DEI) initiatives that violate any applicable Federal anti-discrimination laws and in full compliance with Executive Order 14173 “Ending Illegal Discrimination and Restoring Merit-Based Opportunity”.

PLANNING FOCUS AREAS

Previous and current long-term federal transportation acts have identified planning considerations for development of plans and to specify UPWP work tasks to accomplish the planning process and meet the broad based requirements. Outlined below is the list of factors from 23 CFR 450.206. The factors relevant for the Dixie MPO area are incorporated into the work elements. Additionally, Dixie MPO utilizes the 2025 Planning Emphasis Areas in the development of our work program.

23 CFR 450.206 Planning Factors

- Support the economic vitality of the metropolitan area, especially by enabling global competitiveness, productivity, and efficiency;

- Increase the safety of the transportation system for motorized and non-motorized users;

- Increase the security of the transportation system for motorized and non-motorized users;

- Increase accessibility and mobility of people and freight;

- Protect and enhance the environment, promote energy conservation, improve the quality of life, and promote consistency between transportation improvements and State and local planned growth and economic development patterns;

- Enhance the integration and connectivity of the transportation system, across and between modes, for people and freight;

- Promote efficient system management and operation;

- Emphasize the preservation of the existing transportation system;

- Improve the resiliency and reliability of the transportation system and reduce or mitigate stormwater impacts of surface transportation; and

- Enhance travel and tourism.

- Planning Emphasis Areas

- Transition to a Clean Energy / Resilient Future

- Complete Streets

- Public Involvement

- Strategic Highway Network

- Federal Land Management Agency Coordination

- Planning and Environmental Linkages

- Data in Transportation Planning

PLANNING WORK TASKS

# The following work tasks are detailed in the sections that follow:

- Administration and Program Management

- Long Range Planning

- Short Range Planning

- Transportation Improvement Program (TIP)

- Service

- Public Involvement

______________________________________________

A. ADMINISTRATION AND PROGRAM MANAGEMENT

PLANNING PRIORITIES / OBJECTIVES:

- Provide program and financial management, coordination, and control

- Coordinate with local, state and federal partners in managing the planning program

- Coordinate and direct in-kind support of MPO partners in various planning processes

- Enhance technical capacity of the MPO

- Provide staff support to Advisory Committee and Executive Councils

ANTICIPATED PRODUCTS:

- Annual Unified Planning Work Program (this document)

- Certification of the Transportation Planning Process

- Administration of regular meetings of DTEC and the DTAC, including AOG staff support

- Transportation Planning Agreements

  - Inclusion of City Planning Products / Processes

- Monthly federal program disbursement requests

- Annual financial audits

- Annual Contract between Five County AOG and the Utah Department of Transportation

- Continue development of a performance-based planning process

- Joint policy coordination to achieve corridor preservation & financial capacity

DISCUSSION OF PROPOSED WORK:

The Dixie MPO is responsible for coordinating and administering all surface transportation planning programs in the planning boundary. Washington County and other Dixie area partners/stakeholders provide in-kind staff support to the transportation planning process.

Dixie MPO staff will continue to participate in a statewide long range planning processes along with UDOT and Utah’s three other MPO’s to streamline and format amendments and updates so that users, including the state legislature, can have confidence in the basis and analysis and presentation process as they compare projections and data to assist in making transportation decisions at the state, region and local levels.

The Dixie MPO Executive Council and UDOT Executive Director jointly certify the planning process on an annual basis. FTA and FHWA respond to this self -certification with the annual planning finding.

The certification addresses the applicable requirements of the metropolitan planning regulations. Other aspects of coordination include preparation of the Unified Planning Work Program (UPWP); updating policy/procedures and annual Contracts with UDOT; Intergovernmental Review Process for the TIP and UPWP and continuing to increase the technical capacity of MPO and AOG staff and others through training and continuing education, participation with UDOT/MPO staffs in the Long-Range Plan Coordination Technical Committee meetings, and meeting the objectives of this effort. This task also includes the receptionist/secretarial duties assigned pertaining to the Dixie MPO.

WORK STATEMENT:

Administration and coordination of the Unified Planning Work Program (UPWP) and transportation planning process includes several activities.

- Staff support to the DTAC/DTEC, and other organized sub-committees

- Preparation/update of work programs, budgets, policy and procedures, and processes

- Coordinate with UDOT on preparation of annual R-709’s covering the new-year UPWP

- Coordination with state, local, and federal agencies

- Develop and support statewide and local funding strategies to benefit plans/projects

- Review need for additional staff, follow hiring process, as needed

Specific activities include:

- Prepare agendas and minutes for committee meetings

- Coordinate Washington County staff preparation of DTEC agenda/minutes

- Coordinate AOG staff preparation of DTAC agenda/minutes

- Hold/attend meetings (usually on a monthly basis), including JPAC

- Review and update policies, procedures and processes

- Educate committee/staff members, as needed

- Direct /coordinate with County/City agency staff on planning needs for the MPO

Direct Non-Salaried Costs

The direct non-salaried costs include all of the staff non-salary costs directly attributable to the transportation planning program.  Within the accounting process of the Five County AOG, all costs are attributed to the specific program which benefits from the expenditure. The direct non-salaried costs associated with the Dixie MPO staff include travel expenses both within the Region and outside the Region, including the travel costs to attend training sessions, rent, telephone and office costs, the cost of publications being prepared as part of the program, dues to applicable organizations and associations, and equipment maintenance and rental of equipment owned or being used by the program.

Indirect Costs

Indirect costs of the program include all the costs associated with the transportation planning program within the management of the AOG overhead which cannot be associated directly with an individual program.  Major cost elements include salaries and fringe benefits for the MPO Executive Director and other staff as needed, for the time spent in managing and directing programs included in the UPWP, publications and communications costs not associated with specific programs, travel for the MPO staff and the non-salaried costs necessary to support these activities, including agency vehicle pool, common facilities, amenities of the AOG, etc. Upon approval by the AOG’s Federal Cognizant Agency, a copy of the Indirect Cost Plan will be provided to FHWA/FTA and UDOT.

Annual Audit

An annual single audit of the AOG finances will be requested by the AOG in conformance with Uniform Guidance, Office of Management and Budget. The audit report(s) will be made available to UDOT, FHWA/FTA and other appropriate agencies, as requested.

RESPONSIBLE AGENCY:     Five County AOG

ADMINISTRATION AND PROGRAM MANAGEMENT COSTS: $47,061

______________________________________________

B.  LONG RANGE PLANNING

PLANNING PRIORITIES / OBJECTIVES:

- Evaluate the Dixie MPO Regional Transportation Plan (2023-2050) to identify and implement possible improvements

- Coordinate corridor preservation activities with the Washington County COG

- Identify transportation problems/solutions via a systems approach

- Create a regional transit expansion plan – update as needed

- Involve MPO partner agencies and the public in Long Range Planning processes

ANTICIPATED PRODUCTS:

- Updated traffic projections and alternative solutions for the transportation network

- Updated projections for population, demographic, and environmental data sets

- Ongoing coordination with Washington County regarding COG financing tools, as established, to help meet unmet transportation needs, especially corridor preservation

- Updated bank of project concept reports and corridor studies

- An updated regional transit expansion plan

DISCUSSION OF PROPOSED WORK:

The MPO will continue to build on a performance-based planning process linking quality of life, economic development, and environmental quality in multi-modal transportation planning for Washington County.

Staff will continue to educate and encourage local governments to be assertive in adopting available local funding options, including options enabled by state legislation, which would benefit the overall transportation systems in Washington County.

MPO staff will continue improving the Travel Demand Model as new data becomes available. The TDM is available by request. Many of the Model outputs can be found on the internet at the following URL: https://horrocks.maps.arcgis.com/apps/MapSeries/index.html?appid=a79f610b2c844eafa52119447d909f33.

Continue efforts with technical and executive groups to link planning and NEPA into the statewide and metropolitan planning process, involving transportation and resource agencies.

WORK STATEMENT:

Data Sets	MPO staff will continue to update social-economic and environmental data sets for use in the planning process. MPO staff will prepare planning data, displays, maps, household travel data, and land use information.

GIS	Continue to transition all GIS work to internal staff while coordinating with Washington County and member cities to update transportation maps, plans, and other data projects.

RTP	Update planning data and information for the Dixie MPO Regional Transportation Plan (2027-2055), based on census and other appropriate information. Conduct RTP amendments to account for inflow of local, state or federal funding and project completion. Coordinate with UDOT and other Utah MPO’s for the year 2027-2055 Unified Transportation Plan.

TDM	Support the continued maintenance of the Statewide Travel Demand Model, the Washington County Urbanizing Area interface, the Washington County Travel Demand Model, the Dixie Model TAZ and Socio-economic adjustments. Develop traffic projections consistent with short-term local needs and Long Range Planning needs.

Corridor Studies	Coordinate and partner with UDOT, MPO cities, and other agencies in commissioning corridor studies on roads of regional significance.

County-wide Planning

Dixie MPO staff will continue to coordinate with the Five County AOG, Washington County and member city staffs in master planning efforts including identifying and utilizing local funding options, enabled by the Washington County COG.

RESPONSIBLE AGENCY:   AOG and Dixie MPO

LONG RANGE PLANNING COSTS: $289,606

______________________________________________

# C.  SHORT RANGE PLANNING

PLANNING PRIORITIES / OBJECTIVES:

    - Support Transportation Corridors of Regional Significance with agreements, plans, functional class designation, local master transportation plans, and development design efforts

    - Enhance transit/bicycle/pedestrian transportation plans within the MPO area

    - Represent Dixie MPO perspectives on various State and Regional planning committees

    - Emphasize “traffic safety” and safety factors in the planning process

    - Improve mobility options for aging population, low-income households, and commuters

    - Coordinate with the AOG’s Mobility Management activities

    - Manage commuter transit and bicycle/pedestrian planning, including the transition/expansion of a regional transit program, BRT corridor preservation, and exploration of a St. George to Springdale transit line

    - Develop/compare Traffic Demand Model scenarios

    - Implement Intelligent Transportation System Architecture Study recommendations, as needed and affordable

ANTICIPATED PRODUCTS:

    - Successful grant proposals. Obtain additional funds to advance various Short-Range projects – including federal grants, state grants, local grants, and other funding sources.

    - Inter-local agreements for corridor preservation, action plans, and partnerships

    - Updated Transit Development Plan (TDP)

    - Continued coordination with UDOT to update roadway functional classifications

    - Revised area Safety Plan to include lists of short- and long-term improvement needs

    - Coordination of human service transportation needs, implementation tools and plan updates

DISCUSSION OF PROPOSED WORK:

Using UDOT’s corridor protection plan and policies as guide, including access management procedures, the MPO will continue to encourage local project sponsors to complete their access management plans so that MPO coordination efforts to access the State’s corridor protection program and revolving loan program will be timely and effective.

The Dixie MPO staff continues to coordinate with The City of St. George, Washington County, and the Utah Department of Transportation with regard to Federal Transit funding for long- and short-range planning. Coordination with additional MPO partners is anticipated as transit services expand to serve additional cities.

UDOT, in cooperation with the Dixie MPO and local officials prepared an ITS plan for the Dixie Area. The Dixie MPO also updated an ITS Architecture Plan in 2017 to guide the use STP programming for ITS projects throughout the MPO.

The State Division of Air Quality is currently conducting non-regulatory monitoring in the Dixie area. A proposed Air Quality Protection Plan outlines volunteer strategies for local governments, citizens and business to use in preserving and protecting the quality of the air shed and thereby meeting community health standards while making transportation infrastructure improvements. The proposed plan will be implemented as necessary under direction of DAQ based on results of the local monitoring. Currently, data show no exceedance of regulated pollutants in Washington County; however, Ozone levels are approaching regulated limits in surrounding national parks and must continue to be monitored.

WORK STATEMENT:

# Transit	Continue to inform policy makers on the benefits and costs of expanded transit services and accessibility together with MPO Partner communities.

Issues	Identify and implement strategies to advance projects, as identified in local pedestrian/bicycle, bridge replacement, and transit plans, working in cooperation with Washington County, UDOT Local Governments Projects office, SunTran, Zion National Park, Springdale and other transit providers within the region.

Safety	Review existing safety/accident data and feasibility of expanding data source in region. Provide regional outreach of the “Zero Fatalities” program. Play a leadership role in conducting a Safety Study for the Dixie MPO area.

ITS	Update the Dixie area ITS Plan and Dixie Regional Architecture Plan with priority recommendations. Coordinate with local partners to improve capacity, traffic flow and safety of users. Coordinate with UDOT in management of the Dixie area ITS Communications Plan.

Corridors	Continue involvement in steering and stake holder meetings for the Bluff Street corridor, Sunset Boulevard, Mall Drive, I-15, Purgatory Road, Southern Parkway, Old Highway 91, I-15 Exit 11, and other projects listed in the 2019-2050 Regional Transportation Plan.

State

Committees	The Dixie MPO representatives to the State Corridor Preservation, Traffic Management, Safety Leadership Team, Performance Measurement Committee,  advisory to the State Transportation Commission, will assist the Dixie MPO in the preparation of plans or strategies for DTEC adoption to assist in achieving the objectives and goals of the Dixie MPO, and ultimately enhancing the local transportation systems.

Air Protection	Coordinate and cooperate with area partners and stakeholders in implementing Air Quality Protection Plan elements as necessary. Cooperate with DAQ plans and requirements based on monitoring station results. Dixie MPO staff will keep abreast of proposed tightening of EPA standards and their possible effects on future transportation planning efforts and projects.

Mobility

Management 	Implement the strategies of the Southwest Utah Coordinated Human Service Public Transportation Plan including: seeking route expansions to under-served areas, expanding the para-transit service area, promoting vanpool services for affordable workforce transportation, building partnerships to leverage funds for public and human service transportation, coordinating outreach and information about available transportation services, and administering a travel training program.

RESPONSIBLE AGENCY:      MPO, MPO Partner Agencies

SHORT RANGE PLANNING COSTS: $209,965

______________________________________________

D.  TRANSPORTATION IMPROVEMENT PROGRAM (TIP)

PLANNING PRIORITIES / OBJECTIVES:

    - Prepare, manage, and coordinate a 5-year program of transportation improvements that are financially constrained and incorporate a variety of funding sources including PL, STP, Bridge, Federal Transit, Transportation Alternative Program, and Highway Safety Improvement Program.

    - Base TIP on the goals/objectives of the long-range transportation plan, including safety, congestion management, air quality, multimodal facilities, etc.

    - Update and maintain an effective project development process and TIP

ANTICIPATED PRODUCTS:

    - A three to five-year multi-modal Transportation Improvement Program containing highway, bicycle/pedestrian and transit projects for the region to be updated annually.

    - Project reports and documentation for all proposed and selected projects.

    - A well-coordinated TIP/STIP process between MPO, City, County, State & Federal Partners that meets intent of federal regulation.

    - Completion of the annual TIP report documenting status of projects from the TIP.

DISCUSSION OF PROPOSED WORK:

The Dixie MPO is responsible for managing & defending a fiscally constrained five-year Transportation Improvement Program (TIP) of all highway, bicycle and transit projects in the St. George Urbanized Area.

Projects will be selected through a formal needs identification process under the direction of DTAC for system improvements by submitting project concept forms describing the location, type of improvement, and extent of work, etc.

The sponsoring agency will prepare cost estimates based on the project concept reports.  The cost estimate details the amount of matching funds required by project sponsor(s).

Sponsor agency must submit documented minutes of approved, accepted required match of the federal funds needed and that project will maintain design standards as submitted in the Concept Report. If not, the MPO may remove programmed federal funding for that project.

Public comments from the annual EXPO, other project open-houses and/or other written concerns submitted are summarized and considered with project proposals. DTAC meets to evaluate projects. If funding is inadequate for the projects submitted, the DTAC will establish priorities until the long-range transportation plan is completed or satisfied.

During the past fiscal year UDOT and all MPO’s developed and adopted a TIP/STIP process that more accurately complies with federal regulation. The new process requires any project located in an urbanized area, regardless of funding or sponsorship, be adopted into the MPO TIP prior to STIP action by the State Transportation Commission. The new process maintains the integrity of each policy/commission board decision in their area of jurisdiction.

WORK STATEMENT:

Projects	All projects requesting SU, PL, HIF, TAP, STP or FTA funds (Section 5310, or 5307 or 5309) must be submitted to DTAC by transit or transportation agency representatives for review before being added to the final TIP. The same processes apply for bicycle/pedestrian and bridge projects. If funding is identified for these systems they may be placed into the TIP and STIP following UDOT/MPO ‘modification’ procedures. The TIP will also include locally funded projects of regional significance as identified by member cities and Washington County.

Submission	The TIP is prepared and submitted to the Technical Committee for recommendation and the Executive Council for approval. All project documentation and criteria for evaluating projects are made available to the Executive Council to facilitate their decision-making. The TIP is advertised for public comments and the public comments received are incorporated into the final document before it is submitted to the state. The State incorporates the TIP into their STIP verbatim and the STIP receives FTA/FHWA approval, authorizing the use of federal funds in the region and throughout the state.

The Dixie MPO staff will work with DTAC to update project evaluation criteria that are consistent with the goals and objectives of the Dixie MPO. How a project will improve the safety of the existing system or link will carry emphasis in project selection. The staff will also prepare the proposed TIP for approval, the approved TIP for public comment, and the board adopted TIP for inclusion on the STIP.

TIP

# Development	Continue management of a comprehensive inter-modal Transportation Improvement Program consistent with the Dixie Long Range Plan. TIP encompasses all regionally significant projects planned, including federal, state, and locally funded projects regardless of source of funds.

The first four years must be financially constrained-the last two are conceptual only. The TIP will be available under UDOT’s 30-day comment period for public and stakeholder input. The comments summary becomes part of the TIP by reference.

AOG staff will assist in the management of the MPO transportation improvement program, a five year programming of projects, of which the first four are financially constrained and will work with UDOT staff in managing the program via UDOT’s EPM platform.

Short-Range

Transit Plan	The Transit Development Program will be reviewed for input into the TIP.  This effort will be made early enough in the year to allow for adequate review by the City of St. George Transit Advisory Board as well as by the elected officials. Particular emphasis will be placed on planning for transit capital investments, including maintenance and operating facilities, the replacement of older buses, and the construction of transit amenities. The purposes of these projects will be to reduce operating costs and to meet other goals as identified by SunTran.

Transportation

Alternatives

Program	Dixie MPO staff will also coordinate the consideration of projects for funding under the Transportation Alternative Program simultaneous to the TIP program.

Bicycle

Pedestrian

Planning	MPO staff will continue to coordinate with the Washington County Bicycle Alliance Group, encouraging plan inclusion in highway design projects and under the Transportation Alternatives Program.

RESPONSIBLE AGENCY:   Dixie MPO, AOG

TRANSPORTATION IMPROVEMENT PROGRAM COSTS: $36,201

______________________________________________

E.  SERVICE

PLANNING PRIORITIES / OBJECTIVES:

- Provide planning services, data, information, technical support, and assistance to state, regional and local agencies in developing projects, plans, and programs which relate to and provide connectivity to transportation systems

- Provide Human Services Transportation Coordination for the MPO area, including the following programs:

  - Section 5310: Enhanced Mobility for Seniors and Individuals with Disabilities Program

  - Section 5311: Formula Grants for Rural Areas

  - Section 5307: Formula Grants for Urban Areas

- Provide assistance to students, community groups, and the media on information relating to the transportation system within the Dixie MPO Planning Boundary

- Represent the Dixie MPO on State, Federal, and Regional committees and task forces

- Present information to chambers of commerce, developers and other service clubs and special interest groups on planning products, future investments/projects and why they are needed

ANTICIPATED PRODUCTS:

    - Assistance and Information, as requested and/or anticipated

    - Assistance with local transportation planning projects

    - A public informed on transportation and Dixie MPO issues

    - Coordinated regional trails/paths, bridge replacements and enhanced transit service

    - Coordinated Human Services Transportation plan and process

    - Project sponsors that are able to follow environmental and planning processes for efficient project development

    - Updated and improved website that posts the TIP, Regional Long-Range Transportation Plan, UPWP, UPWP accomplishments report, MPO agreements, Annual listing of projects obligated, and links to transportation products produced by the state.

DISCUSSION OF PROPOSED WORK:

The Dixie MPO provides information to state, regional and local agencies as well as to students, community groups, and the media on a regular basis.

Recipients of human service transportation funds must certify that projects selected are derived from a locally developed, coordinated public transit-human services transportation plan; and, that the plan was developed through a process that included representatives of public, private non-profit transportation and human service providers; participation by the public; and representatives addressing the needs of persons with disabilities.

The MPO has an active web site.  Links on that page to local, state and federal partners provide citizens and other agencies with information about Dixie MPO publications, meetings, and other information.

Also, Utah State legislation provides employment data for model usage from the Department of Work Force Services directly to MPO’s under a cooperative agreement and at no cost.

WORK STATEMENT:

Assistance &

# Information	Dixie MPO staff will continue to assist state and local agencies in preparing plans and programs as they relate to the transportation system within the St. George Urbanized Area and the Hurricane Urban Cluster. In addition, the Dixie MPO staff will continue to respond to the needs of students, community groups, and the media by providing information on the transportation systems, through staff-written newspaper articles and other media exposure.

AOG Community and Economic Development staff will provide socio-economic and environmental quality projections and additional GIS support to the Dixie MO and County GIS.

Continue periodic visits with local elected officials and obtain MPO issues on local municipality/county planning agendas. Participate or initiate field trips on the system.

Continue educational presentations to local interest groups, chambers of commerce, service clubs etc., as requested or anticipated as needed by public feedback or staff/partner recommendations.

Human Services

# Transportation

Coordination   The objective of Regional Coordinated Human Service Public Transportation Plan is to identify projects to coordinate transportation services, reduce duplication and meet identified needs. The current plan, which identifies transportation needs of the mobility-limited population and strategies for implementation was adopted by the Regional Mobility Council in July 2013 and revised in 2020. Projects to be funded under FTA (Federal Transit Administration) programs 5304, 5310 and 5311 are derived from this plan. Applications for these programs are summarized below:

5304 – projects that serve metropolitan and statewide planning efforts.

5310- projects that serve the special needs of seniors and persons with disabilities beyond traditional public transportation and American with Disabilities Act (ADA) transportation.

5311- projects that support public transportation in rural areas, including job access for low-income individuals.

Web Site

# Maintain a web page to update the public of the activities, products and goals of the Dixie MPO. The web pages will provide information to the public on the Dixie Transportation Improvement Program (DTIP); the annual UPWP; findings of recent studies; the Long-Range Transportation Plan; an overview of the Dixie MPO, including the Technical Advisory Committee Members (DTAC), and the members, meeting agendas and minutes of the Dixie MPO Executive Council (DTEC).

Committee

# Representation	A Dixie MPO partner/representative may represent the organization on standing committees or task forces organized by the Governor, Legislature, or UDOT Director. Participation on these committees will be at the discretion of the Executive Council and the representative agencies will provide non-MPO funding to support the necessary costs. Dixie MPO staff will coordinate with agency representatives to ensure information and feedback to the DTAC and DTEC.

RESPONSIBLE AGENCY:  Dixie MPO/ AOG

# SERVICE COSTS: $108,602

______________________________________________

F.   	PUBLIC INVOLVEMENT

PLANNING PRIORITIES / OBJECTIVES:

- Support and host opportunities for public involvement in Transportation Planning

- Coordinate media involvement and notification

- Coordinate Human Service Transportation issues

- Coordinate the 2026 Dixie Transportation Expo

ANTICIPATED PRODUCTS:

    - Timely Public Meeting Notices

    - Well attended Public Meetings, Public input and feedback

    - Informed Transportation Decisions that involve consideration of public input

    - Updated MPO Web Site

DISCUSSION OF PROPOSED WORK:

Federal planning regulations require the metropolitan transportation planning process to include a proactive citizen and affected public/private agency involvement process. This includes dissemination of complete information, timely meeting notices, full public access to key decisions, and public involvement in the plan formulation process. Citizen and agency comments to plan proposals are required to be evaluated and appropriate responses to public inputs be made. The Dixie MPO is required to make special efforts to reach interested/affected parties in each local jurisdiction. The regulations require the seeking out and consideration of the needs of those traditionally under-served (low-income and minority households, etc.).

In cooperation with other local and state partners and consultants, the annual Dixie Transportation EXPO is held every February. In 2025 over 21 “booths” were set up to exhibit transportation solutions and programs underway in Utah’s Dixie from early corridor planning efforts to environmental studies through current construction. Over 830 members of the public attended, many provided valuable input, written and oral. The next Transportation Expo is scheduled February 10, 2026.

WORK STATEMENT:

Notices	The Dixie MPO will prepare and publish agendas concerning Executive Council meetings, and public opportunity to comment on the Transportation Improvement Program and Long Range Plan. The notices will inform the public of the location to direct written comments on the agendas, plan and improvement program.  The local paper will be given adequate notice to inform citizens of the date, time, and locations of each of these meetings.

Copies of the Transportation Improvement Program and Dixie LRP will be distributed to each city office, the county office, the Washington County Public Library, and the Dixie State College Library, and available on the MPO website:  Dixiempo.org.

Equity /

# Inclusion	Dixie MPO staff will reach out to low income and other under-served populations including university students and the elderly. Special efforts to inform these under-served populations in regard to public meetings will be conducted in accordance with the Dixie MPO's Public Involvement Process.

Public

# Meetings	The public is welcome at any time to provide input into the planning activities conducted by the Dixie MPO. A public participation policy previously adopted by the DTAC, needs a revisit and then be advertised for 30-day public comment period, and adopted by the Executive Council during this fiscal year.

The public will be invited to attend a variety of meetings conducted by the Dixie MPO including the monthly TAC, the Executive Council, the long-range transportation planning process, elements of the Long Range Transportation Plan, the Transportation Improvement Program, the annual Dixie Transportation EXPO, and other meetings, as needed throughout the fiscal year.

In addition, the Dixie MPO staff will be available to make presentations to interested/affected groups and organizations, participate in public radio and TV broadcasts, including updates on State and Federal Stimulus funding, as appropriate.

RESPONSIBLE AGENCY:  Dixie MPO/ AOG

PUBLIC INVOLVEMENT COSTS: $32,581

______________________________________________

APPENDIX   A

| FY 2026 FUNDING SOURCES |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WORK TASKS |  | PL DMPO | Local Match | STP | Local Match | FTA | Local Match | TOTAL |
| ADMINISTRATION |  | $ 43,875 | $ 3,186 | $ - | $ - | $ - | $ - | $ 47,061 |
| LONG RANGE PLAN |  | $ 159,852 | $ 11,608 | $ 110,148 | $ 7,999 | $ - |  | $ 289,606 |
| SHORT RANGE PLAN |  | $ - | $ - | $ 70,296 | $ 5,105 | $ 125,454 | $ 9,110 | $ 209,965 |
| TIP |  | $ 33,750 | $ 2,451 |  |  |  |  | $ 36,201 |
| SERVICE |  | $ 101,250 | $ 7,352 |  |  |  |  | $ 108,602 |
| PUBLIC INVOLVEMENT |  | $ 30,375 | $ 2,206 |  |  |  |  | $ 32,581 |
| SS4A Safety Study |  |  |  |  |  |  |  | $ - |
| Contingency |  |  | $984 |  |  |  |  | $ 984 |
|  | Totals | $ 369,102 | $ 27,787 | $ 180,444 | $ 13,103 | $ 125,454 | $ 9,110 | $ 725,000 |

MPO Planning Boundary: