Grand County Transportation Special Service District
Our Mission is to bring greater funding resources to provide safer roads & paved pathways.

-----------------------------------------------------------------------------------

P.O. Box 1611, Moab, UT 84532

Grand County Road Shed

3500 S Hwy 191

Moab, UT  84532

Minutes – June 10, 2025

General Session

- Call to Order: 6:03 Charlie Harrison, Mike McCurdy, Patty Olson, Josh Green, Cody McKinney and Bill Jackson

- Approval of Minutes: Motion to approve Josh, 2nd Mike, All in favor

- Citizens to be heard:

- Action Items: Josh Green motion to accept LeGarnd Johnson bid for Spanish Valley Dr. Mill and fill $380,000 and 30,000 – 40,000 for top coat. 2nd Mike, all in favor.

- Expenditures:

Patty Olson #016 $100.00 motion to pay Josh,  2nd Mike, all in favor

- Income: 	YTD 2025 See attached Balance Sheet and Profit and Loss sheet

- Old Business:

  - Mesa/Desert roads storm drain mitigation project estimate $125,000. On hold

  - Jackson street SD phase 2 Rebid at the end of October. TSSD obligation $265,000. On hold

  - Spanish Valley Drive Multi Use Pathway. Overlay length has been reduced. Estimated $450,000. County $300,000. TSSD to obligate $150,000. Hard bids from Nielson and La Grand on hold.

  - TAP (Transportation Alternative Program) Grant for Holyoak Lane curb, gutter and sidewalk project. Project cost $624,000. On hold

    - UDOT grant through the Federal DOT in the amount of $300,00.

    - TSSD ask $125,000. County $210,000.

- New Business/Items from Board &/or Bill Jackson:

  - Murphy lane finish

  - Mill Creek to Sage overlay

  - Plateau Circle/ Desert

  - Klondike Landfill Road

  - Old City Park

  - Spanish Valley/Spanish Trail 4 way stop round about

  - Airport access – round about $250,000 possible grant money

  - Loop road Castle Valley

  - Crescent Junction

- Closed Session (if necessary): None

- Upcoming Items: Next Meeting: August 12, 2025

- Adjourn 6:27