Johnson Water District

3748 W Highway 87

Roosevelt, UT  84066

Board of Trustee Meeting

Minutes

May 15, 2025

- CALL TO ORDER:

CONVENED: Regular Board Meeting convened at 6:12 p.m.  The meeting was called to order by Daniel Crozier.

- ROLL CALL:	 Daniel Crozier		Chairman

James Smart		Vice Chairman (absent)

Dean Brough		Treasurer

Drew Eschler 		Trustee

Tommy Henderson	Trustee

Wesley Hanberg	Manager

Karen Ashby		Secretary

Board Training: Continue with the Board Member training which included watching and taking the test at the end of each session on the responsibility of a Board Member.

VISITOR: Mike Weldon, George T Weldon Construction LLC

- Mike Weldon said that they have been able to use native bedding for the bedding of the waterline.

VISITOR:   Aaron Averett, Ethan McKee Sunrise Engineering

- Bituminous road is bad the pipe is a little way in the road because the fiber was not laid in a straight line.  Mike Weldon will be having a conversation with the road department about the road.

- The Tribe will not be doing anything until June.  The BIA recommendation to the Business Committee.  When they get a date then you can go to the meeting if you want to go.

- Ethan McKee is the new intern. The construction observation has spent $59,659 out of the $80,000 budget.

- Hydrant will be shipped on May 28th.  Cannot test the pipe until the hydrants get here.

VISITOR: Eric Rube, Jones and DeMille Engineering

- Eric Rub said that he is almost done with the application for the Division of Drinking Water funding he needs to sit down with Wesley Hanberg to finish the paperwork.

- Wesley Hanberg said that the Water Conversation Plan is done just need to do the public hearing.

- MINUTES:

- It was moved by Drew Eschler to accept the Board Meeting minutes for March 20, 2025, with the correction, second by Dean Brough all approved.  (Drew Eschler yes - Dean Brough yes – James Smart absent – Tommy Henderson yes)

- REPORTS:

Financial Reports:

- The Operational Budget Report was handed out for Board Member to look over.  A copy of the Vender Register was handed out on checks that were written for April 2025.  It was moved by Tommy Henderson to adopt the financial report, second by Drew Eschler all approved.  (Drew Eschler yes - Dean Brough yes – James Smart absent – Tommy Henderson yes)

- Manager Report:

- Kevin Jessen is no longer going to do a Trailer Park. He is working on an engineering plan.  He will be looping the lines.

- Wesley Hanberg said he would give Kevin Jessen a letter of water availability.

- Wesley Hanberg had papers to show the Board on Health Insurance.  PEHP is still cheaper there is a 4.6% increase.

- It was motioned by Drew Eschler to move forward with PEHP Insurance with the 4.6% increase, seconded by Tommy Henderson all approved. (Drew Eschler yes - Dean Brough yes – James Smart absent – Tommy Henderson yes)

- Wade Price Account #355 had a water leak it took a while to find it.  His bill was $1,623 for two months.  A paper was handed out on the usage of what Wade Price bill was.

- It was motioned by Drew Eschler to wave the late fees and follow policy for Wade Price, seconded by Tommy Henderson all approved. (Drew Eschler yes - Dean Brough yes – James Smart absent – Tommy Henderson yes)

- Elections: The Declaration of Candidacy dates were posted on Public Notice Website, JWID website, JWID office, back of billing cards, Uintah Basin Standard, and the post offices.

- Policies:

- Purchasing Policy:

- Drew Eschler motioned to move the Minimum amount requiring price consultation from $1,000 to $2000, Minimum amount requiring Board approval from $2500 to $3000, second by Tommy Henderson all approved. (Drew Eschler yes - Dean Brough yes – James Smart absent – Tommy Henderson yes)

- Code of Ethical Conduct:

- Went over the policy for 2023 and the Board said to do an individual page for each person.

- CLOSED SESSION:

It was moved by Drew Eschler to go into closed session at 8:00 p.m., held at the JWID office to talk about the purpose listed in Utah Code 52-4-205 (1) (d) second by Dean Brough (Daniel Crozier yes – Dean Brough yes – James Smart absent - Tommy Henderson yes - Drew Eschler yes)

- Attendance to the meeting:

- Dean Brough

- Drew Eschler

- Daniel Crozier

- Tommy Henderson

- Wesley Hanberg

- Karen Ashby

It was moved by Dean Brough to come out of closed session at 8:27 p.m.., April 17, 2025, seconded by Tommy Henderson all approved (Drew Eschler yes - Dean Brough yes – James Smart absent – Tommy Henderson yes)

- OTHER BUSINESS:

- Vender Register, OCC and Reconciliation were handed out for Trustees to sign.

- ADJOURNEMENT: It was moved by Drew Eschler to adjourn at 8:29 p.m.

APPROVAL:

Daniel Crozier - Chairman

Attest:

Karen Ashby, Secretary