


Johnson Water District
3748 W Highway 87
Roosevelt, UT  84066
Board of Trustee Meeting
Minutes
July 17, 2025


1. CALL TO ORDER:
CONVENED: Regular Board Meeting convened at 6:29 p.m.  The meeting was called to order by James Smart.

2. [bookmark: _Hlk194322594][bookmark: _Hlk146094997]ROLL CALL:	 Daniel Crozier		Chairman (absent)
 James Smart		Vice Chairman 
			 Dean Brough		Treasurer 
			 Drew Eschler 		Trustee (absent)
Tommy Henderson	Trustee  
Wesley Hanberg	Manager
Karen Ashby		Secretary   						


        VISITOR:   Sherry Taylor and Aaron Averett, Sunrise Engineering
· The Independence Connector is almost finished except the Tribal sections.  The Tribe will be meeting next Monday, July 21st.  JWID will forfeit money that is not used by 2026 on Option 1 for the Independence Connector construction.  There is 2700 feet of pipe it should take about 6 weeks to 2 months to install. 
· Operating permits will need to be done the plans would be approximately $10,000.  Jeff McCarty & Kurtis Shawcroft met with JD Brisk about buying some land where our tank is in Independence.  We should be able to construct the Independence tank in the summer of 2026.  The attorney for the project is Gayle McKeachnie.  We should have everything ready so that Weldon Construction can continue on with the project.
· Plans will need to be sent to Utah Division of Drinking Water. 
· There would be four connections at the end of the line.

· [bookmark: _Hlk205283783]It was motioned by Tommy Henderson to continue the waterline with the commitment of purchase of four connections from Mike Braithwait.  The first two would need to be installed the first year, Second by Dean Brough, all approved.  (Drew Eschler absent – Daniel Crozier absent - Dean Brough yes – Tommy Henderson yes)
        VISITOR: Eric Rube, Jones and DeMille Engineering
· Eric Lube said that they will be crossing Montes Creek with a 2-inch line in the same area.  They could put in a larger crossing a 4-inch casing for two lines through the crossing.  The survey has been done and Eric Rube said maybe we could share the cost on the engineering survey.
· The Master Plan has a 100% forgiveness Loan.  The contract needs to be signed and get it back to the Utah Division of Drinking Water for $73,000.

· It was motioned by Tommy Henderson to move forward with the Master Plan Specs & Standards with the Utah Division of Drinking Water, second by Dean Brough all approved. (Drew Eschler absent – Daniel Crozier absent - Dean Brough yes – Tommy Henderson yes)

3. [bookmark: _Hlk121472092]    MINUTES:
· [bookmark: _Hlk151466438][bookmark: _Hlk148615302][bookmark: _Hlk169161273]It was moved by Tom Henderson to accept the Board Meeting minutes for June 19, 2025, second by Dean Brough all approved.  (Drew Eschler absent – Daniel Crozier absent - Dean Brough yes – Tommy Henderson yes)
4. REPORTS:
Financial Reports:
· [bookmark: _Hlk201915221][bookmark: _Hlk158976440][bookmark: _Hlk153976766][bookmark: _Hlk171503818][bookmark: _Hlk201917805]The Operational Budget Report was handed out for Board Member to look over.  A copy of the Vender Register was handed out on checks that were written for June 2025.  It was moved by Dean Brough to adopt the financial report, second by Tommy Henderson all approved.  (Drew Eschler absent – Daniel Crozier absent - Dean Brough yes – Tommy Henderson yes)  
  
5. Manager Report:
a. A wireless device for flow pressure where you can move it from fire hydrant to PRV Vaults.  Impulse Read pressure kit for $3,765.00. 

· It was moved by Tommy Henderson to approve the Remote Pressure Kit, seconded by Dean Brough all approved.  (Drew Eschler absent – Daniel Crozier absent - Dean Brough yes – Tommy Henderson yes)  

b. On the Lead and Copper loan there is $51,000 left we need to let the Division of Drinking Water know what JWID IS going to spend it on.
c. The Website is down Wesley Hanberg said that he is trying to get it figured out and get it back online.
d. Wesley Hanberg said that he was looking at getting an electric Pole on Mortensen/State.  The pole from Moon Lake Electric is $2,507.00 and that does not include the meter loop at the Independence intersection by Tracy Killians.  The Board said to get a cost from Moon Lake on the cost of pole plus a meter loop.  A price from start to finish.
e. Wesley Hanberg said that he is still looking at tank mixers.
f. Frac water has shut down and will start back in October.
g. Myton City: Alan Allred, Water Master is back at work Wesley Hanberg said that he had given the chlorine reading to Alan Allred.  Wesley Hanberg will be sending an invoice to Myton City for worked that was done to help Myton City out while Alan Allred was not able to work.

6. CLOSED SESSION:  
7. OTHER BUSINESS:
· Vender Register, OCC and Reconciliation were handed out for Trustees to sign. 

8. ADJOURNEMENT: It was moved by Dean Brough to adjourn at 8:33 p.m.

APPROVAL:

Daniel Crozier - Chairman
Attest:

Karen Ashby, Secretary



