NORDIC VALLEY SEWER IMPROVEMENT DISTRICT
MINUTES (APPROVED) -- BOARD OF TRUSTEES MEETING
Monday August 11, 2025, 11:00 AM
Electronic Participation Invited


A MEETING OF THE NORDIC VALLEY SEWER IMPROVEMENT DISTRICT BOARD OF TRUSTEES TO BE HELD ON Monday, August 11, 2025, AT 11:00 A.M.  THE LOCATION OF THE MEETING WILL BE IN THE DISTRICT OFFICE, EDEN PROFESSIONAL CENTER, 2580 NORTH HIGHWAY 162, SUITE D, EDEN UTAH, 84310. For electronic meeting access the meeting will be available on Teams. Those wishing to participate with video will need to request a meeting invite from the Board Chair, Robert Behunin, at rob.behunin@gmail.com, or it is possible to Dial in by phone +1 213-379-5544,,237268877# United States, Los Angeles, Phone conference ID: 237 268 877#.

Present at the anchor location: Chairman Behunin
On Teams: Trustee Laurent Jouffray, Trustee Lewis, District Counsel Mark Bell, Mr. Nathan Schellenberg of Clyde Capital Group.


1. Welcome and Introduction.
a. Chairman Behunin welcomed the group. He noted that he was located in the anchor location at the district offices in Eden, UT. He also noted that no members of the public were present at the anchor location and that no members of the public contacted him for information about the meeting.

2. Public Comment.  Brief items not listed on agenda; time limit of three (3) minutes.  If more time is needed, please contact board chair to be added to a future agenda.
a. Chairman Behunin noted that Nathan Schellenberg of Clyde Capital  Group was on the Teams call. Mr. Schellenberg waived any public comment.

3. Approval of Minutes from the May 19, 2025, meeting
a. Motion to approve by Trustee Lewis. Discussion held and Mark Bell asked for one correction to the minutes to remove the redundancy in Item #4 paragraph b—“and we should” was removed. Trustee Jouffray seconded the motion with the change. Motion passed unanimously in the affirmative.

4. Nordic Village Ventures Update
a. Mr. Schellenberg gave the board an update on the current water and sewer construction project. The water tank floors are poured, the walls and the interior supports are formed up ready to be poured. It's on track to be done this before the ski season opens. The transmission line between the well and the tank is in. It's probably 2/3 complete. They're doing the most northern most part of it now which includes the transmission line from the well up to the tank and then the distribution line down from the tank down to the development and the PRVs that will be in that distribution line coming down. 

In regard to the sewer, we submitted for a groundwater discharge permit, which looks like really the only way to get rid of the water was to treat it to a level that it could be put back in the ground.

b. Mark Bell asked about the sewer line through the North Ogden Divide and Mr. Schellenberg noted that Weber County has taken over that effort at this time.

c. Discussion was held around the Pole Canyon surface water rights owned by Nordic Village Ventures and how those surface water rights could be used to enhance snow making and could be transferred to the district to distribute water to the ski resort. Mr. Schellenberg noted that they have a study out and an exchange application to work through with the state.

d. Discussion was also held around the process of formally adding water to the district services. Chairman Behunin will follow-up with the Lt. Governor’s office and Mark Bell will follow-up with the Utah Association of Special Districts and their legal counsel.

e. Mr. Schellenberg asked if the district would be ready to take-over the system when it was completed at the end of the year. After some discussion, Chairman Behunin suggested that since there are no customers to service with either water or sewer until at least 2027 or beyond that it would be best if the developer could manage and maintain the system in the interim.


5. Annexation Discuss
a. Mark Bell led the discussion around the process for annexing property into the district. He created a two-page memo that outlines the process. That memo is in the minutes. It was suggested that Nordic Village Ventures prepare a petition for the next board meeting.

6. District Funding Discussion
a. Funding for the district is still a question as the district has no income at this juncture. It has no system to manage or operate and there is only one property owner within the district boundary: Nordic Village Venture, who is the developer and building all the infrastructure to one day convey to the district. It seems prudent for the developer to cover the district’s administrative costs, largely legal and engineering, which can be sorted out at a later time when the district is ready to receive the water and sewer systems and has an equitable and functioning fee structure in place.

7. Updates on Legal Matters
a. Trustee Lewis reported the there was a hearing in the matter of Carver vs. Weber County. The court dismissed the TRO and has taken some other issues under advisement and will issue a ruling within 60 days. Trustee Lewis believes the county will prevail in its defense. It was also noted that Nordic Village Ventures filed a motion to intervene.

8. Information and Reports
a. Chair, Mr. Behunin
i. Noted that website and emails are being created.
ii. Took the assignment to work with the Lt. Governor’s office to see if we can straighten out the addition of water as a service for the district.
b. Clerk, Mr. Jouffray
c. Treasurer, Mr. Lewis
d. Legal Counsel, Mr. Bell
i. Noted that we should have some signage on the district offices before we have public hearings so the public can find the office easily.
e. Engineer

9. Closed Session (if needed): Discussion of "Closed Meeting" Topics, Utah Code Annotated § 52-4-205[footnoteRef:1] [1:  See, e.g., https://le.utah.gov/xcode/title52/chapter4/C52-4_1800010118000101.pdf] 

a. No closed session needed

10. Next Meeting: September 8, 2025, 11:00 a.m.

11. Adjournment


_________________________________________

Policy Statement: The district does not discriminate on the basis of race, color, national origin, gender, religion, age or disability in employment or the provision of services.

Disabilities:  In compliance with the Americans with Disabilities Act, any individual needing accommodations or services during this meeting should contact Robert Behunin at least 24 hours prior to the meeting.  Mr. Behunin may be reached by email at rob.behunin@gmail.com or by telephone at (801) 400-3649. 

Certificate of Posting:  On or before 11:00 a.m. on Monday, August 11, 2025, a copy of this Agenda was posted on the Utah Public Notice Website under Utah Code §63F-1-701 and at the District Offices.  Certified by Robert Behunin, Member, Board of Trustees.  _______/s/_______   Robert Behunin.

