A special meeting of the Orderville Town Board was held Monday, September 22, 2025, at 4:00 p.m. in the basement of the Orderville Town Office.

Those present were:  Mayor Lyle Goulding, Council Members: Susan Esplin, Marianne Leigh, and Shaun Sharkey.

Employees present Chelcie Cox -Treasurer, Breanna Crofts-Town Clerk, and Verl Sawyer – Public Works Director.

Public present: Kourtney Millard, James Hoyt, Ed Bolander, David & Brittany Johnson.

Mayor Goulding called the meeting to order.  There were no minutes or bills to be approved.

BUSINESS:

- APPROVE/DENY SUNRISE ENGINEERING FOR ENGINEERED PLANS FOR DIRT WORK ON PARK PROJECT

The council discussed and approved hiring Sunrise Engineering to create engineered plans for the dirt work on the new park project. The primary goals of these plans are to ensure proper drainage to prevent flooding, stabilize the ground to prevent sinking, and determine if a new ball field can be accommodated on the property by moving some dirt around. Council members emphasized the need for clear communication and a plan for a smaller group, including Courtney, Brianna, and public works representatives like Verl (whose input on water pressure and lines was deemed valuable), to attend the initial site walkthrough with the engineers. This approach aims to ensure everyone is on the same page and to coordinate utilities effectively. Shaun Sharkey motioned to approve Sunrise Engineering plans for dirt work on park project. Marianne Leigh seconded the motion. Ayes: Marianne Leigh, Shaun Sharkey & Mayor Lyle Goulding. Motion carries three to zero.

- OPEN BIDS FOR CONCESSIONS & BATHROOM FACILITIES – NEW PARK PROJECT

The board opened bids for the construction of a new bathroom and concession facility for the park. They received a single bid from a local company, East Zion Builders, for a total of $252,304. The funding for the $252,304 building was clarified to be coming from a park fund of approximately $500,000. This fund is composed of a $150,000 county contribution, a $200,000 state grant, and $150,000 designated from the town. Marianne Leigh motioned to accept the bid from East Zion Builders for the Concessions & Bathroom Facilities. Shaun Sharkey seconded the motion. Ayes: Marianne Leigh, Shaun Sharkey, Susan Esplin, Mayor Lyle Goulding. Motion carries four to zero.

DEPARTMENT BUSINESS:

Streets and Roads:  Dispute/discussion arose pertaining to chipping on 100 W Street.

Parks, Recreation, Cemeteries:  No business.

Buildings and Fire Department:  No business.

Water Department:  No business.

Administration:  No business.

Other necessary items:  No business.

Executive Session:  No business.

Marianne Leigh motioned that the meeting be adjourned. Susan Esplin seconded the motion.  All were in favor.  Motion carries.

On October 8, 2025, Shaun Sharkey motioned to approve these minutes.  Marianne Leigh seconded the motion.  All were in favor.  Motion carries.