Grand County Transportation Special Service District
Our Mission is to bring greater funding resources to provide safer roads & paved pathways.

-----------------------------------------------------------------------------------

P.O. Box 1611, Moab, UT 84532

Grand County Road Shed

3500 S Hwy 191

Moab, UT  84532

Minutes – October 14, 2025

General Session

- Call to Order: 6:02pm  Charlie Harrison, Archie Walker, Josh Green, Patty Olson, Cody McKinney, Alfred Ianniello,

- Approval of Minutes: August 12, 2024 Motion to approve minutes Josh Green, 2nd Archie Walker, all in favor

- Citizens to be heard:  None

- Action Items:

Budget 2026

To pay LeGrand Johnson for Spanish Valley Dr. Mill and fill $380,000 and 30,000 – 40,000 for top coat.

- Expenditures:  	Patty Olson #018 $100.00 Motion to pay Archie Walker, 2nd Josh Green, All in favor

USPS Mailbox $192.00 Motion to pay Archie Walker, 2nd Josh Green, All in favor

Smuin, Rich & Marsing Invoice 53163 $1,815.00 Motion to pay Archie Walker, 2nd Josh Green, All in favor

UASD $96.00 motion to pay Archie Walker, 2nd Josh Green, All in favor

- Income: 	YTD 2025 See attached Balance sheet and Profit and Loss sheet

- Old Business:

  - Mesa/Desert roads storm drain mitigation project estimate $125,000. On hold

  - Jackson street SD phase 2 Rebid at the end of 2025. TSSD obligation $265,000.

  - Spanish Valley Drive Multi Use Pathway. Overlay length has been reduced. Estimated $450,000. County $300,000. TSSD to obligate $150,000. Further discussion

  - TAP (Transportation Alternative Program) Grant for Holyoak Lane curb, gutter and sidewalk project. Project cost $624,000. UDOT grant through the Federal DOT in the amount of $300,00. TSSD ask $125,000. County $210,000. Further discussion

- New Business/Items from Board &/or Bill Jackson:

  - Murphy lane finish

  - Plateau Circle/ Desert

  - Old City Park

  - Spanish Valley/Spanish Trail 4 way stop

  - Loop road Castle Valley

  - Crescent Junction

  - Cisco - Westwater

- Closed Session (if necessary): None

- Upcoming Items: Next Meeting: December 9, 2025 Time changed to 530pm

- Adjourn: 6:54pm