LEAMINGTON TOWN COUNCIL

Wednesday, September 10, 2025, 7:00PM

TOWN COUNCIL MEETING

Roll Call:

Russ Finlinson, Mayor: present

Council Members Present: Michael Lovell, Clark Neilson, John Pruitt

Council Members Not Present: Steven Holman

Ashlee Echols, Clerk/Recorder: Present

Brittney Nielson, Treasurer: Present

Meeting called to order at 7:03PM

Bills: The bills were approved and signed with 1 needing correction. We have already paid for our FCC license with Scholzen & our sales rep warned us that we may be charged again.

Minutes: Mike motioned to approve September minutes, John seconded, all in favor; motion passed.

Well Status Update:

Russ reported that the contract has been signed. Mobilization is pending. Piping has been tested but a connection was drilled incorrectly and will be corrected. The pit less adapter is still pending. Barton’s equipment is tied up with the Monroe fire. John asked what the target completion date would be. Russ shared that the end of year is still our target. Clark asked if the pit less adapter would be here by end of year & Russ anticipates that it will.

CIB Backup Well Application:

Russ reported that the town submitted the new back up well application to 6-county & Jess Petersen responded with his comments. We will implement the comments & get the application submitted to the state before Sept. 15th. This application is for a $1,906,000 grant.

Leamarado Day Debrief & Financial Report:

Russ thanked everyone for their work on Leamarado Day. He goes over the Leamarado Day financial report. The Venmo sheet is not completely known what the money is going towards, Russ gave his best estimates & Mike reported that Steven is still trying to get responses from the customers. We will send out personal letters thanking the sponsors for their donations to the celebration. Mike asked if this report is complete & the rodeo committee has sent in all their expenses. Russ clarified that we have not received all the rodeo expenses yet.

CIB Project Updates:

Maintenance Building: Russ reports Canyon Head Doors fixed the doors on the maintenance building & lowered the “up” stop on all the doors to prevent the same problem from occurring. Bathrooms, plumbing, French drain, sump & finishing work remains. Raymond Lovell donated two metal desks for the maintenance building.

Town Hall: Bride’s bathroom & updates to the office remain unfinished.

Well: Russ questioned whether Brotherson’s had completed ventilation work at the chlorine building; Mike confirmed it was done early in the project.

Financial Status: Mike asked which projects were still open fiscally; Russ reported that $30,000 remains for the maintenance building and  $90,000 for town hall, earmarked for electrical & emergency generator installation. The council discussed a plan to wire both the well and town hall for use with a shared generator.

Ordinance Status Update & Review: Mike reported progress on ordinance revisions. The financial purchasing section was missing; Utah law requires competitive bids for purchases exceeding $50,000. This requirement was added to Title IV. Titles IX, X & XI require an ad hoc appeals committee which will be established, consisting of the mayor, planning & zoning chair, one council member, the clerk, and the water operator in conjunction with Title III. Public works requires more editing, pending input from Todd & Chad. Mike recommended maintaining both an electronic ordinance book and a hard copy of resolutions and amendments. Russ would prefer a physical copy of ordinances & resolutions. Russ shared appreciation for Mike’s hard work on updating all the ordinances. Discussion included ensuring ordinances specify prohibited use to protect the town.

Resolution to Cancel Election:  The town only had two candidates running for the two open council seats & one candidate run for mayor. As a result, an election does not need to be held; this resolution will cancel the election & declare the candidates elected for 2026. Clark motioned to adopt resolution cancelling election, Mike seconded, all in favor; motioned passed.

Street Signs: Mike reported his findings on last month’s discussion; there is an engineer written technical US reflective paint requirement for street signs. Mike did some research on companies; we have options on color however they must have the required reflective paint. Russ would like to work with the state to install two cemetery signs on Hwy 125.

SAM registration & CAGE Number: Ashlee completed the town’s annual SAM registration. Russ expressed frustration with the Defense Logistics Agency’s request for documents previously provided, stating he will respond to clarify the town’s long-standing status.

GIS date home addresses:  Mike reported discrepancies in GIS data, including homes with missing or inconsistent addresses. Follow-up with county officials is needed to correct the records, then we can follow up with residents to update the numbers on their home.

Meter Status Update: Twelve new meters were installed but lack radio-read units. Next connections are for Joe Pruitt and Council Member Clark Neilson. A new account will also be set up for Cole French, who purchased a lot from Clark.

Mike motioned to adjourn, Clark seconded, all in favor; motioned passed.

Meeting adjourned at 7:47 PM