# Garden City Cemetery District

# Board Meeting

# September 22, 2025

Board Members in Attendance: Jayne Davis, Mark Hislop, Tammy Calder

Others in Attendance: Jason Coontz, Tiffany Wahlberg, Brad Davis (president of the Hodges Canal Association)

Called to Order at 10:41am

Approval of Meeting Minutes: Minutes did not get sent out, so these will be approved at the next meeting.

Tax Rate Increase-The cemetery intends to increase the tax rate to fund the purchase of land for expansion, irrigation projects, and storage building remodel.  The increase will be $30,000, which is approximately a 60.45% increase: Motion to move forward with the $30,000 tax increase by mark, 2nd by Tammy, vote was unanimous.

Irrigation Project: Brad Davis gave two options-Draw from the original point, near the power pole and build a pumphouse or draw from below the maintenance shed.  The second option would eliminate the need to run power and a second pump.  The cemetery should still put in a storage tank to eliminate the concern of having someone above the cemetery watering and lowering the pressure.

The hardware needed would be a 2” self-priming high pressure pump providing 122 gallons per minute, which would allow 2 stations to run simultaneously $4000, 2 in-line filters $300 each, pipes fittings and vault $2000, water tank $1800 for 2100 gallons, irrigation connection with valves to shut off city connection $2000, $2500 for a shed, plus labor costs.  The total should be around $20,000. Motion to purchase the supplies for the irrigation for the cemetery by Jayne, 2nd by Tammy, vote was unanimous.

For the October meeting add an agenda item to change the bid procedure to allow projects under $10,000 without a bid due to inflation.

Water MOU with Garden City: The mayor has prepared an agreement to provide the water shares. Tammy will work with the city to sign the agreement.

Burial Plots not up to code: Shane Wamsley has been up to the cemetery looking in the building for tools, etc.  There are a few plots now with loose rocks that are causing issues. The cemetery would like to send out a list of the rules and a notice that the owners are responsible for taking care of those plots.  If the items are not taken care of, then the board will start clearing the items.

Contact Database: Randall is willing to walk the cemetery and help get contact information for plots so that the board can contact owners to maintain their plots.  The board will mail out the rules with the tax increase notice along with a request for contact information for those who take care of plots.

Cemetery Maintenance: Things are going well.  Water is the biggest issue.  Weeds will be an issue every spring.

Board Assignments/Training: Motion by Mark to make Tammy the chair and Jayne the treasurer, Mark will be over maintenance, 2nd by Jayne, vote was unanimous. Tammy will take the phone calls to schedule burials and will have the mortuary fill out a form.  The board will need to complete the 2025 training.

Schedule Next Meeting: Public hearing for tax increase, public hearing for the budget, and board meeting on December 1 6:30pm.

Review and Approval of Current Expense Invoices:

Motion to go into executive session for personnel issue by Tammy, 2nd Jayne, vote was unanimous.

Motion to reopen the public meeting by Tammy, 2nd by Jayne, vote was unanimous.

Motion to approve the expenses by Tammy, 2nd by Mark, vote was unanimous.

Motion to adjourn at 12:24pm by Tammy, 2nd by Jayne, vote was unanimous.