Interlaken Town Planning Commission Meeting Agenda

Entity: Interlaken Town

Body: Interlaken Planning Commission

Subject: Business

Notice Title: Interlaken Town Planning Commission Meeting

Notice Type: Meeting

Event Start Date & Time: June 18, 2025 @ 6:00 PM

Event End Date & Time: June 18, 2025 @ 7:00 PM

Location: Interlaken Town Pump House, located at 236 Luzern Drive

Description/Agenda:

- Call To Order.  Diana Duer calls Meeting to order at 6:20 pm.

- Roll Call.   Diana Duer  present.  Matt Hermann  present

- Presentations.  None

- Consent Agenda:  None

- Approval of February 19, 2025 Planning Commission Agenda or Changes.  DD put motion forward. MH seconds the motion.

- Approval of January 27, 2025 Planning Commission Meeting Minutes.  DD put motion forward. MH seconds the motion.

- Public Comment: Comments taken on land use topics not scheduled for a Public Hearing. Speakers, please limit your comments to a few minutes.  The Commission cannot act on items not listed on the agenda, so it may not be able to respond.  Total time for public comments will be 10 minutes unless Commission agrees to extend.  None

- Town Engineer Matters & Building Permit Project Status Update.

New Town Engineer on Contract –

Lot 117, 328 Bern Way ~ Brandon Broadstone New Residence Building Permit Project Status.

Final inspection on May22, 2025. Reinspection required per Dave Thacker. Need to make sure area in foundation is permanently sealed as to not run afoul of the maximum height requirement.

Lot 062, 307 Interlaken Dr. - Erin Merryweather Residence Alteration Permit Project Status.

No update. Looks like Project has stalled again. Lost contractor?

206, 231 Interlaken Dr. ~ Derek Becker Residence Alteration Permit Project Status.

No update. Needs to finish some interior items. Awaiting final inspection.

Lot 219, 245 Big Matterhorn Circle ~ Seear Residence Alteration Permit Project Status.

No update. Has not started project. Been over a year.

Lot 93, 263 Interlaken Drive ~ Duer Residence Alteration Permit Project Status.

No update. Continuing to work on project. Inspection scheduled for Monday.

Lot 28, 312 Interlaken Drive  ~ Clark Residence Alteration Permit Project Status.

No update. Framing up.

Lot 189, 339 Jung Frau Hill Drive   ~ Pope New Residence Permit Project Status.

Footing inspection complete

Lot 165, 259 St. Moritz Drive  ~ McLeland Alteration Permit Project Status

Footings and Column Inspection

- Other Business.  None

- Action Item Update from Previous Meetings.  None

- Adjournment. DD moves to adjourn at 6:31pm. MH seconds motion.