Interlaken Town Planning Commission Meeting Agenda

Entity: Interlaken Town

Body: Interlaken Planning Commission

Subject: Business

Notice Title: Interlaken Town Planning Commission Meeting

Notice Type: Meeting

Event Start Date & Time: November 25, 2024 @ 7:30 PM

Event End Date & Time: November 25, 2024 @ 8:00 PM

Location: Interlaken Town Pump House, located at 236 Luzern Drive

Description/Agenda:

- Call To Order.  Diana Duer calls Meeting to order at 7:34 pm.

- Roll Call.   Diana Duer  present. Matt Mann present.

- Presentations.  None

- Consent Agenda:  None

- Approval of November 25, 2024 Agenda or Changes.  DD put motion forward. MM seconds the motion.

- Approval of September 9, 2024 Planning Commission Meeting Minutes.  DD put motion forward. MM seconds the motion.

- Public Comment: Comments taken on land use topics not scheduled for a Public Hearing. Speakers, please limit your comments to a few minutes.  The Commission cannot act on items not listed on the agenda, so it may not be able to respond.  Total time for public comments will be 10 minutes unless Commission agrees to extend.  None

- Town Engineer Matters & Building Permit Project Status Update.

New Town Engineer on Contract – T-O Engineers (Contact Ryan Selee) 801.629.0219

Lot 117, 328 Bern Way ~ Brandon Broadstone New Residence Building Permit Project Status.

Latest inspection. Exterior moisture barrier and interior insulation. Next inspection should be their final.

Lot 062, 307 Interlaken Dr. - Erin Merryweather Residence Alteration Permit Project Status.

Awaiting final inspection.

Lot 206, 231 Interlaken Dr. ~ Derek Becker Residence Alteration Permit Project Status.

Awaiting final inspection.  Some questions from homeowner regarding that. Waiting on some final fixtures.

Lot 173, 338 Luzern Rd. ~ Lehman Residence Demo and Remodel Permit Project Status.

Final inspection complete. A couple of items on the xterior which need to be finished before this can be closed out. Retaining wall and landscaping.

Lot. 57, 287 Interlaken Dr. ~ Jim Hadden Residence Demo and Remodel Permit Project Status.

Calling for final inspection for December 3-9.

Lot 219, 245 Big Matterhorn Circle ~ Seear Residence Alteration Permit Project Status.

No inspections requested.

Lot 93, 263 Interlaken Drive ~ Duer Residence Alteration Permit Project Status.

No inspections requested.

- Other Business.  None

- Action Item Update from Previous Meetings.  None

- Adjournment. DD moves to adjourn at 7:39