Interlaken Town Planning Commission Meeting Agenda

Entity: Interlaken Town

Body: Interlaken Planning Commission

Subject: Business

Notice Title: Interlaken Town Planning Commission Meeting

Notice Type: Meeting

Event Start Date & Time: December 16, 2024 @ 6:00 PM

Event End Date & Time: December 16, 2024 @ 6:30 PM

Location: Interlaken Town Pump House, located at 236 Luzern Drive

Description/Agenda:

- Call To Order.  Diana Duer calls Meeting to order at 6:05pm.

- Roll Call.   Diana Duer  present.  Matt Hermann  present. Dennis Madden present.

- Presentations.  None

- Consent Agenda:  None

- Approval of November 25, 2024 Agenda or Changes.  DD put motion forward. DM seconds the motion.

- Approval of September 9, 2024 Planning Commission Meeting Minutes.  DD put motion forward. MH seconds the motion.

- Public Comment: Comments taken on land use topics not scheduled for a Public Hearing. Speakers, please limit your comments to a few minutes.  The Commission cannot act on items not listed on the agenda, so it may not be able to respond.  Total time for public comments will be 10 minutes unless Commission agrees to extend.  None

- Town Engineer Matters & Building Permit Project Status Update.

New Town Engineer on Contract –

Lot 117, 328 Bern Way ~ Brandon Broadstone New Residence Building Permit Project Status.

No update. Next inspection should be their final.

Lot 062, 307 Interlaken Dr. - Erin Merryweather Residence Alteration Permit Project Status.

No update. Awaiting final inspection.

Lot 206, 231 Interlaken Dr. ~ Derek Becker Residence Alteration Permit Project Status.

No update. Awaiting final inspection.

Lot. 57, 287 Interlaken Dr. ~ Jim Hadden Residence Demo and Remodel Permit Project Status.

Final inspection complete. CO granted.

Lot 219, 245 Big Matterhorn Circle ~ Seear Residence Alteration Permit Project Status.

No update.

Lot 93, 263 Interlaken Drive ~ Duer Residence Alteration Permit Project Status.

No update.

Lot 28, 312 Interlaken Drive  ~ Clark Residence Alteration Permit Project Status.

Excavation. Ready for footings later this week.

- Other Business.  None

- Action Item Update from Previous Meetings.  None

- Adjournment. DD moves to adjourn at 6:10.