Interlaken Town Planning Commission Meeting Agenda

Entity: Interlaken Town

Body: Interlaken Planning Commission

Subject: Business

Notice Title: Interlaken Town Planning Commission Meeting

Notice Type: Meeting

Event Start Date & Time: August 20, 2025 @ 6:30 PM

Event End Date & Time: August 20, 2025 @ 7:00 PM

Location: Interlaken Town Pump House, located at 236 Luzern Drive

Description/Agenda:

- Call To Order.  Diana Duer calls the meeting to order at 6:40 pm

- Roll Call.  Diana Duer present. Matt Hermann present.

- Presentations.  None

- Consent Agenda:  None.

- Approval of August 20, 2025 Agenda or Changes.  Diana Duer sets forth motion to approve Agenda. Matt Hermann seconds the motion.

- Approval of July 22, 2025 Planning Commission Meeting Minutes.  Diana Duer sets forth motion to approve  July 22nd meeting minutes. Matt Hermann seconds the motion.

- Public Comment: Comments taken on land use topics not scheduled for a Public Hearing. Speakers, please limit your comments to a few minutes.  The Commission cannot act on items not listed on the agenda, so it may not be able to respond.  Total time for public comments will be 10 minutes unless Commission agrees to extend.  None

- Town Engineer Matters & Building Permit Project Status Update.

New Town Engineer on Contract – Jones and DeMille – Contact – Dave Thacker (720.354.7842)

Lot 062, 307 Interlaken Dr. ~ Erin Merryweather Residence Alteration Permit Project Status.

Diana Duer states that the project has stalled again.

Lot 206, 231 Interlaken Dr. ~ Derek Becker Residence Alteration Permit Project Status.

Diana Duer states that he has not called for a final inspection. Still waiting on something for the bathroom.

Lot 093, 263 Interlaken Drive ~ Duer Residence Alteration Permit Project Status.

Diana Duer states that they are waiting for an inspection

Lot 028, 312 Interlaken  Drive ~ Clark Residence Alteration Permit Project Status.

Diana Duer states that they are moving forward slowly but no inspections. Footings and Column Inspection  completed.

Lot 189, 339 Jungfrau Hill Drive ~ Pope New Residence Building Permit Project Status.

No updates .

LLot165, 259 St. Moritz Road  ~ McClellan Residence Alteration Permit Project Status.

Diana Duer states that she believes inspector has confused addresses. Believes he means 259 St. Moritz. They have had a cold roof inspection.

- Other Business.  None

- Action Item Update from Previous Meetings.  None.

- Adjournment.  Diana Duer calls to adjourn at 6:46 pm. Matt Hermann seconds the motion.