      Interlaken Town Planning Commission Meeting Agenda
Entity: Interlaken Town
Body: Interlaken Planning Commission
Subject: Business
Notice Title: Interlaken Town Planning Commission Meeting
Notice Type: Meeting
Event Start Date & Time: October 16, 2023 @ 6:30 PM 
Event End Date & Time: October 16, 2023 @ 7:30 PM 
Location: Interlaken Town Pump House, located at 236 Luzern Drive 
Description/Agenda: 
1. Call To Order. Russ Knight called the meeting to order @ 6:09 pm
2. Roll Call. Russ Knight, and Dennis Madden present
3. Presentations. None
4. Consent Agenda: None
5. Approval of September 18, 2023 Agenda or Changes. DM set forth motion to approve. RK 2nd
6. Approval of August 23, 2023 Planning Commission Meeting Minutes. DM motioned to approve. RK 2nd.
7. Public Comment: Comments taken on land use topics not scheduled for a Public Hearing. Speakers, please limit your comments to a few minutes.  The Commission cannot act on items not listed on the agenda, so it may not be able to respond.  Total time for public comments will be 10 minutes unless Commission agrees to extend. None
8. [bookmark: _Hlk19284343]Town Engineer Matters & Building Permit Project Status Update. 
New Town Engineer on Contract – T-O Engineers (Contact Ryan Taylor, P.E., Project Mgr.), 2211 W 3000 S Suite B, Heber, UT 84032, 435-315-3168

Lot 065, 315 Jungfrau Rd. - Veronica Parkinson Remodel/Garage Project Status. 
Framing, 4 way, and gas line inspections.
Lot 117, 328 Bern Way - Brandon Broadstone New Residence Building Permit Project Status.
Slow progress with backfill and framing. Call to TO regarding the cantilever at project site. Also noted to them that the hole in the foundation must be permanently sealed otherwise they are in violation on Town’s maximum height requirement.
Lot 062, 307 Interlaken Dr. - Erin Merryweather Residence Alteration Permit Project Status.
Hired new contractor. Installed brackets for roof/decking on project.
Lot 206, 231 Interlaken Dr. – Derek Becker Residence Alteration Permit Project Status.
Garage door installed. Siding delivered and being installed.
Lot 173, 338 Luzern Rd. – Lehman Residence Demo and Remodel Permit Project Status.
Exterior spot fittings and columns installed.
Lot 160, 254 Interlaken Dr. – Weiler Residence New Addition Permit Project Status.
4 way, weather barrier, insulation, and sheet rock inspections. 
Lot 209,        Matterhorn Dr. – Crawshaw New Residence Permit Project Status.
Excavation has begun. Ash pots for concrete on the street. Need to be removed. Footings pored. No fencing yet. Power lines to be trenched and buried along DM property.

New approved garage permit 219 St. Moritz Drive. James Seear.


9. Other Business. None
10. Action Item Update from Previous Meetings. None
11.  Adjournment. RK set forth motion for adjournment. DM 2nd.
1

1

