Interlaken Town Planning Commission Meeting Agenda
Entity: Interlaken Town
Body: Interlaken Planning Commission
Subject: Business
Notice Title: Interlaken Town Planning Commission Meeting
Notice Type: Meeting
Event Start Date & Time: August 23, 2023 @ 6:00 PM 
Event End Date & Time: August 23, 2023 @ 7:00 PM 
Location: Interlaken Town Pump House, located at 236 Luzern Drive 
Description/Agenda: 
1. Call To Order. Diana M Duer called meeting to order @ 6:27 pm
2. Roll Call. Diana M Duer, Russ Knight, Dennis Madden, Matt Hermann present
3. Presentations. None
4. Consent Agenda: None
5. Approval of August 23, 2023 Agenda or Changes. DD put forth approval of agenda. RK 2nd the motion.
6. Approval of July 25, 2023 Planning Commission Meeting Minutes. DD put forth approval of agenda. RK 2nd the motion.
7. Public Comment: Comments taken on land use topics not scheduled for a Public Hearing. Speakers, please limit your comments to a few minutes.  The Commission cannot act on items not listed on the agenda, so it may not be able to respond.  Total time for public comments will be 10 minutes unless Commission agrees to extend. None
8. [bookmark: _Hlk19284343]Town Engineer Matters & Building Permit Project Status Update. 
New Town Engineer on Contract – T-O Engineers (Contact Ryan Taylor, P.E., Project Mgr.), 2211 W 3000 S Suite B, Heber, UT 84032, 435-315-3168

Lot 065, 315 Jungfrau Rd. - Veronica Parkinson Remodel/Garage Project Status. 
Engineering fixes for rough framing completed. Derek Becker finished ground work / grading. Materials on pallets are old wall and will be removed per Russ Knight.
Lot 117, 328 Bern Way - Brandon Broadstone New Residence Building Permit Project Status.
Site is under a Stop Work order. No work permitted until Diana Duer and Bart Smith meet and wallk the lot with the new representative, Matt Daines. Backfilling is the only approved activity nat this time. Concerns with Safety fencing. Pay attention to this site as it is now being fined for non-compliance issues.
Lot 062, 307 Interlaken Dr. - Erin Merryweather Residence Alteration Permit Project Status.
Lost contractor. Trying to find someone to finish the project.
Lot 206, 231 Interlaken Dr. – Derek Becker Residence Alteration Permit Project Status.
Waiting on siding. Windows in. Concrete floor poured in garage. Garage door ordered and arriving soon.
Lot 56, 283 Interlaken Dr. – Bonnie & Rick Singer New Residence Permit Project Status.
Received their CO. ROW deposit back. Contractor has not received full deposit back. Has not finished landscaping. Specifically called out in their plans.
Lot 173, 338 Luzern Rd. – Lehman Residence Demo and Remodel Permit Project Status.
Foundation and sub-rough plumbing inspections completed.

Lot 160, 254 Interlaken Dr. – Weiler Residence New Addition Permit Project Status.
Electrical, Windows, roofing inspections completed.

9. Other Business. 
· Welcome Dennis Madden and Matt Herman as new PC Members
10. Action Item Update from Previous Meetings. None
11.  Adjournment. DD proposed adjournment. RK 2nd the motion.
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