December 8, 2025

Salt Lake City and County Building Conservancy and Use Committee

Regular Meeting Minutes
Monday, November 10, 2025

The Salt Lake City and County Building Conservancy and Use Committee convened in a Regular meeting on Monday, November 10, 2025, at Salt Lake City and County Building, Salt Lake City, Utah.

Chair Catherine Tucker (acting in place of Travis Shepard ) called the meeting to order at 4:10 p.m.

Travis Sheppard Takes over as Committee Chair at 4:20 p.m.

Board Members/Commissioners in Attendance:

- Travis Sheppard (Committee Member, Chair)

- Catherine Tucker (Committee Member)

- Karen Ferguson (Committee Member)

- Caitlyn Barhorst (Committee Member)

- Steven Burt (Committee Member)

Board Members Absent:

- Nick Peterson (New Member, not in attendance)

- Mark Morris (Committee Member, Vice Chair)

Ex-Officio Members in Attendance:

- Josh Lander (Board Manager)

- Cameron Johnson (Board Attorney, new ex-officio member)

Presenters

- No presenters

Public Communication: General

None noted.

Approval of Minutes

- Motion to approve the minutes of the August 2025 Regular Meeting was made by Steve Burt, seconded by Travis Shepard.

- Vote: Approved with majority vote.

  - Ayes: Caitlyn Barhorst and Catherine Tucker

  - Abstained: Karen Ferguson (not present at previous meeting)

Staff Briefings

- Cameron Johnson, Salt Lake City Attorney’s Office, introduced himself as a new representative replacing in for Jaysen. He shared his background with the Department of the Interior and his interest in the building’s history.

Discussion Items

1. Committee Objectives and Design & Use Guidelines

- Travis Sheppard led a review of the Design and Use Guidelines.

- Discussion included:

  - Priority space classifications (A–D)

  - Importance of maintaining historical integrity

  - Committee’s advisory role to the Mayor

  - Need to distribute guidelines and committee bylaws to all members

  - Suggestion to review City Code 2.39.070 and 2.39.040 for committee duties and mission

2. Building Project Updates

- Transformer Replacement Project: Foundation and walls poured; transformers in place but not connected. Estimated completion around New Year, weather permitting.

- Fountain Project: Stalled; awaiting drain connection to 500 South. Managed by Cameron Scott (not present).

- Fifth Floor Break Room: Drywall and rough-ins complete; awaiting millwork and tile. Project paused due to material delays.

- Lighting Study Proposal: Travis Sheppard proposed drafting a letter to the Mayor requesting a lighting study. Committee discussed lighting aesthetics, fixture types, and historical appropriateness.

Working Group/Committee Updates

- Karen Ferguson confirmed she was consulted on millwork decisions and approved omitting crown molding due to budget constraints.

- Committee agreed Karen should continue reviewing design elements and be looped in via email for feedback.

Discussion and Action Items

- No formal votes taken beyond minutes approval.

- Travis Sheppard to draft a letter regarding the lighting study for committee review and vote at the next meeting.

Other Business

- GSBS study on fifth-floor office repurposing: Narrative submitted for cost estimation; results expected by next meeting.

Adjournment

Motion to adjourn made by Catherine Tucker, seconded by Karen Ferguson.
Chair Travis Sheppard adjourned the meeting at 4:55 p.m. without objection.

Next Meeting: Monday, December 8, 2025