Noxious Weed Board Meeting

9/11/2025

Attendance: Keith Hambrecht, Sage Fitch, Laura Flowers, Patrick Nelson, Ron Jones, Jayden Jones, Eric Peterson Excused: Liz Hamilton

- Call to order; Sage Fitch welcomed the group.

  - Approval for the minutes for 9/11/2025, Noxious Weed Board meeting.

- Motion to pass – 1st Patrick, 2nd Ron.

- ISM – Yellow Starthistle and Garlic Mustard treatments; some Myrtle Spurge.

  - Located in canyons/reservoirs.

    - City Creek, Parleys, Emigration, Killyons canyons.

    - Little Dell/Mountain Dell reservoirs.

  - Received $70k from department of agriculture, July 1st, 2024 – June 30,2025.

    - Fall treatment of Myrtle Spurge.

    - 104 acres treated (95 Yellow starthistle, 9 Garlic Mustard).

    - Majority of treatments took place in Spring 2025.

  - Money goes to contractor, PMG.  Total match by all partners was $115K, almost doubling award amount.

  - Primary partners include SLC Watershed, Open Lands, Parks & Rec, Emigration Canyon HOA.

- Volunteer efforts – 5 weed pulls.

  - Ron asked which herbicides were used on the project.

    - Yellow Starthistle – 2,4-D, aminopyralid, clopyralid.

    - Garlic Mustard – Glyphosate, 2,4-D, triclopyr.

    - Myrtle Spurge – 2,4-D.

  - Some Yellow Starthistle hadn’t been treated in almost 8 years in City Creek Canyon.  Great opportunity to re-treat by alternating prioritized polygons each year.

  - SLC monitoring- Transects look at the herbicide profile, native regeneration, and treatment cover class.

- Awarded additional ISM grant funding for 2025- 2026.

  - $75k for Yellow Starthistle/Garlic Mustard + $12k for weed swap, native plant voucher pilot project.

  - Feeling fortunate to have been funded by UDAF- Some partners did not get funded.

- Weed swap project

  - Sage asked for Laura’s help with trifold brochure for nurseries in the fall, Laura said yes.

  - Develop survey123 for Weed swap, focused on class 1B weeds.

  - Eric asked about volunteers, 75 vouchers.

- Next board meeting, we will have required board training by District Attorney’s office.

- Also, in the future Sage will be working with the Data analytics team on a Needs assessment, more to come on that.

- General reports from board members.

  - Patrick Nelson, SLC Public Utilities.

    - Two seasonals reprogrammed for monitoring, refining volunteers.

    - Expand based on success/failures.

  - Eric Peterson, EH Associate Director

    - SLCO 0 increase in property taxes in 9 years.

      - Has not reinstated portion of tax rate – down $4 million; seeking reinstatement.

      - Kudos to Sage for funding.

      - Review before 2026 budget.

      - Health department at risk.

  - Keith Hambrecht- Utah Forestry, Fire and State Lands

    - GSL $50 million funding, open request for proposals.

      - Water conservation

      - Infrastructure – land conservation.

      - Ecosystem/habitat restoration.

        - Wetland/riparian.

- Motion to adjourn.

  - 1st Patrick, 2nd Ron.