HUNTINGTON MUNICIPAL 69V AIRPORT BOARD MEETING MINUTES

75 E MAIN STREET, CASTLE DALE, UT 84513

November 19, 2025 3:00 PM

IN ATTENDANCE: Brett White, Ted Curtis, Todd Cook, Lon Arnold, Randy Spencer, Dennis Worwood

Absent: Jeff Guymon

- Discussion: Snow Removal - Schedule, responsibility and timelines. Who is putting up NOTAMS

In the past Dal has done some snow removal, but nothing consistent or timely. There is a truck out there for snow removal but it has been in need of repairs. An airport cannot have snow removal done the same way you do a road. It needs to be done consistently and kept snow free. Whoever the groundskeeper is needs to keep up on this. We cannot have berms on the ends of runways and piles of snow covering lights,etc. Jeff has done NOTAMS in the past, the Board can all put NOTAMS up but it needs to be coordinated and communicated well.

- Discussion: Marking Lights. Taxi Lights. Runway lights. Timeline and responsibility

Brett will talk to Dal and Jeff about this and work on getting taxi lights marked. There are several taxi lights that have not been working for several months. It seems they just have burned out bulbs that need to be replaced. We also need to make sure the correct color of lights/lenses are in the correct places.

- Fuel Questions:

- Do we pay a half load drop fee?

Not much discussion can happen without Jeff here on this item. There is concern if we are paying half load fees. If we are doing a half load we do have the option to share it with another airport and avoid extra fees. Jeff needs to be part of the conversation on this in order to accomplish anything

- Can we, as a board, understand how the fuel has and will work so we aren’t wondering

Will re-visit when Jeff is in attendance

- Discussion: Airport Computer - We need people to have access to use it. Can we have another dedicated computer that runs the weather station, so we can have the public still use the computer?

Currently it is password protected and only Jeff can use it. Generally airports have a computer that the public can access for various needs like flight plans. Jeff discussed at one point having a separate computer specifically for the weather station, but so far this has not happened. Dennis will talk to Jeff about getting a computer for the weather station and having a computer there that allows public access.

- Discussion: Planning Chart - Lon?

This will be re-visited in a later meeting.

- Discussion: Can we have a regular scheduled sweeping of the runway? We know this is somewhat dependent on the road department, but when we have access, can we have it regularly done?

We need a monthly sweeping of the runway for regular maintenance. Commissioner Worwood mentioned that if the budget allows, maybe we can watch the State Surplus Auctions for a sweeper for the airport. We would like to see the groundskeeper keep a regular schedule, post a NOTAMS and sweep the runway monthly. Discussion on removing vegetation and doing some mag chloride to help with dust control around the runway and grounds during the summer. The runway should be checked daily. Walking the runway is the best way to check so that you can see lights and other things.

- Is there a drawing (CAD file?) of the airport boundary/property? If so, can we have access to that?

Howard, with Johansen and Tuttle, has a couple different versions of an airport plan. He will send them.

- Discussion: Finalization of the map of where hangars can go. What is our timeline/plan and map of the hangar plan? What do we need to have in place before a new hangar goes up?

There is a powerline and some water lines that may need to be moved in order to move forward with the hangar plan. These would be more in the long term plan. In the short term, since we have people waiting to build hangers, there were a couple of places pointed out that we could put a couple hangers now without much infrastructure change.

During hanger discussion it was pointed out again that hangers need to be used for aviation purposes. Dugmore Heating is using an airport hanger as a storage unit and running his business out of the airport hanger, storing a boat, etc. This needs to be discussed and addressed.

- Discussion: Hangar fees-Local vs non-local, vs self-occupied, vs rented.

Brett took a version of Spanish Fork’s hanger contract and edited it to fit our needs. He reviewed several other contracts from around the state as he worked on this draft. We need to discuss a lower rate for locals and higher rate for out of town. Also, we need to discuss and plan ahead for commercial type rentals. Example: if a wealthy person from out of town builds 5 hangers and then rents them out as a business, should that be allowed, should that be a higher rate? Brett states we will also need to have a standard in the contract, not HOA style standard, but some criteria to help with quality control and aesthetics.

Commissioner Worwood reminds the board that the contract has to be reviewed by our County Attorney and be adopted by Commission vote/action before it can be considered official and used. Jeff will also need to review everything as airport manager.

- Adjourn