Orem Public Works Advisory Commission Meeting Minutes

7 am Tuesday, October 21, 2025

56 N State Street

Orem, Utah, 84057

APPROVED

CONDUCTING: Chris Tschirki, Jim Michaelis

ATTENDING:

Commission Members: Jim Michaelis, Robert Moore, Mike Whimpey, Gary Morley, Brent Tobler, Gary Morley, Joe Gordon

Public Works Dir: Chris Tschirki			         Public Works Assist Dir: Reed Price

Public Works Assist. Dir.: Tyler Peay		         Capital Projects Manager: Lane Gray

Traffic Operations Manager.: Taylor Forbush       	         Water Manager: Quinn Fenton	 		         Water Reclamation Manager: Ryan Johnson	         Fleet Services Manager: Thayne Carter		         Storm Water Manager: Rick Sabey			         Public Works/PWAC Admin. Assist.: April Nielson

ABSENT/EXCUSED: Tom Macdonald (City Council Rep.)

1. Welcome

https://youtu.be/iSQ6YQBP1Lw?t=36

2. Consider Approval of August 19, 2025, Meeting Minutes

Motion for Approval by Brent Tobler

Seconded by Tod Hadley

Aye – 4 - Jim Michaelis, Tod Hadley, Robert Moore, Mike Whimpey, Gary Morley, Brent Tobler, Joe Gordan; Nay - 0

Approval of minutes passed unanimously

https://youtu.be/iSQ6YQBP1Lw?t=50

3. Brief updates on Public Works projects

Updates on various city projects:

Chris Tschirki: Water Re-use project is wrapping up, the target date to go online is in February.

Public Works is working with Central Utah Water Conservation on a feasibility study on other areas to re-use water. The new water tank is in place, and the park is open, but the well house and pump station still need to be built.

https://youtu.be/iSQ6YQBP1Lw?t=65

UDOT is widening Geneva Road and is constructing the connector road.

https://youtu.be/iSQ6YQBP1Lw?t=1079

Lane Gray: Newman Construction is building the pump station & well house. Anticipated ground-breaking for the pump station is just after Thanksgiving. The project will hopefully take 18 months. Problems with the sealant on the joints of the water tank have been discovered. Meetings with the contractors and engineers are scheduled to fix the problem.

https://youtu.be/iSQ6YQBP1Lw?t=202

Reed Price: A couple of canals, the Provo Bench Canal Company and the North Union Canal Company, that the city has not used for many years, are being shut down. The assets are being distributed to the remaining shareholders of these companies. Storm Water has finished a couple of projects that will alleviate any possible flooding.

https://youtu.be/iSQ6YQBP1Lw?t=595

Tyler Peay: Phase 3 of the bike park has started, the mountain bike trails have been cut, and the skills meadow is about finished. Lights are going up for the Lights On Festival. The pickleball courts are finished at Northridge Park and bids are coming in for sports lighting at Windsor Park and the new Jazz multisport court. Monument signs are being installed at all the Parks, they will replace the old wooden signs that are starting to break down. The large swing at Nelson’s Grove Park has some structural issues, causing worries of it falling; the city is waiting to hear back from several engineers for ideas of how to fix it.

https://youtu.be/iSQ6YQBP1Lw?t=824

The memorial on 1600 N 400 W and the possible memorial garden at the cemetery was presented to the council, but it is on hold for funding.

https://youtu.be/iSQ6YQBP1Lw?t=1218

4. Other Business

Next meeting is scheduled for November 18, 2025

https://youtu.be/iSQ6YQBP1Lw?t=1447

Brief history of the construction of the new city center:

The City Center was designed by Method Studio and Layton Construction is the Construction Management General Contractor. The groundbreaking was March 2023 and moved into the building April 2025. They calculated over 160,000 labor hours on the building. The layout of the building reflects the challenge of building around the previous City Center, so it could remain operational during construction.

https://youtu.be/iSQ6YQBP1Lw?t=1517

5. Adjourn to tour City Center.

Meeting adjourned

https://youtu.be/iSQ6YQBP1Lw?t=1880

Full video recording can be found at: https://www.youtube.com/watch?v=iSQ6YQBP1Lw

Minutes approved January 20, 2026