Johnson Water District

3748 W Highway 87

Roosevelt, UT  84066

Board of Trustee Meeting

Minutes

January 15, 2026

- CALL TO ORDER:

CONVENED: Regular Board Meeting convened at 6:30 p.m.  The meeting was called to order by Daniel Crozier.

- Daniel Crozier was sworn in as a Board of Trustee Precinct # 1

- Paul Percival was sworn in as Board of Trustee at Large

- Reorganized:

- It was moved by Paul Percival to nominate Daniel Crozier as Chairman, no other nominations were made, all approved.

- It was moved by Paul Percival to nominate James Smart as Vice Chairman, seconded by Tommy Henderson, all approved.

- It was moved by James Smart to nominate Tommy Henderson as Treasurer, seconded by Paul Percival, all approved.

- ROLL CALL:	 Daniel Crozier		Chairman

James Smart		Vice Chairman

Paul Percival		Trustee

Drew Eschler 		Trustee

Tommy Henderson	Treasurer

Wesley Hanberg	Manager

Cindy Duncan		Secretary

VISITOR: Eric Rube, Jones and DeMille Engineering

- They are working on the easements for the New Independence project.

VISITOR: Jessica Wilkins

- Shawn Wilkins is buying the Hardinger place and would like to connect onto the line. He is willing to help fund to upgrade the pipe up to $7,000. We will send him a will serve letter contingent on where the pipe is and if it will need a bore.

VISITOR: Aaron Averett and Sherry Taylor, Sunrise Engineering

- Weldon is done laying pipe on the tribal land on the Independence project.  The PRV is in and they are pressure testing and Bact T testing.  Weldon still needs to tie in meters on 3750.

- They have the easement documents in process and working on the compensation documents for the East Independence System.

VISITOR: Kevin Jessen

- MINUTES:

- It was moved by James Smart to accept the minutes for December 18, 2025, Board Meeting, second by Tommy Henderson, all approved. (Paul Percival yes – James Smart yes - Tommy Henderson yes)

- REPORTS:

Financial Reports:

- The Operational Budget Report was handed out for Board Member to look over.  A copy of the Vender Register was handed out on checks that were written for December 2025.  It was moved by Tommy Henderson to adopt the financial report, second by James Smart, all approved.  (Paul Percival yes – James Smart yes – Tommy Henderson yes)

- OTHER BUSINESS:

- Daniel Crozier will be the proxy at the Dry Gulch meeting on January 21, 2026. A notice will be posted in the Uintah Basin Standard in February.

- The pipe has been delivered to the South Myton Project. Weldon Construction is on site and has started the project.

- MANAGER REPORT:

- The Excavator is fixed. The board suggests to pay for it out of the 2025 budget.

- Wesley Hanberg went over pricing for new trucks and pricing on a new flat bed. The board suggested getting a trade in value for the Dodge one ton truck.

- OLD BUSINESS:

- The board asked Wesley Hanberg to call Shawn Wilkins and propose to him that if he is willing to pay for the pipe, JWID will install it. And the pipe needs to meet JWID standards.

- CLOSED SESSION:

It was moved by James Smart to go into closed session at 8:20 p.m., held at the JWID office to talk about the purpose listed in Utah Code 52-4-205 (1) (d) second by Tommy Henderson, all approved. (Paul Percival yes - Tommy Henderson - yes – James Smart - yes)

Attendance to the meeting:

  - Daniel Crozier

  - Paul Percival

  - James Smart

  - Tommy Henderson

  - Wesley Hanberg

  - Cindy Duncan

- It was moved by Paul Percival to come out of closed session at 8:40 p.m., January 15, 2026, seconded by James Smart, all approved (Paul Percival yes – James Smart yes – Tommy Henderson – yes)

- It was moved by James Smart to allow Clay Crozier to approach Mr. Gibbs attorney with negotiations with the easement of the Ioka Tank, seconded by Tommy Henderson, all approved (Paul Percival yes – James Smart yes – Tommy Henderson – yes)

- ADJOURNEMENT: It was moved by Tommy Henderson to adjourn at 8:45 p.m.

APPROVAL:

Daniel Crozier – Chairman

Attest:

Cindy Duncan, Secretary