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Mona City Council Work Session
February 18, 2026 
5:30 pm

MEMBERS PRESENT:	Troy Painter - Mayor 
Devan Ingram - Councilmember 
Kris Kay – Councilmember				 
	Tony Openshaw - Councilmember
 Kevin Squire – Councilmember
	Alesha Newton – Councilmember
MEMBERS ABSENT:		

 STAFF PRESENT:			Alicia Hills – Recorder
			Dennis Gardner – Planning and Zoning Chair
			Frank Riding – Planning and Zoning Commission
			Lori Henrie – Planning and Zoning Secretary
			Jonathan Jones – Water Rights Administrator
			

OTHERS PRESENT: Arlene Bassett; Paula Davis; Pat & Cory Shumway; Jeanette Southworth; Craig Southworth; Evan & Vicky Davies; Tyler Keyte; Carrie Chidester; Jim Orten; Howard Newton; Nessie Larsen; Emalie Jones Peel; Steve Harris; Dana Clark; Bryan Bussian; Jeff & Janice Bell; Joshua Davis, Jobina Davis; Tiffinie McAfee; Rob McAfee; Gordon Young; 
										
The work session was called to order at 05:49 pm

· CUP Water Presentation
Roger Pearson, Special Projects Manager with the Central Utah Water Conservancy District, provided an overview of the history of the Central Utah Water Project and the Bonneville Unit. He presented digital maps and detailed descriptions illustrating how water is conveyed through pipelines from Strawberry Reservoir, through Spanish Fork Canyon, and southward to Santaquin.
Mr. Pearson explained that the water proposed to be delivered to Juab County will be raw water. He also outlined the Strawberry High Line Canal Enclosure project, noting that the enclosure will enhance public safety, improve water conservation, and support more efficient water management. The project is anticipated to deliver approximately 7,000 to 8,000 acre‑feet of water, with an estimated cost of $20,000 to $40,000 per acre‑foot.
He stated that the timeline is as follows:

· May 2026 – Draft EA (Public Comment Period)
· Federal Actions Analyzed
· August 2026 – Final EA and FONSI (public comment period)
· Now through March of 2027 – Work to finalize negotiations and agreements

The public was given time to ask questions.

Adjournment
The work session was adjourned at 7:10 pm 



____                                                 ___	           _____			___________ 
Troy Painter, Mayor			            	Alicia Hills, Mona City Recorder


___________________
Approved Date
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