Public Lands Updates

Parks, Natural Lands, Urban Forestry & Trails Advisory Board

Thursday, April 2nd

1700 Crosswalk Update:

Public Lands coordinated with Transportation throughout the planning and design phases of Glendale Park to improve the crosswalks. The intent is to have a new crosswalk installed during Phase 2 on the east side of the parking lot (not needed now since the east side of the park is not accessible to the public). For the existing signal and crosswalk to the east of the playground, Transportation is replacing the existing rapid flashing beacon (RFB) with a full Hawk Signal (Phase 1 opened in Dec. 2025). Currently, that project is underway and Engineering is waiting for steel to install the poles to complete the project. An update from Engineering on completion dates is forthcoming.  The project team in Public Lands is working with Transportation to identify options to install the new (middle) crosswalk in Phase 2.

Baseball Field Update

- Maintenance District 1:
All fields in this district have been spun. Detailed work, such as edging, is still pending.

- Maintenance District 2:
Leagues have already spun Oakhill, Upper Lindsey, and Lower Lindsey fields. Mat’s crew will begin spinning the remaining fields in his area starting tomorrow. They had planned to start today, but an employee called in sick.

With the recent nice weather, we have begun opening additional restrooms and removing porta-potties. At Memory Grove, preparations are underway for the Wake Great Salt Lake event, including turning on water and locating irrigation lines.

Rosewood restrooms are currently open while the Salt Lake City School District is on-site for practices, which are held every weekday and Saturday.

We are still waiting for quotes to come in from our contractors to redo the infield at one of the Baseball fields at Riverside Park. We are having them quote both and then will make a decision with the funding we have on which one to do first.

We continue to address gopher activity by flattening holes, and we are making great progress this year. The new equipment we purchased is proving to be effective.

With the warm weather arriving, park usage has increased significantly, and many people are already out enjoying the parks.

Cemetery Update:

The cemetery roadway and irrigation project continues.

The famous cemetery owls have made their way back and are in the nest. Cemetery staff is waiting for the first sight of the Owlets.

Large Oak Tree Relocation Project:

A couple of months ago, the Urban Forestry Division learned that the West High School reconstruction project was incompatible with a well-established and healthy Bur Oak tree (located in the park strip on 300 North. Working with the School District and a company that specializes in large tree moving, the U.F. Division proceeded to plan and coordinate the movement of this tree to a median island on 200 North (about a 1 1/2 blocks southeast of its current location).

These efforts will culminate this Monday, March 23rd, when a large crane will pick up the Oak tree, put it on a flatbed semi-truck trailer, and transport it to its new 'forever home.'

The Oak tree is estimated to be between 50 and 65 years of age, and (with good care and nurturing) could easily live 100 more years in its new location. This is the largest known attempted tree move in Salt Lake City, and Forester believes that the effort demonstrates the City's love and commitment toward trees.

The U.F. Division has made sure to well document this project, and will share the story with pictures and video when the work is complete.

Jordan River Corridor Vegetation Maintenance Project:

The Jordan River Corridor Vegetation Maintenance Project is wrapping up its winter/spring work this month after 10 weeks to pause for April through July for federal bird nesting season regulations. Diamond Tree Experts has cleared over 250 truck loads of organic debris (invasive trees, wildfire fuels, riverside overgrowth) from 1700 South to the Rose Park Golf Course creating additional acres of open space that the Department is actively planning for restoration and desirable activation. Diamond Tree will return in August to complete this year's maintenance with approximately $150K remaining in UDOR grant award to remove additional river blockages that can't occur during winter months.

Project blog post: https://www.slc.gov/parks/jordan-river-water-trail-vegetation-project-resumes-this-winter/