## Emery County Special Service District #1

MEETING MINUTES

Date: April 13, 2026
Time: 10:00 a.m.
Location: Box Room-75 E Main Street-Emery County Administration Building-Castle Dale, UT

## Board Members Present:

## Wayde Nielsen-Chairman, Kresha Eastman, Kash Winn, Merrill Swasey, Koby Hunt

## Board Members Absent: None

### 1. Welcome- Chairman Wayde Nielsen opened the meeting and welcomed all in attendance

### 2. Approval of March 9, 2026 Meeting Minutes

Motion to approve the March 9, 2026 meeting minutes made by Merrill Swasey. Second by Kresha Eastman. Approved by unanimous vote.

3. Discuss/Approve/Deny digitization of records for the District.

Brief questions about record retention and how to access digital records. No action taken.

4. Engineering Report
    Johansen and Tuttle Engineering – Report on Current Projects

- 2026 Crack Seal Project

The following portions of the project using mastic material are complete: Cleveland Airport and Lawrence Road, Elmo City Road to Staker Lane, Buffalo Road-Hwy 10 to Wilberg Wash and to the first bridge on Lawrence Road. They have started 4-10 materials on South Moore.

- Lawrence East Project

Howard presented stating he is working with Eric Carlson of Utah Power & Light to work through ROW & easement details. At this time we are waiting for a response but may not need an easement.

5. Discuss/Approve/Deny Change Orders and/or Project Advancements.

No proposed change orders at this time.

6. Discuss/Approve/Deny contract with Johansen & Tuttle for design & engineering estimate for Fossil Rock “stacking lane” Project

Howard gave details of the project including that they are hopeful to complete a five truck stacking lane. Traffic will flow around the stacked trucks. SSD#1 will fund the work to create an engineers estimate, Fossil Rock will pay for construction of the project. Savage and Fossil rock will be included in project discussion and planning.

Motion to approve a contract with Johansen & Tuttle for design engineering made by Kash Winn. Second by Merrill Swasey. Approved by unanimous vote.

7. District History Book update by Bevan Wilson

Bevan presented stating things are moving right along with the History Book. He is waiting for a response from Sherril Ward on a board member history but has received and is working through details for Dean King and Richard Jensen. There will be a time that we need to select specific projects to include a more in depth detail and history within the book, but we are not quite ready for that.

8. Board Member Reports and any other business that may come before the Board.

No additional discussion

9. Financial Matters

- Approval of Payments, Financial Reports, and Distribution of Mineral Lease Funds

- Payment of Bills Presented by Maegan Crosland

Maegan presented a check received for the FY24 and FY26 Forest Service Secure Rural Schools funding. Bills to be paid include board member stipends, RMP $90.17 and a $2.25 late fee to Emery Telcom.

Motion to pay the bills made by Merrill Swasey. Second by Koby Hunt. Approved by unanimous vote.

- Acceptance of Financial Report for January

Motion to accept the January financial report made by Koby Hunt. Second by Kash Winn. Approved by unanimous vote.

Motion to approve the financial report for February made by Kresha Eastman. Second by Koby Hunt. Approved by unanimous vote.

10. Approval of Distribution of Mineral Lease Revenue

Presented by Wayde Nielson. Motion to approve Mineral Lease Distribution made by Merrill Swasey. Second by Kresha Eastman. Approved by unanimous vote.

Bevan gave a brief explanation of mineral lease distribution and stated that we will likely see no distribution for March. We will see how the $5m hardship grant received by Wolverine Fuels plays into distributions in the near future.

February 2026 Distribution:

    - Gross Amount: $18,002.00

    - Less Carbon Shift: $4,315.00

    - Net Amount Available for Distribution: $13,687.00

After EEMSSD’s 5% $684.35, the remaining amount for distribution is $13,002.65, allocated as follows:

    - ECSSD#1 – 47%: $6,111.25

    - Fire SSD – 16%: $2,080.42

    - CVSSD – 16%: $2,080.42

    - Recreation SSD – 16%: $2,080.42

    - North Emery Water Users – 5%: $650.14

11. Adjourn

Next Meeting: May 11, 2026
 Treats: Merrill Swasey