REIMBURSEMENT AGREEMENT

This Reimbursement Agreement (“Agreement”) is hereby adopted, approved and made by and between PAYSON CITY, a Utah municipal corporation (“City”), and PATTERSON HOMES, LLC, a Utah limited liability company (“Developer”).  This Agreement is effective on the date that the last party executes this Agreement as indicated by the date stated under that party’s signature line (“Effective Date”).

RECITALS

- Developer is developing a residential subdivision within the City’s municipal boundaries to be known as Payson View Estates Plat I (“Project”). The Project is located generally to the south portion of Payson east of Main Street and between 1800 South and 1900 South and is generally depicted in Exhibit A, attached hereto and incorporated herein by this reference.

- As part of the development of the Project, Developer has agreed to design, construct, and install certain public infrastructure improvements (“Improvements”) which include, without limitation: a 16” drinking water main line in 1900 South Street (east of Main Street); a 20” pressurized irrigation main line in 1900 South Street (east of Main Street). The scope of the Improvements is described more particularly on Exhibit B, attached hereto and incorporated herein by this reference.

- The parties agree that the upsizing included in the Improvements, specifically those improvements that exceed Project minimum improvement requirements (i.e. no pipes smaller than 8” inches) constitute system improvements for which Developer is eligible to receive reimbursement from the City under applicable laws of the State of Utah. “System Improvements” shall have the meaning set forth in Utah Code § 11-36a-102(22). Reimbursement shall be limited to the actual, reasonable, and documented cost of System Improvements only, and shall not include any Project Improvements as defined in Utah Code § 11-36a-102(15). Reimbursement is further limited to the extent permitted under the Utah Impact Fees Act, and nothing herein shall obligate the City to reimburse beyond legally allowable amounts.

- The parties desire to enter into an Agreement, subject to the terms and conditions contained here, by which the City will reimburse Developer for eligible System Improvements, subject to the City’s sole discretion regarding fund availability and compliance with all applicable laws.

AGREEMENT

NOW THEREFORE, in consideration of the mutual covenants set forth herein, and for other good and valuable consideration, the receipt and sufficiency of which is hereby acknowledged, the parties agree as follows:

- Recitals and Exhibit Incorporated. The foregoing Recitals and the Exhibits attached hereto are incorporated into and made part of the parties’ Agreement.

- Developer’s Obligation to Construct. Subject to the terms and conditions of this Agreement, Developer will construct the Improvements in a good and workmanlike manner and in accordance with the requirements of the City’s municipal code (“City Code”) and all applicable building and development standards incorporated into the City Code. All Improvements shall be constructed in accordance with City-approved plans, City inspection requirements, and all applicable federal, state, and local laws. Developer shall be solely responsible for all costs of Project Improvements. Developer acknowledges that this Agreement does not grant or imply any vested right, development entitlements, or approvals, and Developer remains fully subject to all City ordinances, standards, and regulatory processes.

Developer shall complete all Improvements no later than twelve (12) months after commencement of construction, unless extended in writing by the City in its sole discretion. Failure to complete the Improvements within the timeframe shall constitute a default and may result in termination of the City’s reimbursement obligations.

The City shall have full authority to inspect the Improvements at any time, require corrective work, and issue stop-work directives if the Improvement are not being constructed in accordance with City standards, approved plans, or applicable law. The City may withhold acceptance and reimbursement until deficiencies are corrected to the City’s satisfaction.

- City’s Obligation to Reimburse. The City is obligated to reimburse Developer for the costs of constructing the upsized Improvements as provided herein. Reimbursement is expressly limited to impact fees actually collected and available in the applicable impact fee fund. The City shall have no obligation to reimburse from the general fund or any other fund and shall have sole discretion to determine whether impact fees are legally available for reimbursement under the Utah Impact Fees Act. Reimbursement shall be subordinate to all other lawful uses and priorities of impact fees, and no interest shall accrue on any unpaid reimbursement amounts.

Nothing in this Agreement shall obligate the City to advance, loan, borrow, pledge, or otherwise encumber any City funds to satisfy reimbursement obligations. Developer expressly acknowledges that reimbursement is contingent upon future impact fee collections, which the City does not guarantee.

All reimbursement under this Agreement is expressly subject to the Utah Impact Fees Act, Utah Code § 11-36a-101 et seq., as amended. In the event of any conflict between this Agreement and applicable law, the requirements of the Utah Impact Fees Act shall control.

- Specific Development Obligations. In connection with the construction of the upsized Improvements, Developer agrees to the following provisions.

  - Construction Standards. Developer shall construct and complete the Improvements using qualified licensed contractors and in accordance with the City Code. Prior to the City’s payment of the Reimbursement Amount, as provided herein, Developer shall provide satisfactory evidence to the City, that all labor, materials, equipment, and other costs incurred in constructing the Improvements have been paid in full and that the City has received dedication of the Improvements free and clear of all liens and encumbrances incurred in connection with the construction of the Improvements. Improvements shall not be deemed accepted unless and until the City issues written acceptance. No “deemed acceptance” shall occur by lapse of time.

The City shall have sole discretion to determine whether the Improvements meet all applicable standards, and may require additional testing, inspections, or documentation at Developer’s sole cost. The City may issue stop-work directives if construction is not compliant with approved plans, City code, or applicable law.

Developer shall not modify, substitute, or alter any portion of the Improvements without prior written approval from the City. Unauthorized changes shall not be eligible for reimbursement.

  - Development Warranty. Developer hereby warrants that all portions of the Improvements, and all parts thereof, will be and remain free from all defects in the design, materials, or construction of such Improvements for a period of one (1) year following the completion of the same and acceptance by the City. Within thirty (30) days after Developer gives written notice to the City that construction of the Improvements is complete, the City may inspect and, to the extent authorized by the City Code, request Developer to provide video and testing required to accept the improvements, or otherwise document the condition of the Improvements. The City will have fifteen (15) days after such inspection to notify Developer in writing of the conditions of any defects in the design, materials, or construction of the Improvements. If the City timely notifies Developer of any such defects, Developer shall promptly repair or correct any such defects in order for the Improvements to comply with any applicable provisions of the City Code. Upon completion and acceptance by the City of such repairs or corrections, the Improvements will be deemed repaired. Improvements shall not be accepted unless the City issues written acceptance. Failure of the City to provide notice shall not constitute acceptance. The City may thereafter inspect the Improvements from time to time and may, for a period of one (1) year following the date on which the Improvements are deemed to be accepted, notify Developer of any defects in the design, materials, or construction of the Improvements. Developer shall promptly repair or correct any defects identified in writing during such one (1) year period. Developer’s warrant obligations shall survive termination of this Agreement and shall apply regardless of whether reimbursement has been paid.

  - Dedication. To the extent the Improvements are constructed on real property owned or controlled by Developer, then no later than the expiration of the Term of this Agreement, Developer will dedicate and transfer the road right-of-way through the dedication of the plat, to the City allowing the City reasonable access to the Improvements for the purposes of maintenance, repair, and replacement of such Improvements. At no time will the City repair private utilities on Developer’s property. Dedication shall be free and clear of all liens, claims, and encumbrances. Developer shall indemnify and defend the City from any mechanic’s lien claims arising from the Improvements.

Developer shall provide title reports, lien waivers, and any additional documentation reasonably required by the City to verify that all dedicated property and Improvements are free of encumbrances. The City shall have sole discretion to reject any dedication that does not meet City standards or legal requirements.

- Reimbursement Provisions. The Improvements for which reimbursement is required under this Agreement are identified and depicted in Exhibit B. The City may satisfy its reimbursement obligation through reimbursement of impact fees paid by Developer. Developer may receive credit toward future impact fees, however no credit will be applied unless and until the applicable impact fee has been assessed and paid. Any credit amount shall be reimbursed pursuant to the process described in Section 5.2. Reimbursement shall not exceed the actual, reasonable, and documented cost of constructing System Improvements, supported by invoices, cost records, and proof of payment. Reimbursement shall be limited to costs that are eligible under the Utah Impact Fees Act and shall exclude overhead, administrative costs, legal fees, financing costs, contractor markups exceeding industry norms, or any costs not attributable to the upsizing of the Improvements.

  - Reimbursement Amount. The City shall reimburse Developer a proportional amount of the cost of constructing the Improvements according to the reimbursable amounts set forth in Exhibit B. For clarity, the City agrees that the total reimbursement under this Agreement shall not exceed the following (collectively, the “Reimbursement Amount”):

(a) $108,342.90 for the 16” drinking water main line in 1900 South Street;

(b) $175,890.00 for the 20” pressurized irrigation main line in 1900 South Street;

The total Reimbursement Amount shall not exceed $284,232.90 and shall be based on the actual costs to upsize. The City shall have sole discretion to determine whether any submitted costs are reasonable, necessary, and eligible for reimbursement.

  - Reimbursement Method and Timing. Subject to the parties’ compliance with Section 5.3, the City will reimburse Developer from impact fees collected by the City. For cash reimbursement, the City will deliver portions of the applicable Reimbursement Amount on an annual basis starting in October of 2026, issuing payment to Developer for each applicable Improvement category in the amounts identified in Section 5. Reimbursement shall occur only to the extent impact fees have been collected and are available. If insufficient funds exist in any given year, reimbursement shall be deferred until sufficient impact fees are collected. The City shall not be required to advance funds or borrow funds to satisfy reimbursement obligations. No interest shall accrue on any unpaid reimbursement amounts, and the City shall have sole discretion to determine fund availability and legal eligibility under the Utah Impact Fees Act.

  - Processing Reimbursement Requests. When any portion of the Improvements is complete, Developer may request the Reimbursement Amount associated with such portion of the Improvements (“Reimbursement Request”). Developer shall provide detailed cost documentation, including invoices, contracts, pay applications, and lien waivers. The City may audit all cost records. Developer shall maintain all cost records, including subcontractor records, for a minimum of seven (7) years and shall make such records  available to the City upon request. Developer shall also provide a certified costs statement signed under penalty of perjury confirming that all submitted costs are accurate, reasonable, and directly attributable to the upsizing of the Improvements. The City will pay the Reimbursement Amount, or any portion thereof which is identified in a completed Reimbursement Request, according to the payment timeline in Section 5.2. If the City, in good faith, disputes any portion of the amount identified in a Reimbursement Request, the City will provide written notice to Developer identifying the nature of such dispute together with all information or evidence supporting the City’s position relating to the dispute. Even if the City does provide notice of a dispute, the City must pay any undisputed amounts identified in the Reimbursement Request within the timeframe identified in Section 5.2. If the City delivers a notice of dispute as provided in this Section 5.3, then within a reasonable time thereafter, the City and Developer will meet and confer in good faith to discuss the disputed amounts, each party reserving all rights under this Agreement. The City shall have no obligation to reimburse disputed amounts unless and until the dispute is resolved in  the City’s favor or by mutual written agreement.

  - GRAMA and Records. All documents provided to the City are subject to the Utah Government Records Access and Management Act (GRAMA). Developer shall maintain complete cost records for the Improvements and shall make such records available for City audit upon request. Developer acknowledges that all submitted documents may be subject to public disclosure unless otherwise protected under GRAMA.

- Term.  The term of this Agreement (“Term”) will commence on the Effective Date and will automatically terminate upon the City’s full payment of the Reimbursement Amount to Developer, whether through direct payment, impact fee credits, or a combination thereof. Notwithstanding the foregoing, the City may terminate this Agreement upon written notice if Developer fails to complete the Improvements within the required timeframe, fails to cure a material default within thirty (30) days after written notice, or if reimbursement becomes unlawful under the Utah Impact Fees Act or other applicable law. Termination of this Agreement shall not relieve Developer of any warranty obligations, indemnification obligations, or obligations relating to dedication, documentation, or correction of defects.

- Indemnification.  Developer shall defend, indemnify, and hold harmless the City, its officers, employees, agents, and elected officials from and against all claims, damages, losses, liabilities, liens, and expenses (including attorney fees) arising out of or related to Developer’s construction of the Improvements, including defects, contractor actions, violations of law, failure to pay subcontractors, or failure to comply with this Agreement. Nothing in this Agreement shall require the City to indemnify Developer. Nothing herein shall be construed as a waiver of any rights, defenses, immunities, or limitations under the Utah Governmental Immunity Act, Utah Code § 63G-7-101 et seq. Developer’s indemnification obligations shall survive termination of this Agreement, acceptance of the Improvements, and payment of any reimbursement amounts. Developer shall indemnify the City for any claims arising from defective work, improper installation, failure to comply with City standards, or failure to obtain required approvals, regardless of whether such claims arise during or after the Term. The City shall have the right, but not the obligation, to participate in the defense of any claim for which Developer is responsible, and Developer shall not settle any claim involving the City without the City’s prior written consent.

- General Provisions.

  - Binding Agreement.  Developer may not assign any rights or obligations under this Agreement without the City’s prior written consent, which may be withheld in the City’s sole discretion. Any attempted assignment without such consent shall be void. Notwithstanding the foregoing, the City shall have the right to assign its rights or delegate its duties under this Agreement to another governmental entity or public utility if required by law or if necessary for the continued operation, maintenance, or ownership of the Improvements.

  - Captions.  The headings used in this Agreement are inserted for reference purposes only and will not be deemed to define, limit, extend, describe, or affect in any way the meaning, scope, or interpretation of any of the terms or provisions of this Agreement or the intent hereof.

  - Counterparts. This Agreement may be signed in any number of counterparts with the same effect as if the signatures upon any counterpart were upon the same instrument.  All signed counterparts will be deemed to be one original.

  - Severability.  The provisions of this Agreement are severable, and should any provision hereof be void, voidable, unenforceable or invalid, such void, voidable, unenforceable, or invalid provision will not affect the other provisions of this Agreement. If any provision is determined to be unenforceable as written, the parties agree that a court may modify such provision to the minimum extent necessary to make it enforceable while preserving the parties’ original intent.

  - Waiver of Breach.  Any waiver by either party of any breach of any kind or character whatsoever by the other, whether such be direct or implied, will not be construed as a continuing waiver of, or consent to, any subsequent breach of this Agreement. No waiver shall be effective unless in writing and signed by the waiving party.

  - Cumulative Remedies.  The rights and remedies of the parties will be construed cumulatively, and none of such rights and remedies will be exclusive of, or in lieu or limitation of, any other right, remedy, or priority allowed by law. The City’s exercise of any remedy shall not preclude the City from exercising any other remedy available at law or in equity.

  - Amendment.  This Agreement may not be modified except by an instrument in writing signed by the parties. No oral statements or representations shall modify this Agreement.

  - Interpretation.  This Agreement will be interpreted, construed, and enforced according to the substantive laws of the State of Utah. This Agreement will be interpreted in an absolutely neutral fashion, and ambiguities herein will not be construed against any party as the “drafter” of this Agreement. Venue for any action shall be exclusively in the Fourth Judicial District Court, Utah County, Utah. This Agreement shall not be construed to create any vested rights, development entitlements, or approvals of any kind.

  - Attorneys’ Fees.  In the event any action or proceeding is taken or brought by either party concerning this Agreement, the prevailing party will be entitled to recover its costs and reasonable attorneys’ fees, whether such sums are expended with or without suit, at trial, on appeal or in any bankruptcy or insolvency proceeding. The City shall not be responsible for Developer’s attorney fees incurred in preparing, negotiating, or administering this Agreement.

  - Time for Performance.  Time is the essence of this Agreement. As used herein, the term “business days” means all days other than Saturdays, Sundays, and legal holidays observed by the courts of the State of Utah. If the date for the performance of any obligation hereunder falls on a date which is not a business day, then the time for such performance will be automatically extended until the next day which is a business day.

  - Assignment.  Developer shall not assign, transfer, or delegate any right or obligation under this Agreement without the prior written consent of the City, which consent may be granted or withheld in the City's reasonable discretion. Notwithstanding the foregoing, Developer may assign this Agreement, without prior City consent, to:

- an entity controlling, controlled by, or under common control with Developer; or

- a successor in interest that acquires substantially all of Developer's interest in the Project, provided that:

(a) the assignee assumes all obligations under this Agreement in writing;

(b) Developer provides written notice to the City within thirty (30) days after the assignment;

(c) Developer remains jointly and severally liable under this Agreement unless expressly released by the City in writing; and

(d) the assignment does not impair the City's rights or reimbursement administration.

Any assignment not authorized by this Section shall be void.

8.12 	Notice. All notices provided for herein must be in writing and must be given by email, first class mail, certified or registered, postage prepaid, addressed to the parties at their respective addresses set forth below:

Developer: 		Patterson Homes, LLC

Attn:  Scott Dunn

3450 Triumph Blvd. Suite 200

Lehi, UT 84043

Email: ssdunn@pattersonhomes.com

City:			City of Payson

Attn: City Recorder

439 West Utah Avenue

Payson, Utah 84651

Email: 	amalieo@payson.org

With a copy to:	City Attorney

Attn: Brandon Dalley

439 West Utah Avenue

Payson, Utah 84651

Email: 	brandond@paysonutah.gov

Either party may change its notice address by delivering written notice to the other party. Notice shall be deemed effective upon the earlier of actual receipt or three (3) business days after mailing.

8.13. No Third-Party Beneficiaries. There are no third-party beneficiaries to this Agreement. No contractor, subcontractor, lender, or other party shall have any rights under this Agreement.

8.14. Compliance with Impact Fees Act. This Agreement is subject to and limited by the Utah Impact Fees Act, Utah Code § 11-36a-101 et seq., as amended. In the event of any conflict between this Agreement and the Impact Fees Act, the Act shall control.

[End of Agreement. Signatures Follow.]

PAYSON CITY

Signature:

Name:

Title:

Date:

Attested:

City Recorder

Approved as to form:

City Attorney

PATTERSON HOMES, LLC

Signature:

Name:

Title:

Date:

EXHIBIT A

(PROPERTY DEPICTION)

EXHIBIT B

(SUMMARY OF IMPROVEMENTS)

CULINARY WATER:

Upgrade	       		UM	QTY		 Unit Cost 	 Total Cost   		Reimbursable Amount

16 x 12” Cross			EA	  2		$  8,470.00  	$    16,940		$	11,540.00

16 x 18” Tee			EA	  2		$  5,290.00	$    10,580		$	  8,380.00

16” 45 Bend			EA	  3		$  2,800.00	$      8,400		$	  5,700.00

16” 11.5 Bend			EA	  1		$  2,660.00	$      2,660		$	  1,760.00

16” C900 Waterline		LF   1043		$     96.90	$  101,066.70		$	46,204.90

16” Valves			EA	  5		$  7,690.00	$    38,450		$	26,750.00

16” Plug & Blowoff		EA	  2		$  4,400.00	$      8,800		$	  2,800.00

18” Waterline Stell Casing	LF     186		$     148.00	$    27,528		$ 	  5,208

TOTAL			$        108,342.90

PRESSURIZED IRRIGATION:

Upgrade	       		UM	QTY		 Unit Cost 	 Total Cost   		Reimbursable Amount

20 x 8” Cross			EA	  2		$  8,630.00  	$    17,260		$	14,460.00

8” 11.5 Bend			EA	  3		$  3,100.00	$      9,300		$	  6,600.00

20” Irrigation Line		LF   1150		$     131.00	$  150,650		$	90,160.00

20” Tee			EA	  1		$  7,970.00	$      7,970		$	  6,870.00

20” Valves			EA         8		$  8,400.00	$    67,200		$	48,480.00

20” Plug & Blowoff 		EA	  2		$  4,700.00	$      9,400		$	  3,400.00

24” PI Steel Casing		LF     148		$     160.00	$    23,680		$	  5,920.00

TOTAL			$        175,890.00