## Brooklyn Special Service District | Public Hearing Minutes

Date: March 19, 2026

Location: Elsinore Town Hall Building, Elsinore, UT

Time: 6:01 PM MDT

### I. Attendance

Board Members and Staff Present:

- Brent White: Chairman of the Board

- Matt Dierke: Board Member

- Cody Hansen: Board Member

- Tyler Monroe: Board Member/County Commissioner

- Debby Barney: Treasurer/Secretary

- Commissioner Ash Brown: Sevier County

- Parker Vercimak: Jones & DeMille Engineering

- Scott Hansen: Water Operator

- Valerie Hopper: Elsinore Town Mayor

- Malcolm Nash: Sevier County

- Coy Barton: Jones & DeMille Engineering

Public Attendees:

- Wayne Barney: Resident

- Fritz Swartz: Resident

- Dale Barney: Resident (Elsinore Addition)

- Unnamed Wife of Dale Barney

### II. Project Update Presentation

Parker Vercimak of Jones & DeMille Engineering provided an update on the current infrastructure projects:

- Construction Progress:

  - Work in the Elsinore Addition is nearly complete.

  - Work on the Brooklyn Tap Line side is approximately 50% complete.

- Meter Transition:

  - Meters are being relocated from the back of lots to the front.

  - Transition to the new meter system is expected to be complete by the end of June.

  - A clean billing transition to the Brooklyn Special Service District (SSD) is planned for July 1, 2026.

- System Features:

  - New meters will utilize a radio-read system, eliminating the need for manual monthly readings.

  - The new infrastructure is projected to have a 60–70 year lifespan.

  - The project is currently being completed with zero debt for the district.

### III. Water Rate Structure

The hearing's primary focus was on the proposed water rate structure:

- Proposed Base Fee: $33.00 per month for both active and inactive meters.

- Usage Examples:

  - 0 Gallons: $33.00 (Base fee)

  - 10,000 Gallons: $45.50

  - 20,000 Gallons: $60.50

- Rationale: The base fee covers the district's contractual obligations to Elsinore Town for water services and ongoing infrastructure maintenance and operations.

### IV. Public Comment Period

The public hearing was officially opened for comment at approximately 6:10 PM.

- Dale Barney (Resident):

  - Inquiry: Raised concerns regarding the location of new pipelines and meters near his property on the corner of 400 East and 1400 South.

  - Response: Staff clarified that his service would be hooked into the new 8-inch line on 400 East rather than crossing 1400 South. Specific meter placement was discussed using project maps.

  - Concern: Reported damage to utility lines (phone, TV, power) during construction.

  - Response: Staff acknowledged the issues and committed to ensuring all repairs, including road and asphalt restoration, are completed properly, likely by mid-April.

- Unnamed Resident (900 North):

  - Inquiry: Asked about road access during construction in the middle of 900 North.

  - Response: Construction crews aim to keep access open for residents as they move past driveways.

  - Inquiry: Questioned the status of an abandoned 2-inch line.

  - Response: The district plans to keep the line intact for potential repurposing, such as pulling fiber optic cable.

- Wayne Barney (Resident):

  - Inquiry: Asked for clarification on the average usage of a two-person household to better understand potential monthly bills.

  - Response: Parker Vercimak noted that his own family of five averages 4,000–5,000 gallons in the winter. Wayne’s peak usage last July was noted at 24,860 gallons, resulting in an estimated bill of approximately $65.00–$68.00 under the new structure.

### V. Additional District Business

- Fire Safety: The board highlighted the significant improvement in fire safety due to the installation of numerous new fire hydrants throughout the district, which may lead to reduced homeowner insurance rates.

- Future Services: Reminder that the district is authorized to provide trash collection services, which will likely be considered for implementation later in 2026 or in 2027.

- Surplus Funding: Due to favorable bid prices, the district has approximately $2–$2.5 million in remaining grant funds. The board discussed potential "wish list" projects to present to the Community Impact Board (CIB) on April 2, including:

  - Drilling a district-owned well to supplement water supply and increase self-sufficiency.

  - Expanding the water loop down Meadowlark Lane.

  - Extending a line down 1400 South toward 7th East.

  - Purchasing maintenance equipment, such as a backhoe or mini-excavator.

### VI. Adjournment

The public hearing was closed. The next regular board meeting was scheduled for April 16, 2026, at 6:00 PM.

Meeting concluded at approximately 6:23 PM.