CHIEF TOQUER RESERVOIR

RECREATION COMMITTEE

May 21, 2026, at 3:00 pm

212 N. Toquer Blvd, Toquerville Utah

Present: Committee Members: Mayor Dan Catlin, Corey Cram, Lynn Olds, Mike Walker, Matt Goodrich, Leli Fotu, City Manager Ben Billingsley; Staff: Assistant City Manager Darrin LeFevre, Deputy Recorder Mary Dockstader.

- CALL TO ORDER – 3:00 PM

Chairman Mike Walker called the meeting to order at 3:00pm.

- APPROVAL OF AGENDA:

- The Committee reviewed the agenda.

Mayor Dan Catlin made a motion to approve the agenda order. Lynn Olds seconded the motion. Motion carried 7-0. Dan Catlin – aye, Lynn olds – aye, Corey Cram – aye, Mike Walker – aye, Matt Goodrich – aye, Leli Fotu – aye, Ben Billingsley – aye.

- There were no declarations of conflicts from the Committee Members.

- CONSENT AGENDA:

- Review and possible approval of meeting minutes from May 7, 2026, Committee Meeting.

Mayor Dan Catlin made a motion to accept the meeting minutes from the May 7, 2026, meeting. Matt Goodrich seconded the motion. Motion carried 7-0. Dan Catlin – aye, Lynn olds – aye, Corey Cram – aye, Mike Walker – aye, Matt Goodrich – aye, Leli Fotu – aye, Ben Billingsley – aye.

- ACTION ITEMS:

- Discussion and possible approval of Amending the 2026 Meeting Schedule.

Mayor Catlin noted that the city office will be closed June 18th and proposed moving the meeting to June 25th.

Lynn Olds made a motion to accept the new Meeting Schedule. Leli Fotu seconded the motion. Motion carried 7-0. Dan Catlin – aye, Lynn olds – aye, Corey Cram – aye, Mike Walker – aye, Matt Goodrich – aye, Leli Fotu – aye, Ben Billingsley – aye.

- DISCUSSION ITEMS:

- Discussion on Preliminary Phasing Concept Drawing

Darrin LeFevre introduced this item by sharing previously created concept plans and noted that he was seeking direction regarding any changes that should be made to the plans. The Committee discussed relocating the boat ramp, adding a gravel parking area, and determining which amenities should be prioritized as part of the project's phased development. Mayor Catlin noted that water levels will fluctuate during the first two years, but that the high-water line has been established. The Committee continued its discussion of phased amenities, including constructing a trail with benches around the reservoir during the first phase. Mayor Catlin also noted that the hillside ordinance would need to be amended to allow a trail to be built around the reservoir. Ben Billingsley expressed concerns that the previously prepared cost estimates do not reflect current pricing.

- Discussion on Funding Sources

The Committee discussed utilizing TRT funds for the boat ramp, primitive camping, pit toilets, and trails as part of the first phase of development. Leli Fotu shared her experience with TRT funding, and the Committee discussed potential funding sources and a timeline for phasing in recreational facilities. Lynn Olds suggested adding a diving course at the reservoir, while Mayor Catlin mentioned other recreational opportunities, such as paddleboarding. Leli Fotu asked whether the reservoir could become a State Park, and Corey Cram noted that State Parks had expressed interest in the past and provided a brief overview of previous discussions regarding the Chief Toquer Reservoir. The Committee also discussed focusing the first phase on roughing in the recreation area and adding picnic tables, gravel, and fire pits, as well as reengaging with State Parks regarding the reservoir.

- Discussion on Agenda Items for June 18, 2026, Committee Meeting.

The committee members discussed agenda items for the next meeting.

- ADJOURN:

Corey Cram made a motion to adjourn. Mayor Dan Catlin seconded the motion. Motion carried 7-0. Dan Catlin – aye, Lynn olds – aye, Corey Cram – aye, Mike Walker – aye, Matt Goodrich – aye, Leli Fotu – aye, Ben Billingsley – aye.

Chairman Mike Walker adjourned the meeting at 4:31pm.

_________________________________________________________________________

Chair – Mike Walker						Date

___________________________________________

Attest:  Deputy Recorder – Mary Dockstader