



PLAIN CITY COUNCIL
MINUTES OF WORK MEETING
June 18, 2026

The City Council of Plain City convened in a work meeting at City Hall, 4160 W 2200 N in Plain City, on Thursday, June 18, 2026 also accessible via ZOOM beginning at 5:30 p.m.                      	
Present:         	Mayor Phil Meyer, Councilmembers Adam Favero, Rachael Beal, Jed Jenkins and Jan Wilson 
Excused:	Councilmember Luigi Panunzio   
Staff:               	Brandan Quinney, Dan Schuler, Diane Hirschi, Stacy Adams, Daniel Martoma
Present:         	Gary Westergard, Rob Ortega 
Zoom: 	


Work Meeting - David Pitcher - Winegar Property Development Agreement 
The Council convened a work session to review the draft development agreement for the Weininger property. The Mayor and Council emphasized the strategic importance of an east-west road corridor, specifically a collector road on the north boundary of the property. This route is vital for the City’s transportation master plan to provide connectivity with the neighboring Marriott property (Western Basin Land & Livestock) and prevent future traffic congestion in the City.

The developer initially proposed to guarantee land dedication in a later phase. The Council disliked this, citing concerns about amenities on the back end that never materialize. The Council discussed that higher density for the project was granted specifically in exchange for immediate land dedication in phase one. The developer stated the Army Corps of Engineers has been is heavily involved as well as state and federal fish and game must sign off on migratory bird impacts before any ground is broken. Geotechnical reports are already being used to determine specific footing sizes and road base requirements.

The developer noted that the $1.4M land purchase, combined with $500,000 to $1,000,000 for secondary water and a $20,000 engineering retainer, made the overlay nearly not worth doing. However, the developer eventually agreed to amend the agreement to purchase and dedicate the park land upfront during phase one. The Council clarified that the $20,000 engineering retainer is a standard deposit for technical reviews, and they would get back whatever they don't use. 

The developer proposed installing a dirt bike track in the 17-acre park area to give local youth a safe place to ride. The council specifically favored a dirt track over a permanent concrete structure, like a skate park, because the area sits near a future landfill/lagoon closure. Permanent concrete poses a risk due to potential land settling and future project changes, whereas a dirt track is non-permanent and easier to adjust. 

The developer will redraft the agreement to include the phase one dedication and the North side road tie-ins and verify with the City Attorney and staff prior for next steps. 

At 6:28p.m. Councilmember Favero moved to adjourn and was seconded by Councilmember Wilson. The vote was unanimous.        

_____________________________________ 		________________________________________	
Mayor                                                           			City Recorder

Date approved ________________________
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